## STAFF REPORT

| Agenda Item: | 8 | Name: | Paul Carlson |
| --- | --- | --- | --- |
| Proposed No.: | 2018-B0116 | Date: | June 20, 2018 |

SUBJECT

First biannual METRO CONNECTS Development Program (MCDP) Status Update.

SUMMARY

King County Metro has committed to give the Regional Transit Committee (RTC) biannual (twice yearly) status updates on the METRO CONNECTS Development Program.  This first biannual update provides information, to the extent available, on subject matter listed in Motion 15094, accepting the MCDP Policy Report.

BACKGROUND

The MCDP Policy Report, accepted by Motion 15094, includes Metro’s commitment to provde biannual status updates to the RTC, starting in June 2018 and continuing through January 2019 and thenceforth.  The purpose of the status update format is to provide the most current available information with the understanding that each update reflects a work in progress.

Motion 15094, accepting the MCDP Policy Report, identifies specified content to be included in the first biannual update:

B.  To accomplish the proposed schedule of activity identified in this policy report, the first biannual status update on the METRO CONNECTS development program in June 2018 shall provide:

1.  Detailed information  about the regional service and capital projects envisioned in the METRO CONNECTS 2025 service network, including but not limited to:

a.  description of the process for identifying and prioritizing planned service increases and capital investments required to implement the METRO CONNECTS 2025 service network.  This shall include information about how King County Metro intends to use geographic value and social equity to determine the scale and sequence of both service and capital investments; and

b.  high-level estimates of projected funding needs, and shortfalls in funding needed to implement METRO CONNECTS; and

2.  Information about the role of partnerships, including but not limited to:

a.  a description  of different ways to partner, including innovative technology and public-private partnerships, and a defined process for collaboration on each type of partnership;

b.  Metro's financial and other assumptions of how partnerships can or will contribute to the projects listed in the Regional Project Schedule and the prioritization of those projects.  The role of partner commitments might include funding, planning, and capital contributions to the delivery of transit service; and

c.  strategies and programs to assist cities with less ability to partner on transit projects.

C.  The second biannual status update on the METRO CONNECTS development program, anticipated to be transmitted in January 2019, shall provide additional information on these topics as requested by the regional transit committee.

The MCDP Policy Report also includes this proposed schedule of activity, reproduced below, with today’s briefing falling under the third objective, Discuss partnerships and service4 network with Council, RTC to inform update to Service Guidelines in 2019:

### Proposed Schedule of Activity

|  | 2017 | 2018 | 2019 | 2020 |
| --- | --- | --- | --- | --- |
| Objectives & Timing | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 |
| Discuss how Metro can work better with cities with MCDP, TAC Ongoing |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Review and discuss MCDP Policy Report with Council, RTC Oct 2017–Dec 2017 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Discuss partnerships and service network with Council, RTC to inform update to Service Guidelines in 2019 Jan 2018–November 2018 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| King County 2019-2020 business planning process Jan 2018–Dec 2018 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop changes to Strategic Plan and Service Guidelines November 2018–May 2019 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Transmit recommended changes to Council, RTC |  |  |  |  |  |  |  |  | May 2019 |  |  |  |  |
| RTC recommendation on Service Guidelines update (anticipated) |  |  |  |  |  |  | Nov 2019 |  |  |  |  |  |  |
| King County Council adoption of Service Guidelines update (anticipated) |  |  |  |  |  |  |  | Jan 2020 |  |  |  |  |  |
| King County 2021-2022 business planning process Jan 2020–Dec 2020 |  |  |  |  |  |  |  |  |  |  |  |  |  |

ATTACHMENTS

- METRO CONNECTS Development Program, King County Metro Presentation

INVITED

- Katie Chalmers, Service Planning Supervisor, King County Transit Division

- Diane Carlson, Director of Capital Projects, King County Transit Division (invited)

- Tina Rogers, Capital Strategy Supervisor, King County Transit Division (invited)