King County Executive’s

2019 Monthly Sewer Rate and Capacity Charge Proposal

April 19, 2018

This information is available in alternative formats upon request by calling 206-477-5371 (voice) or Relay Service 711 (TTY).

Table of Contents

1.0	Introduction and Summary	5

Table 1-1 Current, Proposed and Projected Monthly Sewer Rates	5

2.0	Sewer Rate Management	6

2.1 West Point Treatment Plant Update	6

2.1.1	Impact on the 2019 Rate	6

2.1.2	Financial Performance 2017	7

2.1.3	Brightwater Settlement Funds	7

2.1.4	Rate Stabilization	7

Table 2-1 Rate Stabilization Reserve, 2017-2024 (millions of dollars)	8

2.2 WIFIA Loan Funding	8

2.3 Cost Containment	8

Table 2-2 Current and Future Rate Reduction Measures	9

2.2 Cash Funding and Expected Debt Reduction	9

Chart 2-1. Projected Outstanding Debt Compared to Prior Financial Practices	10

3.0	Operations	10

3.1 Revenues	10

Table 3-1 2018 through 2020 Operating Revenues (million dollars)	11

3.1.1	Renewable Biogas Revenues	11

3.2 Expenses	11

4.0	Capital Improvement Program	12

4.1 Portfolio Management	12

4.2 Capital Spending	13

4.3. Capital Accomplishment Rate	15

4.4 Capital Revenues and Financing	15

4.4.1	Capacity Charge	15

4.4.1.1 Capacity Charge Rate Allocation Study	16

4.4.1.2 Capacity Charge Affordability Study	17

4.4.2 Bonds and Interest Rates	17

4.4.3 Non-market Rate Financing	18

Table 4-1 Current State Revolving Fund Loans for WTD Capital Projects (million dollars)	19

5.0	Residential Customer Equivalents and New Connections	19

Table 5-1 Current Residential Customer Equivalents Forecast	20

APPENDIX: Summary of 2019 Rate Proposal Projections, Assumptions and Rates	21

Table A-1 Assumptions Comparison: 2017/18 Adopted Budget and 29 Proposed Rate	21

Table A-2 Sewer Rates (2009-2018 Actual; 2019-2024 Projected)	23

Table A-3 Previous SRF & PWTF Fund Loans for WTD Capital Projects (million dollars)	24

Table A-4 Projected New Sewer Connections by Year of Connection	24

# 1.0	Introduction and Summary

This report describes the underlying assumptions, projections, and key factors considered in developing the King County Executive’s proposal for the Wastewater Treatment Division’s (WTD) 2019 monthly sewer rate and capacity charge. WTD proposes to increase the current $44.22 monthly sewer rate by 2.5 percent to $45.33, with the intention of holding it steady through 2020. Additionally, for 2019 the monthly capacity charge will increase by the planned 3.0 percent increase from $62.60 to $64.50.

The current proposal is shaped by three key elements: 1) the use of the $144.4 million Brightwater settlement funds; 2) the complete restoration of the West Point Treatment Plant; and 3) the continued debt reduction goal of achieving an average of 40 percent cash funding of capital during the six-year financial plan.

Current, proposed and projected rates for the monthly sewer rate and capacity charge during the 2018-2024 period are shown in Table 1-1, below:

### Table 1-1 Current, Proposed and Projected Monthly Sewer Rates

|  | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sewer Rate |
| Monthly Rate (Proposed) | $44.22 | $45.33 | $45.33 | $47.37 | $47.37 | $48.45 | $49.56 |
| Amount of Increase | $0.00 | $1.11 | $0.00 | $2.04 | $0.00 | $1.08 | $1.11 |
| Percent Change | 0.00% | 2.51% | 0.00% | 4.50% | 0.00% | 2.28% | 2.29% |
| Annual Amount | $531 | $544 | $544 | $568 | $568 | $581 | $595 |
| Capacity Charge |
| Monthly Rate (Proposed) | $62.60 | $64.50 | $66.41 | $68.40 | $70.46 | $72.57 | $74.68 |
| Amount of Increase | $1.80 | $1.90 | $2.01 | $1.99 | $2.06 | $2.11 | $2.11 |
| Percent Change | 3.00% | 3.0% | 3.0% | 3.00% | 3.0% | 3.0% | 2.9% |
| Annual Amount | $751 | $773 | $797 | $821 | $846 | $871 | $896 |
| Total payments (15 years) | $11,268 | $11,610 | $11,954 | $12,312 | $12,683 | $13,063 | $13,442 |
| Early Payoff Total* | $9,179 | $9,520 | $9,806 | $10,100 | $10,402 | $10,705 | $11,008 |

*Assumes the current early payoff discount rate of 2.9 percent.

The remainder of this document discusses the major factors underlying the 2019 monthly sewer rate and capacity charge proposal, including the following sections: 2.0 sewer rate management, 3.0 WTD’s operating revenues and expenses, 4.0 WTD’s capital improvement program, spending accomplishment rate, revenues, and financing, and 5.0 current Residential Customer Equivalents (RCEs) and new customer connections. The Appendix, Table A-1, contains a summary of projections, assumptions, and past rates and projects.

# Sewer Rate Management

In its simplest form, the monthly sewer rate is determined by the amount of revenue required to pay all costs of the utility, given the estimated number of customers and other revenues for the year, while meeting the requirements of the County’s financial policies and bond requirements.

During periods in which costs (capital or operating) are particularly volatile, the resulting revenue requirements could lead to large annual fluctuations in the rate and have adverse impacts on debt service coverage. Past examples include the 2001 energy crisis, which led to a sharp spike in operating costs, and the construction of Brightwater, which led to a period of relatively high capital costs. Unmanaged, the resulting sewer rate fluctuations could prove disruptive to residential and commercial customers. Additionally, volatility could lead to higher borrowing costs due to market and rating agency perceptions that WTD was not financially prepared to manage revenue or expenses.

## West Point Treatment Plant Update

### 2.1.1	Impact on the 2019 Rate

Immediately following the flooding event, WTD began working with the County’s Office of Risk Management Services and Marsh LLC, the County’s insurance broker, to initiate the insurance claims process. WTD has insurance coverage up to $25 million from FM Global and an additional $75 million from excess carriers. WTD’s most recent estimate to complete full restoration of the plant is $27.2 million. Through March 2018, WTD has spent $22.5 million and FM Global has reimbursed WTD a total of $12.5 million. Even though reimbursements are below actual restoration costs incurred, WTD expects reimbursement for the majority of restoration costs.

Additionally, WTD has begun discussions with the Washington State Military Department Emergency Management Division and Federal Emergency Management Agency for reimbursement of restoration costs that were not allowed by the County’s insurers and redundancy efforts for costs incurred or planned through 2021.

The West Point flooding event did not have a significant impact on the 2019 sewer rate.  As a result of restoration expenses, the transfer from the operating fund to the capital fund was reduced by approximately $20 million in 2017. Anticipation of this shortfall was the primary reason that the variable rate bond issue planned for 2018 was accelerated to December 2017. As additional insurance recoveries are received, future debt issuances will be commensurately reduced (see Section 4.3.2 “Bond and Interest Rates”). More than the West Point flooding event, the use of the $144.9 million Brightwater settlement funds has shaped the 2019 rate proposal (Section 2.1.3).

### 2.1.2	Financial Performance 2017

Operating revenues in 2017 were $16.8 million, or 3.4 percent greater than budgeted, due to stronger performance in capacity charge revenues and increases in other income, primarily the receipt of $5.6 million of Renewable Identification Numbers (RIN) revenues (discussed in section 3.1.1). The $12.3 million increase in capacity charge revenues was driven by growth in new connections and an increase in the level of prepayments.

Under generally accepted accounting principles and the provisions of the Bond Ordinance, West Point restoration costs that have not been capitalized are treated as extraordinary expenses and excluded from operating expenses for purposes of determining debt service coverage. Operating expenses, excluding extraordinary West Point operating costs were $148.0 million in 2017, $2.9 million less than what was budgeted.

In 2017, WTD continued to take advantage of low interest rates and refunded $335 million in outstanding bonds, resulting in $93.7 million of debt service savings through 2048. Although these opportunities are not expected to continue, WTD has refinanced over $1.9 billion in outstanding debt since 2014. These key components resulted in debt service coverage in 2017 of 1.50 on all outstanding obligations, well above the required ration of 1.15. This has resulted in Moody’s upgrading WTD’s bond rating from Aa2 to Aa1.

### 2.1.3	Brightwater Settlement Funds

The Executive’s proposed 2019 monthly sewer rate includes using all of the $144.9 million Brightwater settlement funds to pay for capital improvements in 2018, 2019, and 2020. Spending these funds on capital improvements allows WTD to avoid issuing a like amount of debt in these years. Annual savings to WTD’s municipal customers based on projected interest rates is approximately $7.6 million and would total $228 million over the term of a 30-year bond issue. The rate impact of these savings is approximately $0.83, or 1.8 percent of the proposed 2019 monthly sewer rate of $45.33.

### 2.1.4	Rate Stabilization

Maintaining a rate stabilization reserve supports the County’s policy of limiting increases in the sewer rate to alternate years, as it provides flexibility to deal with financial exigencies that might arise. Funds in the Rate Stabilization Reserve also enhance the liquidity metrics used by the rating analysts when they evaluate the credit quality of WTD.

Last year with uncertainties on West Point restoration costs, WTD did not project any draws on the Rate Stabilization Reserve through 2023, but indicated that balances would be available, if needed, to maintain the required 1.15 debt service coverage ratio in 2017 and 2018. On the strength of 2017 financial performance and lower than anticipated West Point restoration costs, no draws were made in 2017 and none are projected through 2021.

Projected capital spending of $1.517 billion from 2019 through 2024 is $105 million greater than what was projected last year. To maintain the 2021 rate in 2022, $14.4 million is drawn from the reserve. To moderate the rate increase in 2023, $19.85 million is withdrawn from the reserve, leaving a balance of $12 million for future contingencies.

### Table 2-1 Rate Stabilization Reserve, 2017-2024 (millions of dollars)

|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Beginning balance | $46.3 | $46.3 | $46.3 | $46.3 | $46.3 | $46.3 | $39.9 | $12.0 |
| Additions | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 |
| Reductions | 0.0 | 0.0 | 0.0 | 0.0 | 0.0 | (14.4) | (19.9) | 0.0 |
| Ending balances | $46.3 | $46.3 | $46.3 | $46.3 | $46.3 | $31.9 | $12.0 | $12.0 |

## 2.2	WIFIA Loan Funding

The financial plan submitted with the 2019 proposed monthly sewer rate includes the $134.5 million low-interest EPA WIFIA (Water Infrastructure Finance and Innovation Act) loan, authorized by Council on April 2, 2018, for the Georgetown Wet Weather Treatment Station. As previously shared with Council, the WIFIA loan will save the County and its municipal customers approximately $30 million compared to current long-term tax-exempt rates. Savings are estimated as the interest rate on the WIFIA loan will not be determined until its closing date on April 20, 2018.

In the six-year financial plan, the WIFIA loan commitment is not drawn on to pay for Georgetown project costs until 2020, as Brightwater settlement funds, cash transfers from operations, and executed Ecology and Public Works Trust Fund loan commitments are paying for capital improvements in 2018 and 2019. Deferring WIFIA draws makes financial sense as the interest costs on the WIFIA loan estimated at 3.03 percent would be greater than the additional earnings on the Brightwater settlement funds if it was left in the Investment Pool earning interest at projected Pool rates of 1.40 to 2.16 percent through 2020 (Table A-1).

The elimination of interest rate risk is a valuable feature of the WIFIA Loan (as well as loans from Ecology and Public Works). Although WTD does not expect to draw on the WIFIA Loan commitment until 2020, its future interest costs will be established once the interest rate is determined on April 20, 2018. As interest rates on future Parity Bonds are not known, WTD assumes a conservative six percent rate for these issues. Were there no WIFIA Loan, WTD would have used the assumed six percent rate for the $134.5 million of Parity Debt that is being issued in 2020. The additional $3.63 million of interest costs would have increased the 2019 recommended rate to $45.68 (3.3 percent) compared to the $45.33 (2.5 percent) that is being proposed.

## 2.3	Cost Containment

Cost containment plays a critical role in managing rate increases. As in prior years, WTD continues to scrutinize all planned capital and operating expenditures with the goal of making reductions and implementing efficiencies while continuing to fulfill its regulatory obligations to protect public health and the environment. Table 2.2 provides a summary of this work. Through continuous improvement efforts and the Executive’s Best Run Government Initiative, WTD’s LEAN and Bright Ideas Programs, which encourage creative problem-solving throughout the organization, and uses employees’ ideas to improve how it does business, WTD continues to generate efficiencies. Using these and other tools, such as the Carbon and Energy Investment Program implemented in 2014, WTD has developed efficiency proposals for implementation that have provided past and current rate relief, and this effort will continue in the future.

### Table 2-2 Current and Future Rate Reduction Measures

| Budget Reductions from Ongoing Efficiencies | $390,000 |
| --- | --- |
| Initiatives for Efficiency and Estimated Impact (Current and Future): |  |
| Employee-initiated through Bright Ideas & LEAN in WTD Programs | $403,000 |
| Energy Efficiencies From Operating and Capital Investments | $740,000 |
| Total | $1,143,000 |
| Estimated Annual Rate Reduction Measures | $1,533,000 |
| Future Energy Program Operational Savings from Capital Investments over Time (6-year estimate) | $1,033,000 |

## 2.2	Cash Funding and Expected Debt Reduction

WTD established two new financial practices with the adopted 2017 sewer rate:

    - A goal of funding, over the six-year horizon of the financial plan, 40 percent of the capital program from cash generated from revenues, and

    - Amortizing the utility’s variable rate debt portfolio.

In rate proceedings prior to 2017, the key determinant in establishing rates was the Council policy that rates be set to provide net revenues sufficient to yield at least 1.15 times coverage on all debt service payments made during the year. The new financial practices recognize that with moderately higher rates and coverage ratios, it is possible to significantly lower the growth in WTD’s outstanding debt.

The 2019 financial plan and projected sewer rates incorporate these practices. WTD amortized $920,000 of its variable rate debt in 2017 and is scheduled to amortize $1.685 million in 2018. Scheduled amortization of variable rate debt is $42.1 million from 2019 through 2024.

Due to the costs associated with the restoration of West Point, cash transfers were 39 percent of capital expenditures in 2017. With the use of the Brightwater settlement funds, the 40 percent target will be exceeded both in 2018 (51 percent) and over the six-year period beginning in 2019 (50 percent). Excluding use of the Brightwater settlement funds, cash transfers as a percent of capital expenditures are expected to equal 40 percent from 2019 through 2024.

As a result of the change in its rate setting practices, WTD estimates that outstanding debt will be reduced by $314 million by 2024, as shown on Chart 2-1.

### Chart 2-1. Projected Outstanding Debt Compared to Prior Financial Practices

# Operations

## 3.1	Revenues

In 2018, total operating revenues (including capacity charge receipts) are projected at $501.0 million, a $6.2 million or 1.8 percent decrease from 2017 operating revenues. While sewer rate revenues are projected to increase by $2.6 million through growth in Residential Customer Equivalents (RCEs), capacity charge revenues are expected to decrease by $7.0 million due to a projected lower level of prepayments than in the previous year. The forecast for other income is $3.0 million less than results in 2017, as only $0.6 million of RIN (Renewable Identification Numbers) revenues have been recognized to offset associated RIN related operating expenses. As noted in the next section, while RIN revenues are expected to exceed $0.6 million, their use is restricted by ordinance to specific programs that are in the process of being developed.

Total operating revenues of $520.4 million are projected for 2019, a $19.4 million or 3.9 percent increase over 2018. As shown in Table 3-1, $12.5 million of the increase is from higher sewer charge revenues, due to the proposed 2.5 percent rate increase ($10.1 million) and expected growth in RCEs ($2.3 million). Capacity charge revenues are expected to increase by $5.6 million or 7.4 percent over projected 2018 revenues. As explained in section 2.1.4, no draws from the Rate Stabilization Reserve are anticipated until 2022.

### Table 3-1 2018 through 2020 Operating Revenues (million dollars)

2018

Forecast

2019

Forecast

Difference

%

Change

2020

Forecast

Difference

%

Change

Sewer rate

$404.2

$416.7

$12.4

3.1%

$419.3

$2.6

0.6%

Capacity Charge

$75.6

$81.2

$5.6

7.4%

$87.2

$6.0

1.0%

Other Income

$14.0

$14.4

$0.4

3.0%

$14.8

$0.4

3.0%

Investment Income

$7.2

$8.2

$0.9

13.0%

$6.9

($1.2)

-15.1%

Rate Stabilization

$0.0

$0.0

$0.0

0.0%

$0.0

$0.0

0.0%

Totals

$501.0

$520.4

$19.4

3.9%

$528.2

$7.8

1.5%

Note: Totals may not add due to rounding

### 3.1.1	Renewable Biogas Revenues

For decades, King County has produced renewable bio-methane energy at the South Treatment Plant and sold the gas to Puget Sound Energy. Recently, Congressional action under the Energy Independence Security Act and subsequent rule-making by the EPA created an opportunity for WTD to monetize the environmental benefit of its biofuel through the generation and sale of environmental attributes called RINs. In November 2016, King County entered an agreement with IGI Resources, Inc., for the sale of bio-methane from South Plant and the corresponding RINs.

In 2017, this agreement resulted in $5.6 million in revenue from which $785,000 was paid for operational costs to fulfill the administrative and operations requirements of the contract and to improve the operation of the biogas system. The financial plan recognizes only $600,000 in expected annual revenue and offsetting operations expenses in 2018, increasing four percent annually through 2021. RINs revenues will be more fully included in the financial plan corresponding with implementing a set of beneficial operation and capital improvements aimed at increasing WTD’s energy performance and fulfilling the goals set forth in the County’s Strategic Climate Action Plan. Examples of improvement projects being considered are Biogas Optimization at West Point, Jameson & Arc Weld Living Building Challenge, HVAC Optimization at several facilities, and solar panels at the Georgetown Wet Weather Treatment Station.

## 3.2	Expenses

Operating expenses of $148.0 million in 2017 were $3.9 million or 2.6 percent less than budgeted. Major factors resulting in this variance were the timing of expenses in the WaterWorks Grant Program, lower than planned diesel costs, and a delay in the exterior painting of the South Treatment Plant. There were also a total of $10.0 million in West Point restoration expenses incurred in 2017, which will be classified as an extraordinary event and excluded from WTD’s total operating expenses. These non-operating expenses will require appropriation authority and WTD will be requesting additional appropriation authority in the second quarter of 2018.

Operating expenses for 2018 are projected to be $159.6 million, a $7.7 million or 5.1 percent increase from the 2017 adopted budget. Of this increase, $3.4 million is attributed to the re-appropriation of previously committed but unexpended WaterWorks Grant funds. The remaining operating expense increase is attributed to implementation of redundancy programs totaling $2.9 million for projects at the West Point Treatment Plant, $0.7 million to provide for the sale of bio-methane and environmental attributes at the South Treatment Plant and sale of electricity at the West Point Treatment Plant and projected general inflation.

Operating expenses for the 2019-2020 biennium are projected to be $165.5 million and $170.0 million. For 2019, this represents an increase of 7.9 percent over the 2018 adopted budget and for 2020 this represents an increase of 2.7 percent increase over the 2019 projected budget. Major factors resulting in these increases above WTD’s standard inflationary assumptions are staffing to support new construction and new facilities, capacity improvements, system planning, and upgrading our asset management capabilities and earthquake resiliency. Other factors include additional investments in West Point Treatment Plant resiliency, staff development and workforce succession planning, conducting a biosolids compost study assessing alternatives for process, undertaking a pilot project at the South Treatment Plant, and information system enhancements that are intended to generate future efficiencies.

# Capital Improvement Program

## 4.1	Portfolio Management

In 2017, WTD held two three-day workshops on the Project Management Institute (PMI) concept of portfolio management. The goal was to align the mix of projects in WTD’s total capital portfolio with the organization’s strategic initiatives and overall mission, plus strengthen the prioritization process through which projects enter the Capital Improvement Program. The application of this management model also introduced a new governance structure, including:

- The Definition Board, which sets policy, high-level strategy, and overall budget.

- The Delivery Board, which approves gate decisions, phased funding, and other project-level decisions.

- The Project, Program, and Portfolio Management Office (3PMO), which performs financial and performance analysis and assists with project delivery.

The preliminary process included identifying six sub-portfolios based on these initiatives: asset management, capacity improvement, operational enhancements, resource recovery, regulatory, and resiliency. Then we followed the process described below.

- Current budgeted projects, as well as future proposed projects, were grouped into these sub-portfolios based on the most significant driving factor behind their initiation.

- Weighted criteria were identified for each sub-portfolio in order to rank both proposed and current projects. In this manner only like-type projects “competed” against each other.

- Once rankings were assigned, project management and finance (3PMO) worked together to cash-flow all projects into the six-year period. This set a baseline for total monetary demand across the entire capital portfolio, as well as for each sub-portfolio.

- Through an iterative process between the definition board, delivery board, and 3PMO, thresholds for percent budget allocation were set for each sub-portfolio. This determined the total funding level and number of projects that could be included in each category.

- An overall organization capacity analysis was then performed using historical project expenditure data. This demonstrated that WTD likely has the capacity to accomplish an average of $250 million annually in capital spending.

- With the total and sub-portfolio level cost constraints applied, several scenarios were created and distributed for review. Some projects were identified for deferral while others were deemed vital to move forward.

As a result of this process, six existing projects were identified for deferral and 14 new projects were identified for the 2019/20 budget submittal. Also, accomplishment rates were applied for insertion into the sewer rate model.

## 4.2	Capital Spending

WTD capital spending for 2017 of $192 million was six percent higher than the planned 85 percent accomplishment rate for capital spending of $179.4 million (see section 4.3 for more detail on the capital accomplishment rate). Planned capital spending, assuming the same 85 percent accomplishment rate, ranges from $208 million in 2018 to $225.6 million in 2024, averaging approximately $252.8 million per year during the six-year period.

Construction activity for WTD facilities continues to be a significant source of regional job creation. In 2018 and 2019, WTD will invest approximately $101 million and $105 million respectively in construction, supporting more than 2,600 full- and part-time jobs in the region.

Two aspects of capital project spending affect the sewer rate: 1) the total cost of the project over its lifetime and 2) the amount of spending in the specific rate period. In the process of defining capital priorities for 2018 and beyond, WTD critically reviewed project scopes, schedules, cash flow projections, and risk analyses to ensure funding for critical projects. Key criteria for assessing risk include ensuring the continued operation and reliability of existing wastewater conveyance and treatment assets, enhancing regional water quality in compliance with federal, state, and local regulations pertaining to wastewater treatment, reducing combined sewer overflow events, and continuing to create resources from wastewater. Below are key projects in the capital program (total project cost):

    - North Mercer Island and Enatai Interceptors Upgrade ($116 million) 
This project will increase the reliability and capacity of the existing North Mercer Island Interceptor and Enatai Interceptor components of the regional wastewater system in order to convey the 20-year peak wastewater flows projected through the year 2060 from service areas in North Mercer Island, the southwest portion of Bellevue, and the Town of Beaux Arts Village.

    - Georgetown Wet Weather Treatment Station ($242 million)

The project consists of building a Wet Weather Treatment Station (WWTS), conveyance pipelines, and outfall structure to treat Combined Sewer Overflows (CSOs) prior to discharge into the Lower Duwamish Waterway.  The WWTS includes an influent pump station, equalization basin, screening facility, CSO treatment process, and disinfection. Modifications to both the S. Brandon St. and S. Michigan St. Regulator Stations will be required for diversion of flows to the WWTS. Ancillary facilities include an odor control facility, electrical/controls building, and emergency generator. CSO treatment will consist of high rate primary treatment followed by ultra violet disinfection prior to discharge.

    - Joint Ship Canal Water Quality CSO Control ($179.5M)

The Ship Canal Water Quality (WQ) Project is a joint project between Seattle Public Utilities (SPU) and DNRP that will provide offline storage with a deep storage tunnel constructed between the Ballard and Wallingford CSO areas, on the north side of the Ship Canal. The Ship Canal WQ Project will control SPU’s Ballard CSO basins (Outfalls 150,151, and 152), Fremont (Outfall 174) and Wallingford CSO basins (Outfall 147), DNRP’s 3rd Avenue West Regulator (DSN008), and 11th Avenue NW Regulator (DSN004). The minimum total control volume for both SPU and DNRP CSO basins is 15.24 million gallons (MG).

- Lake Hills Int.-A Refurbishment

This project will rehabilitate 3,263 linear feet of 48-inch diameter reinforced concrete pipe. This project aligns with WTD's mission, vision, and values by protecting public health, creating a resilient clean water enterprise, and safety as a virtue. The project is scheduled to begin construction in 2020.

    - West Duwamish CSO Control ($57.3M)

This project provides for the design, construction, and property acquisition to control CSOs as mandated by the consent decree issued by the Department of Justice and the EPA. Based on modeled and monitored data, the West Michigan CSO overflows on average 5.2 times per year and the Terminal-115 CSO overflows on average 2.6 times per year. Both CSOs do not meet the control standard of one event per year on 20-year moving average. Construction completion is currently scheduled for January 2025.

    - SP Biogas and Heat Systems Improvements ($56M)

This project provides for the design and construction to replace the South Plant heating and gas scrubbing system that has reached the end of its useful life and become increasingly costly to maintain and operate. The system replacement is an opportunity to install an energy efficient system and comply with the higher quality standard for scrubbed biogas set by Puget Sound Energy. Complying with the higher quality standard allows the scrubbed gas to be sold to an expanded market. The project is scheduled to reach substantial completion in February 2021.

## 4.3.	Capital Accomplishment Rate

The capital accomplishment rate is an estimate of the difference between planned capital spending as included in the budget and the capital spending that actually occurs. Using an accomplishment rate in the financial plan allows WTD to adjust the capital program’s revenue requirements in anticipation of likely delays in the execution of capital projects that reduce spending and, therefore, cash needs. The accomplishment rate reflects the capital program as a whole and is expressed as the percentage of the capital budget expected to actually be spent in a given year.

In 2017, the accomplishment rate for the capital program was approximately 89 percent, compared to an assumed rate of 85 percent. This difference represents approximately $8.85 million more capital spending in 2017 than anticipated. The accomplishment rate is assumed to remain at 85 percent for the forecast period of 2018-2024.

To further illustrate the relationship between the sewer rate and the accomplishment rate, if the assumed accomplishment rate were lowered by five percentage points to 80 percent for the 2019 proposal, planned capital spending would be reduced by approximately $9.5 million and the 2019 sewer rate would be reduced by $0.08, all other things being equal. Conversely, if the assumed accomplishment rate were increased to 100 percent for 2019, estimated capital spending would increase by $19.6 million, increasing the 2019 sewer rate proposal by approximately $0.24, in the absence of any other changes or accommodation.

## 4.4	Capital Revenues and Financing

### 4.4.1	Capacity Charge

The capacity charge is a monthly charge with a duration of 15 years that is levied on new connections to the wastewater system. King County Code (K.C.C.) 28.86.160, Financial Policy (FP-15) provides a methodology for calculating the capacity charge in support of the Regional Wastewater Services Plan. The methodology requires new connections to pay 95 percent of the allocated costs of the additional system capacity during 2003 to 2030 via the capacity charges and rates paid by these customers. The policy outlines the conceptual framework by which costs are allocated between existing and newly connecting customers in accordance with King County Code (K.C.C.) 28.84.050 and the financial policies in K.C.C. 28.86.160.

The proposed capacity charge for 2019 is $64.50, a 3.0 percent increase from the 2018 level of $62.60. If paid over the 15-year period the new rate totals $11,610. If the charge is paid up-front as a lump sum at the current discount rate of 2.9 percent, the total charge is $9,520.

Every three years the data underlying the capacity charge calculation are updated to reflect the most current information and projections available. This includes incorporating historical data, customer growth, and projected costs. The charge is designed to increase at three percent annually, reflecting inflation, during the years between updates. The revenue requirements calculation was last updated for the adopted 2017 charge. The next comprehensive update will be incorporated in the proposal for the 2020 capacity charge.

## 4.4.1.1	Capacity Charge Rate Allocation Study

King County has had a capacity charge since 1990. The owners of buildings establishing new sewer connections, additions, or changes of use pay the capacity charge in addition to their monthly sewer bill. The monthly rate for the capacity charge is set for one “residential customer equivalent,” or RCE. A new single family residence is considered one RCE. Other types of buildings are charged for a certain number of RCEs based on estimates of their expected use of sewage conveyance and treatment facilities as a multiple of the one RCE assigned to single family homes.

Capacity Charge Fee Structure, Category Residential Customer Equivalents (RCEs)

- Single-family residence one RCE per residence

- Multi-family building (two to four units) 0.8 RCE / dwelling unit

- Multi-family building (five or more units) 0.64 RCE / dwelling unit

- Micro-housing, group housing, dorms RCEs based on number and type of plumbing fixtures

- Commercial and industrial property RCEs based on number and type of plumbing Fixtures

(Special Designations: Senior citizen, low income & special purpose housing meeting certain criteria in King County Code)

While the amount of the charge per RCE has been updated continually, the way it is allocated to different building types has not been comprehensively evaluated since 1990. Since that time there have been significant changes in the types of new buildings and equipment and how much water they use, including micro-housing, small efficiency dwelling units, accessory dwelling units, detached accessory dwelling units, group housing, adult care homes, and the installation of low-flow plumbing fixtures. There is now a need to evaluate the best approach for allocating the capacity charge in light of the wastewater demand for today’s building types.

Therefore, beginning in 2017 and continuing through 2018, WTD is conducting a study on how the capacity charge is allocated to different customer groups. WTD’s goal is for the charge to:

- Reflect the amount of wastewater that each type of building is likely to discharge to the King County wastewater system;

- Be administratively workable for developers, development review staff, and those administering the charge; and

- Be based on information available at the time of development.

The study includes extensive database development on the water demand by type of customer, discussions with stakeholders on how the revenue requirements of the capacity charge are best distributed to various customer groups, and a review of literature and peer agency approaches to rate allocation. The study includes evaluations of specific alternative approaches and whether changes are warranted to maintain an equitable and reasonable means of assessing and collecting the capacity charge.

## 4.4.1.2	Capacity Charge Affordability Study

WTD also has initiated a project to characterize the affordability challenges of its capacity charge customers and to investigate potential approaches to mitigate these problems. The study includes analysis of socioeconomic, demographic, and billing data, as well as engagement of stakeholders in the research and evaluation process. The result of the project will be a set of potential approaches and the likely impacts of those options with respect to a set of criteria important to decision-makers and stakeholders. This first phase of the project is scheduled to be completed in June 2018. Subsequent work is anticipated but not yet defined.

## 4.4.2	Bonds and Interest Rates

Changes to cash funding practices and the use of the Brightwater settlement funds have significantly lowered the amount of external financing that WTD needs to engage for $483.2 million of capital improvements in 2019 and 2020. WTD does not project issuing any new debt in 2019. In 2020, WTD expects to issue $150.0 million of Parity Debt (this includes the $134.5 million WIFIA Loan) to pay for $263.5 million of capital improvements. Cash transfers of $193.2 million will fund the balance of capital expenditures in 2019 and 2020.

Capital improvements in 2018 will be funded through cash transfers from operations ($87.7 million), beginning year cash balances ($77.4 million, which includes $34.1 million of 2017 bond proceeds), loan commitments from the Department of Ecology (DOE) and the Public Works Trust Fund ($28.2 million), and the Brightwater settlement ($14.1 million).

In December 2017, the County issued $50 million of variable rate bonds for funding 2018 capital improvements. The issue size was increased from the $43.4 million shown in last year’s financial plan in order to maintain the variable rate portion of WTD’s debt portfolio at 15 percent while accommodating the planned amortization of $7.3 million of variable rate debt through 2021.

In 2017, WTD realized $93.7 million of debt service savings through 2049 when it refunded $335 million of its sewer revenue and limited tax general obligation bonds. In recognition of the significant savings provided by the Brightwater settlement funds and WIFIA loan over the near-term, WTD structured the refundings to produce greater savings after 2021 by accelerating the retirement of principal and increasing debt payments by $4.7 million through 2020.

From 2014 to 2017, WTD issued $1.48 billion of advance refunding bonds (issued up to three years before the redemption date of the bonds that were being refunded), and achieved $355 million of debt service savings through 2049. While the Tax Cuts and Jobs Act of 2017 now prohibits advance refunding bonds, WTD will be able to realize savings through current refundings (issued within 90 days of the bonds that are being refunded) but, given the redemption dates in its debt portfolio, those savings opportunities will not occur until 2020.

The financial plan includes the transfer to the construction fund of excess amounts in the Bond Reserve that have become available through a bond ordinance amendment that allows previously purchased surety bonds to again qualify as allowable investments for the Bond Reserve account.  In 2017, WTD transferred $10 million from the Bond Reserve to the construction fund. An additional $10.8 million will be transferred through 2020.

Investment interest rates used in the 2019 financial plan are from the March 2018 forecast from King County’s Office of Economics and Financial Analysis and are detailed in Table 6-1. While the yield on the King County Investment Pool increased to 1.12 percent in 2017 from 0.80 percent in 2016, investment income remains less than one percent of 2017 revenues and, at projected Investment Pool rates, would represent only 2.1 percent of revenues in 2024.

In order to increase its investment income, WTD committed $15 million of its Bond Reserve account to the Pool-Plus investment program, purchasing a ten-year laddered portfolio of Treasury securities at a yield of 2.56 percent at the end of January 2018. The 2.56 percent yield is higher than the current and projected yield of the Investment Pool through 2020 and hedges WTD’s investment earnings should short-term yields decrease and the rates on the Investment Pool revert to less than one percent as they were from 2010 through 2016. WTD intends to make additional investments in Pool Plus through 2020.

## 4.4.3	Non-market Rate Financing

WTD has regularly obtained low-cost, alternative financing, including low-interest loans and, to a lesser degree, grants for capital projects. Grants for capital projects are often funded by federal or state agencies and, for energy-related projects, local utilities. While the allowable use of these grants is often highly restricted, they have the obvious benefit of not having to be repaid in contrast to the low-interest loans. WTD continuously pursues grant funds as they become available. While alternative financing generally reduces total costs, it can sometimes result in upward pressure on the sewer rate if instruments have a shorter payback period than WTD’s long-term bonds.

Low-interest loans are provided by the DOE State Revolving Fund (SRF) or the Washington State Public Works Trust Fund (PWTF). WTD helps ensure the success of its work to obtain loans by conducting a review process to ensure that projects will be considered high priority water-quality projects in the grant ranking process. WTD also ensures that the project schedule fits within the loan criteria and that the project meets specific criteria or thresholds. Table 4-1 lists the current SRF loans that partially or entirely fund the indicated WTD capital projects. Table A-3 lists some of the completed projects that received SRF and PWTF funding.

### Table 4-1 Current State Revolving Fund Loans for WTD Capital Projects (million dollars)

| Project | Loan Amount | Loan Type | Term (Years) | Interest Rate | Estimated Debt Service Savings |
| --- | --- | --- | --- | --- | --- |
| Rainier Valley WWS (Construction) | $21.0 | SRF | 20 | 2.0% | $5.3 |

WTD currently is awaiting a loan agreement from DOE for the Joint Ship Canal Water Quality CSO Control Project and the Georgetown Wet Weather Treatment Station projects for a combined total amount of $25 million. This loan was approved by DOE in their SFY 2019 loan cycle. The terms of this loan cycle is 2.0 percent for a 20-year term. This will save WTD approximately $6 million (present value) in interest versus conventional bond financing.

As discussed in 2.2, the Georgetown Wet Weather Station project is also receiving a loan through the EPA’s Water Infrastructure Finance and Innovation Act (WIFIA). The loan is for $134.5 million and WTD will save approximately $30 million over conventional bond financing. See Section 2.2 for more information on this loan.

# 5.0	Residential Customer Equivalents and New Connections

WTD continues to use conservative projections for future growth in Residential Customer Equivalents (RCEs) for rate and budget development. RCE and new connections forecasts take into consideration historical growth rates as well as regional economic forecasts and local water demand forecasts.

The near-term outlook for growth in our region suggests a deceleration in regional economic growth, bringing the Puget Sound region more in line with the national economy. The March 2018 Puget Sound Economic Forecaster predicts employment growth for the Seattle-Tacoma region of 2.3 percent in 2018 and 1.4 percent in 2019, down from 2.9 percent in 2017.

Commercial, multi-family residential, and industrial customers can reduce their customer equivalents, and therefore their sewer bill, by reducing water consumption. Increased water conservation can result in low growth or reductions in the WTD customer base. Seattle Public Utilities projects that customers will continue to reduce their daily water use over the forecast period through changes in the market for appliances and fixtures, as well as utility-based programs to encourage conservation.

In 2017, the RCEs WTD’s customer base reached 757,243, an increase of 0.60 percent from the 2016 customer base of 752,709, but a decrease in the 2.25 percent growth rate in 2016 from 2015. Most of this decline can be attributed to greatly reduced dewatering activity on large construction projects relative to 2016. The current forecast anticipates the annual growth in RCEs to be 0.6 percent to 761,786 RCEs in 2018 and 0.55 percent in 2019. Beginning in 2020, annual growth is expected to return to the long-term historic growth rate of 0.62 percent. Table 5-1 shows current and projected RCEs compared to those used in the 2018 sewer rate process.

### Table 5-1 Current Residential Customer Equivalents Forecast

|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2019 Rate Proposal | 757,243 | 761,786 | 765,976 | 770,725 | 775,504 | 780,312 | 785,150 | 790,018 |
| Percent Change From Previous Year | 0.60% | 0.60% | 0.55% | 0.62% | 0.62% | 0.62% | 0.62% | 0.62% |
| 2018 Adopted Sewer Rate | 757,610 | 762,156 | 766,348 | 771,099 | 775,880 | 780,690 | 829,093 | 880,497 |
| Percent Change From Previous Year | 0.60% | 0.60% | 0.55% | 0.62% | 0.62% | 0.62% | 6.20% | 6.20% |
| Change between 2019 Rate Proposal and 2018 Adopted Sewer Rate | 12,298 | -370 | -372 | -374 | -376 | -378 | -43,943 | -90,479 |

New sewer connections to the regional wastewater system pay a capacity charge to fund new capacity. New connections to the system tend to reflect the cycles of residential and commercial construction. For example, during the 1998 to 2008 period the number of new connections averaged 11,200 per year with a peak of 12,700. Average connections for 2009-2011, a period dominated by the Great Recession, dropped to 5,700. The current forecast, shown in Table A-4, shows new connections peaking at 11,000 in 2017, then tapering from 2017 to 2019 to a long-term rate of 10,000 new connections annually2. These adjustments reflect anticipated slow- down in regional construction, particularly in the multi-family housing market.

2 Annual connection totals are for the year that new customers connect to the sewer system. WTD also monitors connections by the year that new capacity accounts are created. Connections by year connected are a better indicator of emerging trends.

# APPENDIX: Summary of 2019 Rate Proposal Projections, Assumptions and Rates

Table A-1 presents a summary of the general assumptions used in developing the 2018 rate proposal, compared to the values underlying the 2017/2018 Adopted Biennium Budget. Discussion of the various assumptions is included in the main body in this report.

Table A-1 Assumptions Comparison: 2017/18 Adopted Budget and 29 Proposed Rate

|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| I. Wastewater Spending |  |  |  |  |  |  |  |  |
| Operating Expense (000's) |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | ($148,052) | ($159,620) | ($165,500) | ($170,000) | ($176,800) | ($189,640) | ($194,922) | ($207,468) |
| Adopted 2017-2018 Budget Forecast | ($148,517) | ($153,249) | ($159,193) | ($165,529) | ($172,118) | ($178,971) | ($186,130) | ($194,975) |
| Difference | $465 | ($6,371) | ($6,307) | ($4,471) | ($4,682) | ($6,679) | ($8,792) | ($12,293) |
| Capital Expenditures (000's) |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | ($192,197) | ($208,020) | ($219,708) | ($263,490) | ($267,466) | ($275,666) | ($265,134) | ($225,617) |
| Adopted 2017-2018 Budget Forecast | ($168,264) | ($206,437) | ($226,773) | ($228,894) | ($222,193) | ($239,144) | ($237,676) | ($225,143) |
| Difference | ($23,933) | ($1,583) | $7,065 | ($34,596) | ($45,273) | ($36,122) | ($27,458) | ($474) |
| CIP Accomplishment Rate |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 89% | 85% | 85% | 85% | 85% | 85% | 85% | 85% |
| Adopted 2017-2018 Budget Forecast | 85% | 85% | 85% | 85% | 85% | 85% | 85% | 85% |
| II. Customers |  |  |  |  |  |  |  |  |
| Total RCEs |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 757,240 | 761,790 | 765,980 | 770,730 | 775,500 | 780,310 | 785,150 | 790,020 |
| Percent Change | 0.66% | 0.60% | 0.55% | 0.62% | 0.62% | 0.62% | 0.62% | 0.62% |
| Adopted 2017-2018 Budget Forecast | 744,947 | 748,672 | 752,789 | 757,457 | 762,153 | 766,878 | 771,633 | 776,417 |
| Percent Change | 0.60% | 0.50% | 0.55% | 0.62% | 0.62% | 0.62% | 0.62% | 0.62% |
| Difference | 12,663 | 13,484 | 13,558 | 13,642 | 13,727 | 13,812 | 13,898 | 13,984 |
| New Connections |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 11,000 | 10,500 | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 |
| Adopted 2017-2018 Budget Forecast | 11,000 | 10,500 | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 | 10,000 |
| Difference | - | - | - | - | - | - | - | - |
| III. Interest Rates |  |  |  |  |  |  |  |  |
| Bond Interest Rate |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 4.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% |
| Adopted 2017-2018 Budget Forecast | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% | 6.00% |
| Difference | 2.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% | 0.00% |
| Variable Debt Interest Rate |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 1.17% | 2.57% | 3.23% | 3.53% | 3.58% | 3.64% | 3.71% | 3.77% |
| Adopted 2017-2018 Budget Forecast | 2.30% | 2.45% | 2.55% | 2.65% | 2.75% | 2.90% | 3.00% | 3.25% |
| Difference | -1.13% | 0.12% | 0.68% | 0.88% | 0.83% | 0.74% | 0.71% | 0.52% |
| Investment Interest Rate |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | 1.12% | 1.55% | 2.00% | 2.30% | 2.67% | 2.96% | 3.15% | 3.25% |
| Adopted 2017-2018 Budget Forecast | 0.80% | 0.85% | 1.22% | 1.65% | 2.02% | 2.37% | 2.70% | 2.96% |
| Difference | 0.32% | 0.70% | 0.78% | 0.65% | 0.65% | 0.89% | 0.45% | 0.29% |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 |
| IV. Reserves |  |  |  |  |  |  |  |  |
| Bond & Loan Reserves (000's) |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | $162,103 | $163,364 | $156,165 | $153,416 | $159,394 | $171,960 | $183,429 | $192,809 |
| Adopted 2017-2018 Budget Forecast | $165,070 | $159,467 | $161,448 | $173,535 | $184,719 | $194,193 | $204,697 | $213,585 |
| Difference | ($2,967) | $3,897 | ($5,283) | ($20,119) | ($25,325) | ($22,233) | ($21,268) | ($20,776) |
| Rate Stabilization Reserve (000's) |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | $46,250 | $46,250 | $46,250 | $46,250 | $46,250 | $31,850 | $12,000 | $12,000 |
| Adopted 2017-2018 Budget Forecast | $46,250 | $43,750 | $40,150 | $32,265 | $29,265 | $19,900 | $12,000 | $12,000 |
| Difference | $0 | $2,500 | $6,100 | $13,985 | $16,985 | $11,950 | $0 | $0 |
| Rate Stabilization Use (000's) |  |  |  |  |  |  |  |  |
| 2019 Proposed Rate Forecast | $0 | $0 | $0 | $0 | $0 | $14,400 | $19,850 | $0 |
| Adopted 2017-2018 Budget Forecast | $0 | $2,500 | $3,600 | $7,885 | $3,000 | $9,365 | $7,900 | $0 |
| Difference | - | ($2,500) | ($3,600) | ($7,885) | ($3,000) | $4,635 | $11,950 | - |

Table A-2 Sewer Rates (2009-2018 Actual; 2019-2024 Projected)

| Year | Rate ($/RCE/Month) | % Change1 |
| --- | --- | --- |
| 2009 | 31.90 | 14.1% |
| 2010 | 31.90 | 0.0% |
| 2011 | 36.10 | 13.2% |
| 2012 | 36.10 | 0.0 |
| 2013 | 39.79 | 10.4% |
| 2014 | 39.79 | 0.0% |
| 2015 | 42.03 | 5.6% |
| 2016 | 42.03 | 0.0% |
| 2017 | 44.22 | 5.2% |
| 2018 | 44.22 | 0.0% |
| 2019 | 45.33 | 2.5% |
| 2020 | 45.33 | 0.0% |
| 2021 | 45.37 | 4.5% |
| 2022 | 45.37 | 0.0% |
| 2023 | 48.45 | 2.3% |
| 2024 | 49.56 | 2.3% |

1For 2009-2018 increases reflect a two year period.

Capacity Charge (2009-2018 Actual; 2019-2024 Projected)

| Year | Rate/Month/RCE 15-yr. duration | % Increase |
| --- | --- | --- |
| 2009 | 47.64 | 3.0% |
| 2010 | 49.07 | 3.0% |
| 2011 | 50.45 | 2.8% |
| 2012 | 51.95 | 3.0% |
| 2013 | 53.50 | 3.0% |
| 2014 | 55.35 | 3.5% |
| 2015 | 57.00 | 3.0% |
| 2016 | 58.72 | 3.0% |
| 2017 | 60.80 | 3.6% |
| 2018 | 62.60 | 3.0% |
| 2019 | 64.50 | 3.0% |
| 2020 | 66.44 | 3.0% |
| 2021 | 68.43 | 3.0% |
| 2022 | 70.48 | 3.0% |
| 2023 | 72.60 | 3.0% |
| 2024 | 74.77 | 3.0% |

Table A-3 Previous SRF & PWTF Fund Loans for WTD Capital Projects (million dollars)

| Project | Loan Amount | Loan Type | Term (Years) | Interest Rate | Estimated Debt Service Savings |
| --- | --- | --- | --- | --- | --- |
| Henderson/MLK CSO | $57.5 | SRF | 20 | 1.5% | $64.8 |
| Ballard Siphon | $31.9 | SRF | 20 | 2.8% | $41.7 |
| Murray CSO (Construction) | $30.7 | SRF | 20 | 2.4% | $11.8 |
| Fremont Siphon (Construction) | $29.5 | SRF | 20 | 2.7% | $15.7 |
| S. Magnolia CSO (Construction) | $26.5 | SRF | 20 | 2.7% | $12.3 |
| Carnation Treatment Plant | $14.1 | SRF | 20 | 3.1% | $14.1 |
| Denny Way CSO/Elliott West Pipelines | $12.5 | SRF | 20 | 1.5% | $14.1 |
| Ballard Siphon | $10.0 | PWTF | 20 | 0.5% | $13.4 |
| Juanita Bay Pump Station | $10.0 | PWTF | 20 | 0.5% | $12.3 |
| Hidden Lake Pump Station | $10.0 | PWTF | 20 | 0.5% | $12.0 |
| North Creek Storage | $10.0 | PWTF | 20 | 0.5% | $10.4 |
| North Beach CSO (Construction) | $9.1 | SRF | 20 | 2.4% | $7.4 |
| Barton CSO (Construction) | $8.5 | SRF | 20 | 2.7% | $4.0 |
| S. Magnolia CSO Control - Design | $5.1 | SRF | 20 | 2.7% | $6.4 |
| Barton CSO Control - Design | $5.0 | SRF | 20 | 2.7% | $5.7 |
| Vashon Treatment Plant | $5.0 | SRF | 20 | 1.5% | $3.9 |
| Murray CSO Control - Design | $4.6 | SRF | 20 | 2.7% | $6.2 |
| North Beach CSO (Construction) | $3.0 | SRF | 20 | 2.7% | $1.5 |
| North Beach CSO Control - Design | $2.9 | SRF | 20 | 2.7% | $3.6 |
| Fremont Siphon – Facilities Plan | $2.2 | SRF | 20 | 2.7% | $2.7 |
| Brightwater Outfall | $1.6 | SRF | 20 | 2.6% | $11.8 |
| Barton CSO Facilities Plan | $1.1 | SRF | 20 | 1.5% | $0.9 |
| South Plant Agitation Blowers | $.668 | PWTF | 10 | 1.0% | $.853 |
| Murray CSO Facilities Plan | $0.6 | SRF | 20 | 1.5% | $0.5 |
| North Beach CSO Facilities Plan | $0.5 | SRF | 20 | 1.5% | $0.4 |
| Environmental Lab HVAC System | $.332 | PWTF | 10 | 1.0% | $.334 |
| West Point Dewatering Centrifuges | $.300 | PWTF | 5 | 1.0% | $.383 |
| Brightwater Reclaimed Water Pipeline | $7.0 | PWTF | 20 | 0.5% | $8.6 |
| Total | $265.8 |  |  |  | $287.8 |

Table A-4 Projected New Sewer Connections by Year of Connection

Although the capacity charge does not fund any operating expenses, capacity charge revenues are categorized as operating revenue for purposes of the debt service coverage calculation.