# Quantifiable Business Case (QBC)

# Recommended Business Operations Model for King County Enterprise Financial, Human Resources, and Budget Management Program

Program Charter

March, 2004

In support of the goals of King County as stated in Enterprise Financial, Human Resource, and Budget Management Vision and Goals statement, April 18 2003, the members of the Quantifiable Business Case for Recommended Business Operations Model for King County Enterprise Financial, Human Resources, and Budget Management Project (QBC) Advisory Committee mutually endorse the project manager’s and advisory committee’s authorities and responsibilities described in the project charter. The undersigned members request the support of the project by the County Executive and County Council.

Department of Executive Services

| Paul Tanaka, County Administrative Officer | Date |
| --- | --- |

Office of Information Resource Management

| David Martinez, Chief Information Officer | Date |
| --- | --- |

Assessor

| Rich Medved, Chief Deputy, DOA | Date |
| --- | --- |

Council

| Shelley Sutton, Policy Staff Director, County Council | Date |
| --- | --- |

Superior Court

| Paul Sherfey, Chief Administrative Officer – Superior Court | Date |
| --- | --- |

Prosecuting Attorney’s Office

| Leesa Manion, Deputy Chief of Staff – Prosecuting Attorney | Date |
| --- | --- |

Sheriff’s Office

| Bill Willson, Chief Financial Officer – Sheriff’s Office | Date |
| --- | --- |

Budget Office

| Steve Call, Budget Director – Budget Office | Date |
| --- | --- |

District Court

| Tricia Crozier, CAO District Court | Date |
| --- | --- |

Background

Ten years after the merger of Metro and King County, King County government continues to rely on the operation of two sets of accounting and financial reporting systems and two sets of human resources (HR)/payroll systems.  This contributes to “poor integration, redundant data entry, time-wasting reconciliation, and high systems maintenance, staff support and upgrade costs…County departments follow divergent policies and procedures, use inconsistent business processes and support multiple computing systems.”  (Vision and Goals Statement, p. 1)

In June 2003, the County took a major step forward in assuring the success of future efforts to successfully implement consolidated systems for one core financial system and one core HR/payroll system.  Motion No. 11729 approved the Enterprise Financial, Human Resource, and Budget Management Vision and Goals Statement (see Appendix F).  The Vision and Goals Statement is comprised of an overall vision statement and a list of guiding principles.  It also identifies specific goals for each for the four business areas impacted by the existence of dual systems—financials, budget, HR and payroll.

The Vision and Goals Statement has far-reaching value to the County’s continuing effort to implement a single countywide system.  This document serves as the critical framework from which to launch a quantifiable business case (QBC) analysis and other preparatory work to ensure the financial business operations project success.  It provides criteria against which to evaluate proposed projects that potentially impact the County’s move to a single financial, budget, HR, payroll system.  Future efforts impacting these systems should be aligned with the vision, principles and goals contained in this key document

Since adoption of the Vision and Goals Statement, the Chief Information Officer (CIO) and the County business sponsor (County Administrative Officer) have been directing follow-up efforts to maintain the momentum for the QBC program.  Three of these efforts described below include the Roadblock Identification and Action Plan, the QBC Report, and the Payroll Initiatives Program.

The CIO and CAO established the QBC Program Advisory Committee to serve as a single oversight group for the QBC program.  This group is the forum for providing advice and input on cross agency project issues.  Members review draft project deliverables, and ensure that the perspectives and understanding of difference stakeholders are factored into policy level discussions and decisions.  The Advisory Committee is providing oversight to the three efforts currently underway.  It is likely that other projects will be added to their oversight responsibilities as implementation plans are developed next year.

Program Advisory Committee

The Program Advisory Committee was established in November 2003. Its members are: Paul Tanaka, CAO, Business Sponsor; David Martinez, CIO, Program Sponsor; Rich Medved, Chief Deputy, Department of Assessments; Shelley Sutton, Policy Staff Director, County Council; Leesa Manion, Deputy Chief of Staff, Prosecuting Attorney; Paul Sherfey, CAO, Superior Court and Bill Willson, CFO, Sheriff’s Office. In January 2004, Steve Call, Director, Office of Management and Budget, joined the Advisory Committee.  In March 2004, Tricia Crozier, CAO, District Court joined the Advisory Committee.

Figure 1. Program Advisory Committee Chart

Program Plan and Deliverables

The Program Plan with Timelines and Deliverables are depicted in Figure 2.

The Program deliverables to date include:

- Vision and Goals Statement

As described above, the Vision and Goals Statement provides the framework for future actions related to identifying and implementing a Business Operations Model for the County.

The Vision and Goals Statement is available at: http://kcweb/oirm/projects/qbc.htm

- Roadblock Identification and Action Plan

Motion No. 11729 adopting the Vision and Goals Statement also supported the development of a roadblocks action plan as a necessary step to assist decision makers in determining whether to move forward with transforming county business operations in the future.

A comprehensive list of roadblocks to implementing a single financial, payroll, HR, and budget system countywide has been compiled.  Action plans have been developed identifying how each specific roadblock will be addressed.

The document, Roadblock Identification and Action Plan, is available at: http://kcweb/oirm/projects/qbc.htm

- QBC Report

A consultant team led by Dye Management will be recommending in June 2004 a Business Operations Model for the County based on best practices and industry standards.  The consultant will be developing a business case justifying future investments into business model transformation and replacement of the current legacy systems.

The Vision and Goals Statement endorsed by the full elected leadership of King County provides the critical framework from which to launch a business case analysis and other preparatory work to ensure the financial business operations project success.  It serves as the foundation for the current QBC project.

VISION STATEMENT

King County’s financial, human resource and budget management functions are fully integrated, efficient and effective, and enhance the County’s ability to provide essential services to its customers.

The QBC project was specifically authorized as a follow-up action through adoption of the Vision and Goals Statement   The objective of the QBC is to evaluate options and recommend a Business Operations Model for the County, including what this means in terms of implementing new financial, payroll, budget, and human resources systems.  The Vision and Goals Statement guiding principles and industry best practices will be reflected in the evaluation criteria against which the Business Operations Model options will be evaluated.  Initial costs for implementing the recommendations and the Total Cost of Ownership (TCO) over a 10-year time frame are identified deliverables of the project.  The target date for completion of this study is June 2004.

The project deliverables are described in this document.  Additional information is available at http://kcweb/oirm/projects/qbc.htm.

Strategic Advisory Council (SAC) Review

The Program deliverables are subject to SAC review.

The Vision and Goals Statement document has been reviewed and endorsed by the SAC at their meeting of April 16, 2003.

The following Program deliverables will be presented to SAC for their review:

- Program Charter

- Roadblock Identification and Action Plan

- QBC Report

The SAC meetings are planned for July and September 2004.

Figure 2. Program Timelines and Deliverables

Other Initiatives

The Finance and Business Operations Division (FBOD) is proceeding with a Payroll Initiatives Program (PIP) to improve the consistency and accuracy of payroll data and processes.  Initial efforts will be focused on cleaning up payroll data in the MSA payroll system and documenting problems and inconsistencies in current processes.  PIP will then develop proposals to improve and/or standardize payroll processes across one or both existing payroll systems.

PIP proposals related to payroll process changes will be reviewed for alignment with the QBC Program by the Advisory Committee. PIP will also provide project status reports to the Advisory Committee regarding the MSA standardization work.

PIP is a follow-up activity of the Vision and Goals Statement.  Project efforts will be guided by the following Payroll Business Goals, which are contained in the Vision and Goals Statement:

Comply with labor agreements, as well as federal, state and County laws.

Reduce time required to capture time and process payroll, and shorten the lag between end of pay-period and payday.

Provide employees the information needed to validate that their pay stubs are accurate.

Provide timely and accurate paychecks.

Improve access to historical information.

Pay all employees on a common, bi-weekly, pay cycle from a single payroll system by migrating all employees to the PeopleSoft system.

Support labor distribution with a system that is compatible with PeopleSoft and the financial system that is implemented.

The PIP project charter is available at http://financeweb/payben/payben.htm.

QBC Project

The QBC project was initiated in July 2003 in response to Executive and Council directives to move forward to transform budget, financial and human resource business practices. The initial project scope was defined and the project target completion date was agreed to as June 2004. Gary Lemenager of OIRM was selected as contract manager and Zlata Kauzlaric of FBOD as project lead.  The project team was organized in November/December 2003. Please see the following project organization chart of the team and related reporting relationships.

Project Organization Chart

Project Organization Chart Legend:

- Solid reporting lines indicate relationships for the duration of the project involving assignment of tasks and progress monitoring evaluation of results.

- The project and advisory teams are grouped within dashed borders.

Figure 3. QBC Project Organizational Chart

Project Team

Figure 4. QBC Project Team

Consulting

The consultant selected for this effort is Dye Management Group, INC. of Bellevue WA. Bill Dye is the president and the consulting manager for this project.

Dye has engaged a sub-contractor, Pacific Technologies, INC. (PTI) of Bellevue WA. Mike Silverman and Dan Borgen, are the company’s Co-CEOs.  PTI is the lead for the Total Cost Of Technology (TCO) report.

Figure 5. QBC Consulting Organizational Chart

Project Scope

Please see the project scope section in the Attachment E of this document for a complete description of project scope. The purpose of this project is to provide King County with a quantifiable business case which justifies replacing or improving the County’s current budget, financials, human resources and payroll operations model and the array of distributed systems and the business practices that support them. The project assesses current business processes and operations models for King County budget, financials, human resources and payroll business area.  The project will then develop a recommendation for transformation of the business model following the industry best business practices that would contribute to increased efficiency and effectiveness of King County government. The project will then develop a business case justifying future investments into business model transformation and replacement of the legacy systems. Guidelines for the project are defined in the Vision and Goals statement.

The total cost of information technology (TCO) is one of the project deliverables. The technology components that relate to business areas in the scope will be one of the evaluation criteria for the recommended business operations model.

Major deliverables of the project are:

Information Technology Cost Report

The project will analyze, define, and collect all information technology costs in the county, by agency, and in total. Costs for the four functional areas will be separately identified to provide the base technology costs for evaluating business operations model alternatives.

The Technology Cost Report will include:

- County’s total costs for IT service allocation and support costs, including applications, system software, telecommunications, hardware, personal productivity tools, and support, as well as service efficiency and current year capital spending on IT.

- Level of centralization/decentralization/federation of the four major IT service areas: customer service, system services, business application services, and administration and planning. This information will help the County plan future changes to its service delivery approach. The report will also include measures such as IT operating spending as a percentage of total county operating spending and IT operating spending per citizen – figures that can be used to benchmark the County against similar organizations

- Updateable TCO Model. This deliverable consists of an Excel spreadsheet that automatically calculates major TCO components and associated instructions for using the spreadsheet. The Updateable Model will include a user manual with instructions for use and maintenance including description about the data source, tools for collecting the data, and how to enter the data.

Business Operations Model Report

Business Operations Model Assessment

The project will study the current business operation and processes in each of the business areas: budget, financials, human resources and payroll. The assessment will focus on the current processes evaluating the gaps, inefficiencies, and possible improvements. The assessment will identify the cost of performing the current business processes.

Business Operations Model Evaluation

The project will analyze the Assessment results and develop at least three options, including the status quo option, for a new business operating model that is conducive to implementing new financial, payroll, budget, and human resource systems.  The options will be developed with efficiency in mind.

The options will be analyzed based on the pre-developed evaluation criteria resulting from the Vision and Goals Statement guiding principles and industry best practices.

Business Operations Model Recommendation

The project will recommend the Business Operational Model that best meets the county’s objectives.  The recommendation will be based primarily on the County’s vision and goals as well as other factors including risks and cost. It will describe a recommended business operations model that transforms business practices countywide and provides for efficient and effective budgeting, financials, payroll and human resources management. The recommended model will be based on industry best practices, can be implemented in the county, and would be supported by available technology.

Quantifiable Business Case Report

The project will analyze both the financial and non-financial aspects of the recommended business operations model over a 10-year time frame, and include traditional financial calculations such as Net Cash Flow and Return on Investment, as well as business impacts, risk management, assumptions, and critical success factors. The Business Case will identify the business need and key performance indicators to justify the recommended transformation of business practices.

The Business Case will include the following components:

- Costs. Costs will include the initial costs of implementing the recommendations, and the estimated Total Cost of Ownership (TCO) over a 10-year period.

- Benefits. Benefits will be based on the results of the Assessment and Recommendation Tasks of the Business Operations Model Phase. The benefits will identify qualitative benefits and quantitative benefits.

- Risks. The risks associated with the transition will be identified with mitigation measures that can be taken to eliminate, reduce, or manage the risk. The costs of mitigation measures that are quantifiable will be computed.

- Assumptions. The assumptions used in developing the business case will be documented.

Project Approach

- The QBC project will follow a structured methodology for business model assessment. Existing business process and operations model documentation will be collected and evaluated. The focus groups including subject matter experts (SMEs) from all branches of government will provide the county’s business expertise. The consultant brings to the project a solid expertise regarding best business practices, that have been in other governments, to assess and recommend potential improvements. Templates, surveys and interviews will be used to verify the existing model as well as the recommendation.

- The departmental technology leads (TCO Leads) will be coordinating data collection for the total cost of technology.

- The business experts (Functional Leads) indicated in the project organization chart will assist in developing the deliverables that document new policies, practices and procedures. In addition, they will play a key role in validating new business processes.

- Quality assurance (QA) will be structured within project activities with appropriate consulting resources committed to QA tasks.

- Major milestones and deliverables will be reviewed for scope compliance by the Project Lead and Contract Manager.

- Major deliverables will be reviewed by the project functional leads for content, quality and feasibility.

- Major deliverables will be reviewed for acceptance and approval for payment by the Project Sponsors.

- Major deliverables will be presented to Technology Governance for review and input. The Technology Governance will ensure a high level of departmental commitment through each department dedicating Subject Matter Experts and Technology Leads to participate in the project.

- Major deliverables will be reviewed by the project advisory committee for policy discussions and decisions.

Budget

The project budget has been established for project 344190 – Financial Business Case Analysis.

The Dec-03 project report, shows the budget of 500,000, and lifetime to date of $70,411.58. An amount of $ 49,461.75 was spent for ITS Billing Study (as directed by Council).

The amount of $429,588 is left for the QBC consulting contract and project work. The consulting contract is for the amount of $427,900.

The project status and transactions reports are available at http://ibisreps.metrokc.gov/.

Project Work Plan

The project is scheduled for completion in June 2004.

A high level project timelines and major deliverables are presented below.

Figure 5. Project Deliverables and Timelines

Project Communication Map

The project is working with approximately 200+ county employees. In order to ensure for timely and quality communication the following communication map has been developed and implemented.

Figure 7. Project Communication Map

Project Charter

The QBC project charter clarifies the responsibilities and authorities of the Project Manager and the project Advisory Committee.  Additionally, it describes the escalation process that will be used to obtain decisions on critical items that threaten the project schedule.

Project Manager

The Project Manager duties are provided by two individuals:

- Project Lead

- Contract Manager

The Project Lead and the Contract Manager act as the Project Manager. All project work is shared and communicated to detail, so each individual could act in each other behalf if needed.

The Project Lead has the following authority with regards to this project:

- Mobilize authorized project resources

- Resolve operational issues in collaboration with the Contract Manager and Consulting Manager

- Escalate selected operational issues and policy issues to the Contract Manager.

The Project Lead has the following responsibilities with regards to this project:

- Serve as a day-to-day contact for the consultants, functional leads, contact coordinator, project sponsors and advisory committee regarding project activities, issues, risks, quality, budget, and team

- Coordinate involvement of required county resources and work with the Resource Coordinator to obtain resources

- Monitor county resource involvement as defined in the scope

- Provide required project resources and logistics

- Review consultant deliverables verifying their compliance with the project scope and acceptance criteria

- Assist in BMC/TMB meetings and quarterly project briefings

- Assure compliance with project plan and standards by the project team

- Coordinate project activities with the Contract Manager

- Coordinate project activities with the Consulting Manger

- Initiate the management escalation process for critical decisions (see below).

- Develop, negotiate, and review project contracts

The Contract Manager has the following authority with regards to this project:

- Approve invoice payment in accordance to deliverable acceptance criteria

- Resolve operational issues in collaboration with the Project Lead and Consulting Manager

- Escalate issues to the Project Sponsors

The Contract Manager has the following responsibilities with regards to this project:

- Coordinates project activities with the Project Lead

- Coordinate project activities with the Project Sponsors

- Assure compliance with project plan and standards by the project team and vendor

- Present and report project status to PRB and various levels of management on a
 regular basis

- Develop, negotiate, and review project contracts

- Manage activities of the vendor in accordance with contract provisions

- Ensure resolution of operational issues

- Initiate the management escalation process for critical decisions (see below)

- Issues change orders to contract if needed

Consulting Manager

The Consulting Manager has the following authorities with regards to this project:

- Execute work plan and deliver project deliverables per contract agreement

The Consulting Manager has the following responsibilities with regards to this project:

- Develop achievable project plan to deliver successful results

- Develop work plans (tasks, schedule and resource allocation) for project

- Develop plans for project communications, reporting, risk management and quality management, and define project processes as provided for in the scope of work

- Build strong project team

- Manage and control day-to-day project activities, resources, issues, risks, quality, budget, and team

Resource Coordinator

- Negotiates resources to dedicate to the project (project lead and functional leads).

Functional Leads

Functional leads roles and responsibilities are:

- Provide expertise on current business operations model and business processes.

- Provide review of consultant industry best practice recommendations for feasibility and fatal flaws in the county environment.

- Coordinate involvement and participation of subject mater experts.

Subject Matter Experts

Each agency identified individuals responsible for providing that agency’s specific business process and business model information for their financial, budget, human resource and  payroll functions.  

Subject matter experts’ roles are:

- Provide expertise in functional components of each business area.

- Provide input and validate results of the business operations model project components.

Business Managers for the four business areas, along with SMEs, participate in providing and coordinating the business cost data collection, as well as a higher-level business expertise for input and review as necessary.

The subject matter experts coordinate for alternate resources, if necessary, to ensure their organization’s participation.

Technology Leads

Each agency identified a single individual responsible for providing that agency’s IT cost information.  This person may, in turn, have to coordinate with other individuals in the agency to gather the necessary data.

The technology lead’s responsibility is to serve as the agency focal point for collecting and validating the requested technology data and provide a follow-up information as necessary.

Project Sponsors

The Project Sponsors have the following authority with regards to this project:

- Provide leadership and advocacy for the project

- Direct Project Lead and Contract Manager in carrying out project management for this effort

The Project Sponsors have the following responsibilities with regards to this project:

- Provide rapid turnaround of decisions that are critical to project progress as defined in the following escalation management process.

- Provide review of draft project deliverables and provide feedback

- Review major work products at key milestones

- Monitor project status reports and communicate to Advisory Committee and county leadership on a regular basis

- Communicate support for the project to county stakeholders

- Mobilize project resources

Business Management Council and Technology Management Board

The Business Management Council (BMC) and Technology Management Board (TMB) are essential in ensuring a county-wide project participation by providing the business and technology expertise from their organizations to provide input to the project and review project deliverables.

Project Advisory Committee

The Project Advisory Committee has the following authority with regards to this project:

- Provide advice and input on cross agency project roadblocks relating to policy issues

The Project Advisory Committee has the following responsibilities with regards to this project:

- Ensure that the perspectives and understanding of different stakeholders are factored into policy level discussions and decisions

- Provide review of draft project deliverables and provide feedback

- Review major work products at key milestones

- Monitor project status reports and communicate to various levels of county leadership on a regular basis

- Help to develop and support a county-wide vision for business process improvements

QBC Escalation Management Process

When decision about risks and issues of a critical nature threaten the project due date, quality, or support, the project management will initiate the escalation management process.  The process involves the following steps:

| Timeline* | Responsibility | Step Activity |
| --- | --- | --- |
| Day 1 | Any team member | Critical problems identified. |
| Day 1 | Project Team | Verify problem, quantify, and assess degree of threat to schedule. |
| Day 1 | Project Team | Analyze problem, develop several possible solutions, determine time window when decision is required. |
| Day 2 | Consulting Manager or Project Lead | Develop decision document that summarizes the problem, describes the desired end result, describes 2 or more solutions, (with advantages and disadvantages of each) summarizes the recommended solution. |
| Day 2 | Contract Manager | Notify Project Sponsors that decision is required by a specific due date – distribute decision document. |
| Day 4 | Project Sponsors | Determine method for reaching decision, decide & communicate. Or notify Advisory Committee that decision is required by a specific due date – distribute decision document. |
| Day 5 (by noon) | Contract Manager | If no decision by due date – communicate to team and Advisory Committee that the recommended (default) solution will be implemented so that the project may proceed. |

*The timeline is expressed in Monday through Friday working days for the Advisory Committee.

Appendices

Appendix A: List of BMC and TMB Members

Appendix B: List of Subject Matter Experts and Technology Leads

Appendix C: List of Business Managers and SMEs for Business Cost Data

Appendix D: Project Support

Appendix E: Project Scope

Appendix F: Reference Materials

APPENDIX A: List of BMC and TMB Members

APPENDIX B: List of Subject Matter Experts and Technology Leads

Subject Matter Experts

| Organization | Business Area | SME |
| --- | --- | --- |
| Budget Office | Budget | Jim Walsh |
|  | Budget | Helene Ellickson |
|  | Budget | Jim Record |
| DAJD | HR | Kerry Delaney |
|  | Payroll | David Pierce |
|  | Financials | Pat Presson |
|  | Financials | David Pierce |
|  | Financials | Linda Ip |
|  | Budget | Mike West |
| DCHS | HR | Irma Van Buskirk |
|  | Payroll | Irma Van Buskirk |
|  | Financials | Randy Inouye |
|  | Budget | Randy Inouye |
| DDES | HR | Kathy Graves |
|  | Payroll | Kathy Graves |
|  | Financials | Dana Ritter |
|  | Budget | Jim Schaber |
| DJA | HR | Joy Fernandes |
|  | HR | Teresa Bailey |
|  | Payroll | Joy Fernandes |
|  | Financials | Joy Fernandes |
|  | Budget | Teresa Bailey |
|  | Technology | Joy Fernandes |
| DNRP/ WLRD | Payroll | Diane Schneider |
|  | Financials | Diane Schneider |
|  | Financials | John Allen |
|  | Financials | Sheri Coen |
|  | Budget | John Allen |
|  | Technology | Jill Hall |
| DNRP/Parks | N/A |  |
| DNRP/Solid Waste | Financials | Ken Wong |
| DNRP/WTD | Financials | Steve Tull |
| DOA | HR | Rich Medved |
|  | HR | Joni Shirer |
|  | Payroll | Gail Sjodin |
|  | Financials | Rich Medved |
|  | Budget | Rich Medved |
|  | Technology | Rich Medved |
|  | Technology | Shirer/Sjodin |
| DOT/Roads | HR | Melinda Dickie |
|  | Payroll | Sharon Cooper |
|  | Financials | Judy McKinley |
|  | Budget | Greg Scharrer |
|  | Budget | Jay Osborne (CIP) |
| DOT/Transit | HR | Lorraine Patterson |
|  | HR | Jill Krecklow |
|  | Financials | Lorraine Patterson |
|  | Financials | Jill Krecklow |
|  | Budget | Lorraine Patterson |
|  | Budget | Jill Krecklow |
| DOT/Fleet |  |  |
| DOT/Airport |  |  |
| DES/FMD | HR | Carol Coghlan |
|  | Payroll | Carolyn Mock |
|  | Payroll | Victoria Leland |
|  | Payroll | Carol Coghlan |
|  | Financials | David Preugschat |
|  | Financials | Kathy Murata-Smith |
|  | Financials | Kathy Brown |
|  | Financials | Jim Burt (CIP) |
|  | Financials | Joyce Stahn |
|  | Financials | Victoria Leland |
|  | Financials | Kathy Murata-Smith |
|  | Budget | David Preugschat (Op Budget) |
|  | Budget | Jim Burt (CIP) |
|  | Budget | David Preugschat |
|  | Budget | Carolyn Mock |
| DES/FBOD | HR | Karla Starr |
|  | HR | Lai-Ping Kimura |
|  | HR | Lynn Constantine |
|  | HR | Dan Hughes |
|  | HR | James Clopton |
|  | HR | Gail Morris |
|  | HR | David Putnam |
|  | HR | Sharon Thompson |
|  | HR | Sharon Brown |
|  | HR | Bruce Yeatts |
|  | HR | Dorothy Kiest |
|  | HR | Moneca Allen |
|  | HR | David Putnam |
| DES/FBOD(continued) | HR | Kathleen Rost-Petersen |
|  | Payroll | Cindy C-Wilson |
|  | Payroll | Vijay Yegalapati |
|  | Payroll | Vatsala Gopaul |
|  | Financials | Eric Polzin with Loren Burt; Janet Zimmerman |
|  | Financials | Linda Machno/Roy Dodman |
|  | Financials | Mike Bacnis |
|  | Financials | Connie Griffith/Pat Presson |
|  | Financials | Lois Watt |
|  | Financials | Don Robinson |
|  | Financials | Connie Hughes |
|  | Financials | Scott Matheson/Nigel Lewis |
|  | Financials | George Olson |
|  | Budget | Ken Guy/Phil Sanders |
|  | Technology | Donna Layne, Tim Hansen |
|  | Technology | Keith Kilimann (ITS) |
|  | Technology | Manny Cristobal |
|  | Technology | Vatsala Gopaul |
|  | Technology | Joe Lovett |
|  | Benefits Admin. | Cindy Lee |
| DES/HRD | HR | Kerry Schaefer, Ron Weigelt |
|  | HR | Pamela Harding, Kerry Delaney |
|  | HR | David Gooden, Wes Moore |
|  | HR | David Gooden |
|  | HR | Kerry Schaefer, Lorraine Patterson |
|  | HR | Sherry Chaney, Kathy Coronetz |
|  | HR | Maria Batayola, Wes Moore |
|  | HR | Tim Drangsholt, Kerry Delaney |
|  | HR | Sherry Chaney, Ron Weigelt |
| DES/ITS | HR | Christine Chou/Chris Ynzunza |
|  | HR | Teresa Dent |
|  | Payroll | Dory Isip |
|  | Financials | Helen Harris |
|  | Financials | Maria Masunaga |
|  | Financials | Ana Ma-Lee |
|  | Financials | Maria Masunaga |
|  | Financials | Christine Chou |
|  | Budget | Christine Chou |
|  | Technology | Donna Lane, Ernie Jones, Tim Hansen, |
|  | Technology | Larry Johnson, Brian Nguyen |
|  | Technology | Ernie Jones |
|  | Technology | Duc Nguyen, Norm Smith, Jeff Lai |
|  | Technology | RDS: Marc Bermudez |
| DES/ORM | HR | Hanh Mai |
| DES/ORM (continued) | HR | Jennifer Nelson |
|  | HR | Dan Fleming |
|  | Payroll | Joan Fish |
|  | Financials | Hanh Mai |
|  | Financials | Joan Fish |
|  | Budget | Hanh Mai |
|  | Technology | Hanh Mai |
| DES/REALS | HR | Sean Bouffiou |
|  | HR | Terry Denend |
|  | Payroll | Sean Bouffiou |
|  | Payroll | Terry Denend |
|  | Financials | Sean Bouffiou |
|  | Financials | Terry Denend |
|  | Budget | Sean Bouffiou |
| KCC | HR | Dianne Caffiere |
|  | HR | Ellen Petre |
|  | Payroll | Dianne Caffiere |
|  | Financials | Ellen Petre |
|  | Financials | Frances Bobadilla |
|  | Budget | Ellen Petre |
|  | Technology | Paul Gaskill |
| KCDC | HR | Karen Tall |
|  | Payroll | Donna Brunner |
|  | Budget | Donna Brunner |
|  | Technology | Cathy Grindle |
| KCSC | HR | Steve Davis |
|  | HR | Minerva Villarreal |
|  | HR | Teresa Martinez |
|  | HR | Payroll Control |
|  | HR | Gertrude Fuentes |
|  | HR | Kathryn Schipper |
|  | HR | Minerva Villarreal |
|  | Payroll | Steve Davis |
|  | Financials | Steve Davis |
|  | Budget | Steve Davis |
| KCSO | HR | Marilyn Rhodes |
|  | HR | Bill Wilson |
|  | HR | Ralph Cady |
|  | HR | Lisa Watson |
|  | HR | Scott Sterland/Mike Pendrak |
|  | Payroll | Marilyn Rhodes/Cynthia Wilson |
|  | Financials | Marilyn Rhodes |
|  | Financials | Cheri Allan |
| KCSO (continued) | Financials | Pat Raftis |
|  | Budget | Bill Wilson |
|  | Budget | Jason King |
|  | Technology | Marilyn Rhodes |
|  | Technology | Jason King |
| OIRM | HR | Dana Spencer |
|  | Payroll | Dana Spencer |
|  | Financials | Dana Spencer |
|  | Budget | Dana Spencer |
|  | Technology | Dana Spencer |
| PAO | HR | Becky Gifford |
|  | HR | Heidi Parkington |
|  | Payroll | Becky Gifford |
|  | Payroll | Manh Nguyen |
|  | Financials | Mark Buening |
|  | Budget | Mark Buening |
|  | Technology | Mark Buening |
|  | Technology | Manh Nguyen |
| Public Health | HR | Ron Weigelt |
|  | Payroll | Kathy Skrinski |
|  | Financials | Melissa Patterson |
|  | Financials | Marjory Mathews -Hellman |
|  | Budget | Kathy Uhlorn |
|  | Technology | Kathy Uhlorn |

Technology Leads

| Report No. | Agency- Separate Elected | Technology Lead |
| --- | --- | --- |
| 1 | Assessments | Hoang Nguyen |
| 2 | Council | Paul Gaskil |
| 3 | District Court | Cathy Grindle |
| 4 | Prosecuting Attorney | David Ryan |
| 5 | Sheriff | Charlotte Dazell |
| 6 | Superior Court | Kevin Daggett/Betty Hopper |
|  | Agency - Executive |  |
| 7 | Budget Office | Jim Walsh |
|  | Office of the Executive | Anne Bruskland via Pam Cole, Lorrie McKay |
|  | Business Relations and Economic Development | Anne Bruskland |
|  | OIRM | Anne Bruskland via Dana Spencer |
| 8 | Adult and Juvenile Detention | Tim Longley |
| 9 | Community and Human Services | Randy Inouye/Wes Hikida |
| 10 | DDES | Michael Pahl |
| 11 | DJA (Judicial Administration) | Joe Shuster |
| 12 | DNRP | Gary Hocking |
| 13, 14 | DOT | Greg Scharrer |
| 15 | Public Health | Patty Schwendeman |
| 16 | DES/FBOD | Craig Soper |
| 17 | DES/HR | Samuel Cardenas |
| 18 | DES/ITS | John Anthony |
| 19 | DES/FMD | Dave Preugchat (Anne Bruskland) |
|  | DES/REALS | Sean Bouffiou (Anne Bruskland) |
|  | CAO Administration | Anne Bruskland |
|  | Office Of Risk Management | Anne Bruskland |
|  | Office of Emergency Management | Anne Bruskland |
|  | Office of Civil Rights | Anne Bruskland |

Appendix C.  Subject Matter Experts – Business Cost Data Providers

Business Cost Orientation 
Key- Olympic, 2-3 pm

March 3, 2004

| No | Agency - Separate Elected | Sign-in | Contact | Phone |
| --- | --- | --- | --- | --- |
| 1 | Assessor |  | Rich Medved | 296-5113 |
| 2 | Council |  | Ellen Petre |  |
|  | Prosecuting Attorney | Mark Buening |  | 296-9705 |
| 4 | Superior Court |  | Linda K. Ridge | 205-2582 |
|  | District Court | Peggy Bednared |  | 296-3596 |
|  | Sheriff | Charlotte Dazell |  | 205-7918 |
|  | Agency - Executive |  |  |  |
| 7 | Budget Office | Jim Walsh |  | 296-3424 |
|  | Office of the Executive | Anne Bruskland |  |  |
|  | Business Relations and Economic Development | Anne Bruskland |  |  |
|  | OIRM | Gary Lemenager |  | 263-4811 |
| 8 | Community and Human Services | Randy Inouye |  | 296-5208 |
| 9 | Adult and Juvenile Detention |  | TBD |  |
| 10 | Judicial Administration | Joy Fernandes |  | 205-8324 |
| 11 | Development and Environmental Services | Jim Schaber |  | 296-6684 |
| 12 | Public Health | Janine Weihe |  | 296-4779 |
| 13 | Natural Resource & Parks | John Bodia - Director Steve Oien – WLRD Greg Babinski – GIS |  | 205-0943 296-8339 263-3753 |
| 14-15 | Transportation Roads and Transit | Greg Scharrer |  | 296-8746 |
| 16-17-18-19 | Executive Services HRD ITS FMD REALS CAO ORM OEM OCR |  |  |  |
|  |  | Pamela Harding – HRD |  | 205-6280 |
|  |  |  | Craig Soper -FBOD | 684-1078 |
|  |  | Larry Wright -- FMD |  | 296-0652 |
|  |  | Anne Bruskland |  | 296-3814 |

Appendix D.  Project Support

The project is supported by OIRM and DES/FBOD resources, as follows:

- Consultant space and logistics are provided by DES/FBOD.

- LAN Administration: Brian Bothomley, LAN Administrator, DES/FBOD

- Project Assistant: Lorrie Wood, OIRM

- Budget Administration: Craig Soper, DES/FBOD

Appendix E. 	Project Scope, available at: http://kcweb/oirm/projects/qbc.htm

Appendix F.		Reference Material

- Vision and Goals Statement, April 18, 2003, available at  http://kcweb/oirm/projects/qbc.htm

- Roadblocks Identification and Resolution Plan, available at: http://kcweb/oirm/projects/qbc.htm

- PIP Program Charter, available at: http://financweb/payben/payben.htm