Metropolitan King County Council

Budget & Fiscal Management Committee

| Agenda Item No.: | 2, 3, 4, & 5 |  | Date: | June 29, 2005 |
| --- | --- | --- | --- | --- |
| Proposed No.: | 2004-0268 2004-0378 2005-0102 2005-0266 |  | Prepared By: | David Layton & Peggy Dorothy |

STAFF REPORT

SUBJECT:	Today’s discussion addresses four pieces of legislation related to the use of space in King County.  They are:

- Proposed Motion 2004-0268:  A motion to approve the Executive’s report titled Feasibility Study – Relocate and Backfill Work Release.

- Proposed Ordinance 2004-0378:  An ordinance adopting the 2004 King County Space Plan.

- Proposed Motion 2005-0102:  A motion approving the facilities management division report titled New County Office Building: Prospective Tenants, and supporting occupancy recommendations in the New County Office Building in response to a proviso included in Ordinance 15042.

- Proposed Ordinance 2005-0266:  An ordinance making a supplemental appropriation of $667,000 of expenditure authority to complete due diligence, programming, and planning necessary to proceed with the acquisition and redevelopment of a potential site to consolidate King County elections operations.

SUMMARY:

The King County Council has the legal responsibility through the charter for space planning.  The Council is uniquely positioned with the opportunity to make space planning decisions affecting over 400,000 square feet (sf) of leased office and specialty use space that will influence how King County government will function for years to come.

During the month of June, staff will address a wide range of interrelated space use and planning issues associated with the above legislation and the emerging conditions summarized below.  This is the fourth review of the subject legislation in BFM Committee since June 1, 2005.  Today’s discussion will include a summary of the policy framework, further analysis of alternatives and a status update by the Council’s independent consultant, the Staubach Company.

Emerging Conditions

The June 1, 2005 staff report summarized a series of short and long-term emerging conditions that will affect the use of space in King County.  Many of these conditions will not be resolved in the short term, but they should be taken into consideration and inform the discussion.  A summary of the conditions are:

- Elections Consolidated  (Proposed Ordinance 2005-0266 transmitted on June 2, 2005)

- Various elections reviews (CEOC, Audit, Elections Task Force)

- District Court Operational Master Plan

- Surplus of the Kent James Park & Ride Lot

- Relocation of Criminal Investigation Division (CID)

##### Broader Review RJC Operations

- Superior Court Targeted OMP

- Sheriff OMP

##### Integrated Regional Jail Initiative

- Skybridge Replacement Feasibility Study

- Information Technology:

  - Strategic Technology Plan

  - Information Technology Organization Project

  - Mainframe

1.  POLICY FRAMEWORK

Space Plan:

- Owned to Leased Ratio:  In 2003, the council adopted a space planning policy for occupied space in the downtown area; this policy was based upon the recommendations of numerous consultant and expert panel recommendations.  The adopted policy for downtown occupied space is that at least 90% of county facilities are to be in owned space, with a maximum of 10% in leased space.

NCOB:

- Savings to Services:  The council approved the NCOB based upon the economic justification (business case) that revenues would become available to reinvest in services as early as 2011 (5-years after occupancy).  Revenues above expenses were projected to be $160,000 in 2011 and would increase annually.  When the building is paid off in 2035 the annual revenue savings would be $15.3 million.

Elections:

- On Going Efforts:  King County Council has been extensively involved in the elections problems for several years.  Since November 2002, the Council has actively initiated efforts to resolve elections problems.  Council actions have included adoption of legislation to implement a range of management and oversight measures, initiated independent reviews, and audits, and implemented report recommendations.  A summary of findings and recommendations regarding King County Elections is included in Attachment #12.  Ongoing activities include:

  - The King County Independent Task Force on Elections.  Its final report is due to be delivered on July 29, 2005.

  - The independent Management Audit being conducted by the Elections Center and Strategica Inc.  Its final report will be delivered on October 1, 2005.

  - The Citizens’ Election Oversight Committee.  Its final report will be delivered February 1, 2005.

Council has yet to review, approve, or provide policy direction on the recommendations of the task force, audit, or committee.  Even though previous groups and officials made recommendations for improvements to elections operations as well as facilities, significant new problems have emerged.  The three oversight measures listed above indicate that the Executive and the Council take these new problems very seriously, and are committed to eliminating similar problems in the future.  It may be prudent to wait to see what recommendations the new groups and audit make before committing significant funds for acquisition of a facility.

Technology:

- On Going Efforts:  There are a number of on going technology projects underway for which the Council has not made policy decisions.  These technology projects are likely to affect organization or space planning but are either, incomplete, or the Council has not completed its review and approval process.  These projects are listed below with very brief explanations of their purposes and timelines for completion.

- Strategic Technology Plan:    In March 2005, the Council requested the executive to transmit by July 13, 2005 the King County Strategic Technology Plan for the three-year period 2006 through 2008 (Motion 12097).  This plan will set the direction for county technology planning, operations and management and provide a roadmap for how the county can implement the plan.  Formal transmittal of the plan to the Council cannot occur until the plan is endorsed by the Strategic Advisory Council.   The final governance-endorsed plan is expected to be transmitted to the Council by the end of August 2005.

One strategy in the plan is to standardize and organize technology.  This strategy will directly impact the need for space by the Information and Telecommunications (ITS) Division.  It is unclear at this time how the ITS division will be organized and whether its functions would be consolidated into another technology unit within the county.  In addition, it is unclear at this time how the data center, which is currently located on the 24th floor of City Municipal Tower, will be managed

- Information Technology Organization Project:  In 2003, the Council adopted the county’s first strategic technology plan for the three-year period of 2003 through 2005 (Motion 11660).  This plan included a strategy to organize technology with the primary intent to reduce information technology (IT) management costs.   In the adopted 2005 budget, Council adopted a proviso requesting a business case for the information technology organization project.  A consultant issued its final report on the IT organization project in 2004 and the Council is awaiting the Executive’s recommendation on the project.  The Executive's IT organization recommendation will have significant impact on the space needs for the Executive's 13 separate technology units, particularly the ITS Division.

- Network Infrastructure Optimization:  A progress report was transmitted to the Council on May 5, 2005 but has not been reviewed in committee.

- Business Continuity Project:  The business continuity project is primarily focused on the consideration of a redundant data center.  A redundant data center will be an expensive element and the Council has not made a policy decision on this element.  One consideration for a possible location of a redundant data center is in the Kent Pullen Memorial Communications and Command Center in Kent.  This facility is equipped with the infrastructure, is located at a seismically stable area, and is secure.

- Mainframe:  Council has been interested in evaluating the need for the mainframe for several years.  More current technology which is smaller than a mainframe may be an alternative to maintaining a mainframe, thereby, reducing the need for a large data center.  The above on-going projects will have an impact on the size, equipment (such as routers, mainframe, etc.) and organization of the data center.

These unresolved technology policy framework efforts calls into question whether it is premature to be investing into a new data center at this time.

Debt Service:  The County’s debt service policy is defined in Motion 11196 (2001) and Motion 5888 (1984).  These debt service policies are intended to limit the amount of debt service to reasonable levels which has a direct bearing on the County’s excellent bond ratings:

- Required Annual Debt Service Payments Shall Not Exceed 5% of the General Fund’s Net Revenue Available for Debt Service.

- Anticipated Year-End Undesignated CX Fund Balance Should be Between 6% and 8% of Estimated Annual Revenues.

A question was asked at the June 22nd BFM meeting regarding the status of the County’s current debt service percentage relative to these policies.  According to a 2004 PAO interpretation, the major lease projects (NCOB project, Elections proposal, King Street Center) do not apply to the debt service calculation since technically they are leases and are not considered debt service.  Despite the PAO interpretation, it was noted that these major long term leases represent a commitment that the county is obligated to pay.  A request was made to confirm the current status of the County’s CX debt service policies, assuming these lease projects were included in the debt service calculation (NCOB and proposed acquisition of the 1130 Rainier Building).  Note:  The agencies paying debt service for the King Street Center are mostly non-CX agencies.  Consequently, analysis did not include King Street Center lease to debt service comparisons.

| Debt Service w/out Lease Projects | Debt Service with NCOB project, Elections proposal |
| --- | --- |
| 4.05% | 4.59% |

A copy of the debt service analysis is included in Attachment #18.

Timeline:  A timeline showing key milestone dates for the proposed Space Plan, proposed NCOB Tenants, proposed Elections Building acquisition, WER Feasibility Study Legislation, and related elections and technology reports illustrate the interrelationship of space planning deadlines, reports, and decision points.  The attached timeline is included in Attachment #10.

PURCHASE OF 1130 RAINIER AVENUE BUILDING

Executive’s Proposal:  The Executive proposes to purchase an existing 60,000 square foot, three-story building and an adjoining 140 car parking structure located at 1130 Rainier Avenue in Seattle (1130 Rainier Building) at a cost of $13.73 million.  The county would also purchase two adjacent parcels, totaling 16,000 square feet at a cost of $1.6 million.  The two adjacent parcels would be used for parking in the near term and would be available longer term for additional facility expansion.   The project budget, including tenant improvements to the building, totals $22.81 million.  The 1130 Rainier Building would house all election operations facilities for the county, as well as an expanded county data center.

Reasonableness:  Staff analysis of this proposal is detailed in Attachment #11 of this staff report.  The following “reasonableness” tests are preliminary and may be changed upon receipt and review of executive responses to committee and staff questions.

Pros:

- A preliminary view of the 1130 Rainier building appears to satisfy the facility needs of a consolidated elections operation facility.

  - The building has 44,000 square feet available for elections operational needs, and potential for growth if necessary.

  - The interior space is open and unobstructed making the operations within the building easy to observe.

  - The building has high ceilings and flexibility to expand and contract with elections low and peak times.

  - Building has loading dock to handle large deliveries.

- Recommendations in the report of the Citizens’ Elections Oversight Committee (CEOC) dated May, 2004, included consolidation of elections operations in one facility.

- Consolidating Elections in another county office building or to the new county office building could increase the costs of required improvements for floor loading, equipment and storage.

- Adjacent parcels could provide up to 190 parking spaces for the use of elections workers and the public and could also be used for future expansion.

- The 1130 Rainier Building appears to satisfy facility needs for the county Data Center, though it is not clear at this time if the Data Center needs 16,000 square feet (as compared to the 6,000+/- square feet it currently occupies).

- The Executive estimates that locating the Data Center in the 1130 Rainier Building would be $1.9 million less expensive than locating the Data Center in the new county office building (the Wright Rundstadt estimate is $6.1 million for locating the Data Center in the new county office building).

- The 1130 Rainier Building is projected to be ready for occupancy by elections operations by mid-2006.  The new county office building will not be ready for occupancy until 2007.

Cons:

- The overall order-of-magnitude project cost per rentable square foot (RSF) for the proposed 1130 Rainier Building is $380 per RSF compared to $348 per RSF for the NCOB.  Assuming a premium cost of ($6.1 million) to add a data center in the NCOB, the revised total NCOB project cost per RSF would increase to $369 per RSF.

- The annual debt service cost per RSF for the proposed 1130 Rainier Building is $29.65 per RSF compared to $25.35 per RSF in the NCOB.

- The Council has not received the staffing plan and elections needs evaluation requested in Motion 12099.  At the June 8th committee meeting, executive staff advised that the report would be transmitted in two-weeks.

- Purchase of the 1130 Rainier Building would add $22.8 million to county debt.  Debt service would be an estimated $1.78 million per year.  See section above on the County’s debt service policy.  As reported in the June 22nd committee meeting, acquisition of a new building will delay the availability of revenues for services projected for the NCOB by approximately 7-years (equivalent of $5.7 million).

- Purchase of 1130 Rainier Building may be premature pending recommendations of three independent expert groups that are currently in the process of evaluating King County elections.

- Purchasing new space for the Data Center may be premature pending the results of technology studies and planning currently underway that may reduce the size needed for the Data Center, may move away from mainframe technology, or may suggest moving away from county ownership of the computer mainframe.

- It is not clear if OIRM has been involved in the Data Center Program requirements being used to prepare cost estimates for the project.

- Payment debt service on the purchase of a new building could reduce the funding available to resolve the staffing, training, and public trust issues identified by the variety of experts who have reviewed and are reviewing King County elections.

- Under the county’s space plan policy, the county should own 90% of its downtown office space and lease no more than 10% of its office space.  With the addition of the new county office building, the county will own more than 90% of its office space.  Purchase of the 1130 Rainier Building would result in the county owning about 96% of its Seattle office space.  Instead of leasing about 10% of its space, the county would lease about 5.3%.

- The cost of purchasing the 1130 Rainier Building for Elections and the Data Center would exceed the cost of making improvements in current county-owned office space or in the new county office building for Elections and the Data Center.

- Use of the 1130 Rainier Building especially during peak times around elections may adversely impact traffic and on-street parking, particularly on Rainier Avenue and in the residential neighborhood to the west of the building.

- There is limited public transit access to the 1130 Rainier Building as compared to transit service to the Seattle downtown core.  An unintended consequence of employees having to transfer to other bus lines to reach the 1130 Rainer Building may cause them to drive to work. This could work against the county’s policy to encourage people to take public transit.

- The 190 parking spaces at the 1130 Rainier building are not enough to accommodate the estimated 425 staff working during peak times, particularly since there are fewer transit options for staff to commute to the 1130 Rainier Building.  The stalls available during off peak times may encourage employees currently taking the bus using free county issued bus passes to drive and park.  Were this to occur, another unintended consequence might be employees parking for free and creating a working condition that would need to be negotiated in future labor agreements.  To mitigate for that consequence, parking rates would need to be created by ordinance.

- Relocation of Administration would separate it from Records and Licensing functions of the Records, Elections and Licensing Services (REALS) Division.  This is not consistent with space planning policy to co-locate county functions whenever feasible.

- ITS planning costs to relocate the Data Center to any new facility could add as much as $2.0 million to ITS costs in the 2006 budget.

- Purchase of the 1130 Rainier Building will increase the cost of elections to suburban cities and potentially could increase internal service charges for Information Technology.

- By moving forward on due diligence and other investments, the Council could be limiting or precluding alternatives for locating a consolidated elections facility and/or the county’s Data Center.  The tenants for the new county office building must be determined by July 15th, or the new county office building project will experience significant budget and/or schedule impacts.  If the Council decides now to proceed with purchase of the 1130 Rainier Building by investing in due diligence work and design for tenant improvements, it appears that would preclude a decision to put elections and/or the Data Center in the new building.  It could also limit alternatives for locating elections or the Data Center in other downtown office space.

PROPOSED NCOB TENANTS

The project is a $100 million, 290,338 rentable square foot (rsf) 13 story office building with parking for 94 vehicles to be located on the existing Automotive Center site augmented by an 820 vehicle parking structure on Goat Hill.  Bonds were sold in January 2005 for the project and construction of the parking garage on Goat Hill (Phase 1) is currently under construction.  The parking garage is currently scheduled to be complete in the fourth quarter of this year.  Demolition of the existing county parking garage and construction of the NCOB (phase 2) will begin immediately following completion of the Goat Hill parking garage.  The timeline by which the Council must act on this programming is mid-July (Attachment #10).

Reasonableness:  Staff analysis of this proposal is detailed in Attachment #13 of this staff report.  The following “reasonableness” tests are preliminary and may be changed upon receipt and review of Executive responses to committee and staff questions.

Pros:

- Two floors were added to the program in 2004 (29,257 rsf).

- All proposed NCOB tenants currently reside in lease space which is consistent with the Space Plan policy to reduce dependence on lease space.

- The 2005 proposed tenants include additions and deletions to the agreed upon proposed tenants in 2003 and 2004.  A summary of the additions and deletions are shown in Attachment #14.  The initial proposed tenants were not primarily current expense dependant.

- The adopted Space Plan policy to co-locate services where functional adjacency and/or user accessibility warrant has been improved for some agencies in the 2005 proposed tenants.  These include:

  - Department of Public Health space includes additional DPH groups and is significantly increased in area

  - Executive, OMB, OIRM proposed move from BOAT to the County’s downtown complex of buildings (Courthouse, Administration Building, or NCOB) will improve functional adjacencies with other executive departments.

Cons:

- A decision on Tenants must be made by July 15, 2005 in order for the project to stay on critical path and avoid potential project delays and claims.

- Preliminary Executive estimated cost increase to add the Data Center the NCOB is $6.1 million.  Additionally, ITS estimate for Data Center move planning is $2.0 million which will be included in the Executive proposed 2006 Budget.

- The 2005 proposed tenants include additions and deletions to the agreed upon proposed tenants in 2003 and 2004.  A summary of the additions and deletions are shown in Attachment #14.

- The adopted Space Plan policy to co-locate services where functional relationships and/or user accessibility warrant has been diminished for some agencies in the 2005 proposed tenants:  These include

  - Division of Finance (Administration Building) is no longer proposed to be co-located in the NCOB.

  - Department of Public Health (DPH) still has a large group in the Yesler Building.

  - Separation of ITS and the ITS/Data Center.

  - Executive and OMB proposed move from BOAT to any building other than the Courthouse will diminish functional adjacencies to other elected officials (Sheriff, PAO, Presiding Judges, Assessor, and Council).

- The proportion of CX to non-CX agencies has increased which will have an impact on the CX fund.  CX agencies have increased from 17,891 rsf to 42,246 usf (7.66% to 19.1%).

- It will be difficult to assess increased DPH projected space needs until completion of its operational master plan (OMP) which is not scheduled for 2-years.

- According to the Lease Agreement, the threshold date for engineering drawings for specialty non-standard tenant improvements (data center, print shop, cafeteria, conference center) to allow bidding with the building shell & core was April 25, 2005 (90 days after bond closing).  Any decisions to relocate the Data Center or other non-standard use will become more costly with the passage of time.  On June 20, 2005 an executive staff e-mail response to a question regarding tenant decisions, clarified that July 29, 2005 was the deadline for tenant decisions that affect structural steel design (data center).

- Proposed acquisition of a new elections consolidation building in lieu of adapting existing space will further exacerbate the 10% leased to owned threshold and create more square footage than needed.

- The Executive proposal to consider a new elections facility and conduct “due diligence” would preclude elections as a candidate for programming in the NCOB.

WER RELOCATION

No change since last week.  For a review of the WER Relocation feasibility study please see staff reports from June 1st , June 8th, and June 22nd.

PROPOSED 2004 SPACE PLAN

No change this week.  For a review of the proposed 2004 Space Plan, please see staff reports from June 1st, June 8th, and June 22nd.

### PRELIMIMARY PLANNING OPTIONS

A series of short term planning options were introduced and discussed at the June 8th and June 22nd BFM Committee meeting.  Since last week’s meeting, based on committee member feedback and specific requests, staff have narrowed the options from 8 options down to 4 Alternatives by combining previous options and deleting others.  The current options are re-designated Alternatives 1, 2, 3, and 4 to avoid confusion with earlier options.  Alternatives 2, 3, and 4 all include the proposal to relocate CID to Seattle and backfill the RJC with District Court courtrooms.  A description of the revised options is summarized below:

## SHORT-TERM PLANNING OPTIONS

ALTERNATIVE 1:	Short Term Planning

2003 Proposed NCOB Tenants

Alternative 1 is the original 2003 proposed NCOB tenants which were reviewed by the Council in September and December 2003 (Ordinances 15042, 15042, & 14812) and throughout 2004.  This option is included to provide a baseline comparison to subsequent proposals and options.

| Agency | Location | RSF |
| --- | --- | --- |
|  | From | To |  |
| DES Finance | Exchange | NCOB | 25,000 |
| DES Finance | Admin | NCOB | 16,000 |
| DCHS | Exchange | NCOB | 40,648 |
| DCHS/Public Defense | Walthew | NCOB | 4,083 |
| DPH | Wells Fargo | NCOB | 87,010 |
| DPH | 1916 Boren | NCOB | 5,660 |
| DES/ITS | Key Tower | NCOB | 33,345 |
| DES Admin | BOAT | NCOB | 1,050 |
| Executive BRED | Courthouse | NCOB | 4,200 |
| Print Shop/Surplus Property | Graybar | NCOB | 16,670 |
| Mail/Facilities Support | Misc | NCOB | 27,415 |
| Subtotal |  | 261,081 |
| Unassigned (added in 2004) |  | 23,252 |
| Total |  | 284,333 |

Reasonableness:  Staff analysis of this option is limited since the tenant list was previously approved by the Council and this option is included to provide a benchmark for comparison to other options.

Pros:

- Meets the Adopted Space Plan policy 90%/10% owned to leased ratio

- Comports with previous Council approval of the Executive and OMB location in the Administration Building

- All proposed tenant agencies currently reside in lease space.

- Meets adopted policy to co-locate agencies where functional relationships warrant.  DES Finance, DPH, ITS, DCHS, DES Admin.

Cons:

- Does not address the unassigned space (29,257 rsf) which was added during 2004.

ALTERNATIVE 2:	Short Term Planning

2005 Proposed NCOB Tenants and Consolidation of Elections (1130 Rainier Building)

Alternative B is a combination of the Executive proposed NCOB tenants transmitted on March 1, 2005 (Proposed Motion 2005-0102) and the proposed Elections consolidation at 1130 Rainier Ave. Building which was transmitted on June 2, 2005 (Proposed Ordinance 2005-0266)

Proposed NCOB tenants are shown in the following table:

| Agency | Location | USF |
| --- | --- | --- |
|  | From | To |  |
| DES Finance | Exchange | NCOB | 21,630 |
| DCHS | Exchange | NCOB | 33,773 |
| DCHS/Public Defense | Walthew | NCOB |  |
| DPH | Wells Fargo | NCOB | 85,068 |
| DES/ITS | Key Tower | NCOB | 25,695 |
| Executive | BOAT | NCOB | 7,933 |
| DES/Admin | BOAT | NCOB | 2,013 |
| Executive/OMB | BOAT | NCOB | 11,004 |
| Executive/OIRM | BOAT | NCOB | 5,752 |
| Executive/BRED | BOAT | NCOB | 5,752 |
| DES/BOE | BOAT | NCOB | 500 |
| Council/Omnibus | Yesler | NCOB | 4,500 |
| NCOB Pocket Space | - | NCOB | 21,200 |
| MISC | - | NCOB | 71,772 |
| Total |  | 296,592 |

Reasonableness:  Previous staff reports from June 8th, and June 22nd provide additional background on the 2005 proposed tenants.

See staff report sections on Purchase of 1130 Rainier Avenue Building and Proposed NCOB Tenants for a detailed list of the Pros and Cons for this Alternative (pages 5-9).

ALTERNATIVE 3:	Short Term Planning

Consolidation of Elections and Executive in the NCOB

Alternative 3 consolidates Elections in NCOB and relocates Executive offices from the BOAT to the NCOB.

Reasonableness:  This alternative was requested by the BFM chair at the June 22nd committee meeting.  Attachment #20 illustrates the proposed option graphically.  Under this alternative, Elections (44,000 sf) and the Executive offices (32,000 sf) would be located in the NCOB.  To accommodate these tenants, ITS including the ITS Data Center (25,695 sf) would be deleted from the Executive’s proposed 2005 NCOB tenants, and would remain in the Seattle Municipal Tower in leased space.  Additionally, the proposed “Pocket Space” (21,200 usf) in NCOB would be deleted in favor of programming the space for Elections and the Executive offices.  A summary of the pros and cons are shown below.

Pros:

- Avoids $22.8 million of additional county debt.

- Meets the adopted 90%/10% owned to lease policy.

- Postpones relocation commitment on the ITS/Data Center until the Council can make long range policy direction for ITS.

- The Elections program is still in draft form and appears to represent a worst case scenario (i.e. all mail ballot) which has not been vetted by the Council.  Any program refinements that might result in reduced space needs could more easily be adapted for other county agencies in the NCOB than in a stand alone building outside the downtown core.

- Consolidation of Elections downtown in the new county office building would avoid separating the Records and Licensing functions from the Elections and Administration of the Records, Elections and Licensing Services (REALS) Division.  This is consistent with space planning policy to co-locate county functions whenever feasible.

- Keeping ITS and the Data Center in the Seattle Municipal Tower would postpone planning costs of as much as $2.0 million until policy decisions are made.

- Vacated space in the Administration building resulting from Elections relocating to the NCOB can be backfilled with Sheriff administrative functions from the Courthouse.

- Vacated space in the Courthouse can be backfilled with Sheriff’s CID unit from the RJC.

- Vacated space in the RJC can be backfilled by District Court for courtrooms and associated spaces.

Cons:

- Does not comport with previous Council approval of the Executive and OMB location in the Administration Building.

- The County would have to rescind the lease cancellation notice at the Seattle Municipal Tower in order for ITS to remain in its current lease space through 2009.  Additionally, the County will need to renegotiate a long term lease for ITS.

- Leaving ITS in the Seattle Municipal Tower will consume all of the leased space excess capacity (48,000 sf) that will allow the County to stay within its adopted 90%/10% policy.

- The relocation of elections to the NCOB has not been fully reviewed and any potential change orders associated with this tenant change cannot be confirmed at this time.  There has not been a full review of the potential costs of any change orders and tenant improvements for locating elections in the NCOB.

- Staff understands that OIRM may not have been involved in the Data Center Program requirements and OIRM has not been involved with evaluating this option.

- The downtown core is the focal point for transit and off-street parking availability; however, Elections peak period parking needs have not been reviewed in detail.

- The Council has not received the staffing plan and elections needs evaluation requested in Motion 12099.  At the June 8th committee meeting executive staff advised that the report would be transmitted in two-weeks.  A decision on this option would not take into account the evaluation that is anticipated from the Executive in response to Motion 12099.

- A decision to relocate Elections in the new county office building may be premature pending recommendations of three independent expert groups that are currently in the process of evaluating King County elections.

ALTERNATIVE 4:	Short Term Planning

Consolidation of Elections in the NCOB but Executive Offices Remain in the BOAT

Alternative 4 consolidates Elections in the NCOB but leaves the Executive offices in their current location in the BOAT.

Reasonableness:  This alternative was requested by a committee member at the June 22nd committee meeting.  Attachment #21 illustrates the proposed option graphically.  Under this option the Executive, OMB, OIRM, BRED, and DES/Admin (32,454 usf) would remain in the Bank of America Tower (BOAT) and the proposed “Pocket Space” (21,200 usf) would be deleted (total = 53,654 usf) in order to make room for Elections (44,000 sf).  Additionally, this option would propose to leave the ITS Data Center in its current location at the Seattle Municipal Tower until the Council is able to finalize policy direction for the Data Center.   This would leave a contingency of unprogrammed of space of (9,654 usf).

Pros:

- Avoids $22.8 million of additional county debt.

- Currently, the Executive pays $22 per square foot under the lease in the BOAT, and the Data Center pays $24.7 per square foot under the lease in the Seattle Municipal Tower.  This adds up to $1.04 million per year.  Alternatively, if Elections and the Data Center were to relocate to the 1130 Rainier building, Elections would pay $23 per square foot in lease rent and the Data Center would pay $46 per square foot.  This adds up to $1.7 million in lease payments per year, or $660,000 more than the lease rent for the Executive in the BOAT and the Data Center in the Seattle Municipal Tower.

- Meets the adopted 90%/10% owned to lease policy.

- Postpones relocation commitment of the ITS/Data Center until the Council can make long range policy direction for ITS.

- Keeping ITS and the Data Center in the Seattle Municipal Tower would avoid planning costs of as much as $2.0 million in the 2006 budget.

- Consolidation of Elections downtown in the new county office building would avoid separating the Records and Licensing functions from the Elections and Administration of the Records, Elections and Licensing Services (REALS) Division.  This is consistent with space planning policy to co-locate county functions whenever feasible.

- Revenues to support the lease costs to leave the Executive in the BOAT are covered by the savings generated by the termination of the PAO leases and rent from the state ($838,190).  These savings were proposed by the Executive in December of 2003 to as economic justification to support the move of the PAO to the 4th floor of the Courthouse.  Application of these PAO lease savings to offset the Executive’s lease costs mean that leaving the Executive in the BOAT would not represent an increase CX costs above the current 2005 budget.

- WER relocation to KCCF in the future could provide a candidate long-term location for the Executive and OMB or other Law Justice agencies in the Courthouse.

- Vacated space in the Administration building resulting from Elections relocating to the NCOB can be backfilled with Sheriff administrative functions from the Courthouse.

- Vacated space in the Courthouse can be backfilled with Sheriff’s CID unit from the RJC.

- Vacated space in the RJC can be backfilled by District Court for courtrooms and associated spaces.

Cons:

- Does not comport with previous Council approval of the Executive and OMB location in the Administration Building.

- Leaving the Executive, OMB, OIRM, BRED, and DES/Admin in the BOAT and the ITS/Data Center in the Seattle Municipal Tower will consume nearly all of the leased space excess capacity (46,052 sf) excess capacity in leased space that will allow the County to stay within its adopted 90%/10% policy.

- The County would have to negotiate a lease amendment at the Seattle Municipal Tower in order for the ITS Data Center (11,700 sf) to remain in its current lease space through 2009.

- The relocation of elections to the NCOB has not been fully reviewed and any potential change orders associated with this tenant change cannot be confirmed at this time.  There has not been a full review of the potential costs of any change orders and tenant improvements for locating elections in the NCOB.

- The downtown core is the focal point for transit and off-street parking availability; however, Elections peak period parking needs have not been reviewed in detail.

NEXT STEPS:

Staff analysis continues

INVITED:

- Kathy Brown, DES, Director, Facilities Management Division

- Robert Mooney, President, Staubach Co. Northwest

- Robert Hunt, Senior Vice President, Staubach Co. Northwest

ATTACHMENTS:

- Proposed Ordinance 2005-0266

- Transmittal Letter, dated June 2, 2005

- Fiscal Note

- Proposed Ordinance 2004-0378

- Transmittal Letter, dated July 23, 2004

- Proposed Motion 2005-0102

- Transmittal Letter, dated March 1, 2005

- Proposed Motion 2004-0268

- Transmittal Letter, dated May 25, 2004

- Timeline – Key Milestone Dates

- Staff Analysis – Proposed Ordinance 2005-0266, Purchase of 1130 Rainier Building

- Summary of Findings and Recommendations on King County Elections

- Staff Analysis – Proposed Motion 2005-0102, Proposed NCOB Tenants

- Proposed NCOB Tenant Crosswalk

- 1130 Building Project Schedule

- Project Cost Summary, 1130 Rainier Building and Adjacent Parcels

- NCOB Tenant Improvement Schedule

- NCOB CX – Non-CX Agency Distribution

- King County Debt Service Policy Analysis

- Alternative 3 Graphic Diagram

- Alternative 4 Graphic Diagram

# Footnotes

Debt Service Calculation is based on 2006 budget figures but includes NCOB which will not come on line until mid 2007 and the proposed 1130 Rainier Building which would not come on line until early 2006.

It is not clear if this cost estimate includes the $54 per square foot tenant improvement allowance.

Executive cost estimate for premium cost to add a 16,000 sf data center to NCOB.  Current data center is 6,000 sf.   It is not clear if the $54 per square foot tenant improvement allowance has been accounted for in the estimate.

Rentable square feet is the usable square feet plus a percentage (the core factor) of the common areas on the floor, including hallways, bathrooms and telephone closets.  (And sometimes main lobbies, cafeterias, exercise facilities)  Rentable square footage is the number of square feet on which a tenant’s rent is based.

Executive and OMB moved from County-owned space in October 2002 and currently occupies leased space in the Bank of America Tower.

The 2005 proposed tenants are summarized using a different space calculation methodology (i.e. useable square footage VS rentable square footage).  The RSF for the proposed 2005 tenants is not available at this time.