AGREEMENT FOR lower CEDAR RIVER flood risk reduction feasibility study

River Mile 0 to 2.7

THIS AGREEMENT FOR THE FLOOD RISK REDUCTION FEASIBILITY STUDY OF THE LOWER CEDAR RIVER (“Agreement”), River Mile 0 to 2.7 (“River”), is entered into on the last date signed below by and between the CITY OF RENTON, a Washington municipal corporation (“City”), and KING COUNTY FLOOD CONTROL ZONE DISTRICT, a quasi-municipal corporation of the State of Washington (“District”) (collectively, the "Parties").

RECITALS

- The lower 2.7 miles of the Cedar River (“River”), located in the City of Renton, Washington, traverses a vital area of regional economic significance. King County, Washington, through the Water and Land Resources Division (“WLRD”) of the King County Department of Natural Resources and Parks, as service provider to the District, pursuant to an interlocal agreement with the District, collaborates with the City on providing funding and technical review of improvement projects in the Lower Cedar River system.

- The City desires to assess the feasibility of improving the level of flood protection along the River and evaluate future flood risk mitigation projects. The feasibility study, hereafter referred to as the “Project,” would identify potential measures or construction projects that would increase resiliency to floods greater than the 100-year event and identify the most feasible level of flood protection that could be achieved along this River reach.  This agreement conveys all work necessary to complete the Project, including but not limited to City project management, consultant project management, data collection, surveying, hydraulic and hydrologic modeling, alternatives screening and analysis, preliminary cost estimates, feasibility assessment, conclusions, recommendations and conceptual drawings.

- The City and the District desire to assess the feasibility of additional flood protection improvements along the Lower Cedar River by completing the following studies and reports:

  - An Alternatives Screening Report that identifies various scenarios, measures and projects to be explored and evaluated for cost/benefits as part of this study. This step provides the City and the District the opportunity to review and approve any improvements or measures that the consultant would analyze in further detail.

  - An Interior Drainage Analysis that would concurrently simulate landward ponding (backwater effects) and river flooding.

  - Draft and final versions of the Lower Cedar River Flood Risk Reduction Feasibility Study Report. The final report would include the most feasible level of protection, preliminary cost estimates, alternatives analyses, cost-benefit analysis, any applicable hydraulic modeling results, conclusions and recommendations.

  - Other analyses consistent with the scope of the Project and deemed beneficial by the City or the District.

- The District desires to authorize and the City desires to complete the Project as soon as possible, in order to determine if further flood protection improvements are feasible and beneficial, and consider programming future improvements into the District’s capital improvement program.

- By Resolution FCD 2018-09, adopted on November 5, 2018, the District determined that the flood control improvements included in the Resolution generally contribute to the objectives of the District’s comprehensive plan of development. In that Resolution, the District also approved funding for the Project.

AGREEMENT

Based upon the foregoing, the Parties agree as follows:

- Incorporation of Recitals—Scope of Agreement.

  - All recitals above are hereby incorporated and ratified as part of this Agreement.

  - This Agreement establishes the terms and conditions for the project initiation, project management, data collection, surveying, hydraulic and hydrologic modeling, alternatives screening and analysis, preliminary cost estimates, feasibility assessment, conclusions, recommendations, conceptual drawings, and other work required for the completion of the Project as that term is defined in the recitals above.

- Definition of District. Unless provided otherwise in this Agreement, the term “District” hereinafter also shall include WLRD in its capacity as service provider to the District.

- Lower Cedar River Feasibility Study and Reimbursement.

- The City shall implement the Project in the area shown on Exhibit A, attached hereto and incorporated herein by reference on accordance with this Agreement. In this agreement, the term “Project” or “Feasibility Project” shall apply to the Lower Cedar River Flood Risk Reduction Feasibility Study.

- The Project Charter was approved by the District on February 19, 2019, and is provided as Exhibit B.

- This Project does not require any local, state, or federal permits.

- The Project will primarily take place on City property or right-of-way and does not require any special use permits, construction easements or property acquisitions. Access to private properties for data collection or survey may be needed (e.g. Riviera Apartments), and would be coordinated by the City or its consultant.

- The Parties acknowledge and understand that as of the effective date of this Agreement, all of the estimated cost of the Feasibility Project is included in the District’s 2019-2024 six-year CIP budget. The District reserves the right to terminate this Agreement, and the City shall immediately terminate work upon receipt of notice to terminate; provided, that until substantial completion of the Project, the District shall continue to accept and review City requests for reimbursement up to the amount of funds appropriated in an approved District budget or this Agreement.

- The City’s cost and expense for the Feasibility Project shall be reimbursed pursuant to the procedures, requirements and restrictions of the Reimbursement of City Expenditures paragraph below.

- District Review of Feasibility Study. Under District resolution FCD 2016-22, the District requires that any jurisdiction implementing a capital project shall comply with WLR’s Project Management Manual. The jurisdiction shall submit a project charter for review and approval by the District’s Executive Committee, and shall request prior approval from the District’s Executive Committee for initiation of the Project.  The City shall provide to the District a schedule of the material and significant events and actions for the Project, which events and actions shall include, but not be limited to, data collection, hydraulic and hydrologic modeling, alternatives screening and analysis, preliminary cost estimates, feasibility assessment, conclusions, recommendations and conceptual drawings.  The City shall not proceed to the next milestone until the District has reviewed interim products consistent with its Capital project review protocols. The District shall submit any comments within thirty days of receipt of the documents.

- District Inspections. The District shall have the right to inspect the City’s project area.

- Contracts for Levee Work. No levee improvements will be constructed as part of this Project.

- Retention and Review of Documents. The City shall submit to the District the final report of this Project, in a form and with detail required by the District. The City agrees to maintain documentation of all planning, modeling, analysis, and design of the Project sufficient to meet state audit standards for a capital project, recognizing that the costs of the Project are paid for in whole or in part by the City and the District. The City agrees to maintain any additional documentation that is requested by the District. City contracts and internal documents shall be made available to the District for review and/or independent audit upon request.

- District Costs and Expenses

  - The District’s budgets for 2019, 2020, and 2021 include a total of $499,658 for the Lower Cedar River Flood Reduction Feasibility Study. The Project costs covered under this Agreement shall not exceed $499,658 without amendment of the District’s budget or approval of such amount in a future annual District budget.

- Reimbursement of City Expenditures.

  - No more than once a quarter, the City shall submit requests for reimbursement of City costs and expenses incurred on or after August 1, 2019 for the Project. The requests shall be in a form and shall contain information and data as required by the District. In connection with submittal of requests for reimbursement, the District may require the City to provide a status or progress report concerning submittal, preparation or completion of any document or work required by this Agreement.

  - The District shall review the requests to confirm that they are reimbursable and payable under this Agreement. The District shall endeavor to complete such review within thirty days of receipt of a request in order to determine whether they are reimbursable and payable under this Agreement. The District shall forward the approved reimbursement to the City within forty-five days of the City’s request.

  - The District may postpone review of a City request for reimbursement where all or any part of the request is inaccurate or incomplete. The District shall notify the City of any inaccuracies or incompleteness within thirty (30) days of receipt of the request. The City shall provide all additional information or data within thirty (30) days of the District’s request for such additional information or data. If the request is still inaccurate or incomplete in the opinion of the District, the dispute shall be resolved in accordance with paragraph 17 below. After resolution of the dispute, the District shall provide reimbursement as provided in this paragraph 9.

  - The District may postpone payment of any request for reimbursement, up to a maximum of five percent (5%) of the request, where the City is delinquent in submittal, preparation or completion of any document or work required by this Agreement

- Compliance with Laws and Regulations. The City shall be responsible for compliance with all applicable laws and regulations, and for obtaining all required permits, approvals and licenses in connection with the Project.

- Impact on Other Reaches or Segments. This Project will not impact any other reaches or segments of the Cedar River, considering that it is a feasibility study.

- Duration—Effective Date. This Agreement shall take effect on the date on which the second party signs this Agreement, and shall remain in effect until the Feasibility Study is deemed complete under the scope of work and submittal agreements.

- Third Parties. This Agreement and any activities authorized hereunder shall not be construed as granting any rights or privileges to any third person or entity, or as a guarantee or warranty of protection from flooding or flood damage to any person, entity or property, and nothing contained herein shall be construed as waiving any immunity to liability to the City, the District or King County, granted under state statute, including Chapters 86.12 and 86.15 RCW, or as otherwise granted or provided for by law.

- Liens and Encumbrances. The City acknowledges and agrees that it will not cause or allow any lien or encumbrance arising from or related to the Feasibility Study authorized by this Agreement to be placed upon the real property interests of King County and the District. If such lien or encumbrance is so placed, King County and the District shall have the right to remove such lien and charge back the costs of such removal to the City.

- Indemnification. To the maximum extent permitted by law, the City shall defend, indemnify and hold harmless the District and King County, and all of their officials, employees, principals and agents, from any and all claims, demands, suits, actions, losses, costs, reasonable attorney fees and expenses, fines, penalties and liability of any kind, including injuries to persons or damages to property, arising out of, or as a consequence of, the Feasibility Study under this Agreement. As to all other obligations under this Agreement, to the maximum extent permitted by law, each Party shall defend, indemnify and hold harmless the other Party, and all of its officials, employees, principals and agents, from any and all claims, demands, suits, actions, fines, penalties and liability of any kind, including injuries to persons or damages to property, arising out of or relating to any negligent acts, errors or omissions of the indemnifying Party and its contractors, agents, employees and representatives in performing these obligations under this Agreement. However, if any such damages and injuries to persons or property are caused by or result from the concurrent negligence of the District or its contractors, employees, agents, or representatives, and the City or its contractor or employees, agents, or representatives, each Party’s obligation hereunder applies only to the extent of the negligence of such Party or its contractor or employees, agents, or representatives. This indemnification provision shall not be construed as waiving any immunity granted to the City, the District, or King County, under state statute, including chapters 86.12 and 86.15 RCW, as to any other entity.

The foregoing indemnity is specifically and expressly intended to constitute a waiver of each Party’s immunity under industrial insurance, Title 51 RCW, as respects the other Party only, and only to the extent necessary to provide the indemnified Party with a full and complete indemnity of claims made by the indemnitor’s employees. This waiver has been mutually negotiated.

- Insurance. Each Party recognizes that the other is self-insured and accepts such coverage for liability arising under this Agreement. Should any Party choose not to self-insure, that Party shall maintain and keep in full force and effect a policy of general liability insurance in an amount not less than One Million Dollars ($1,000,000) per occurrence with an additional excess liability policy of not less than Ten Million Dollars ($10,000,000) and will provide the other Party with a certificate of insurance and additional insured endorsement that will name the other Party as an additional insured.

- Dispute Resolution. The Parties will seek to resolve any disputes under this Agreement as follows:

  - For disputes involving cost reimbursements or payments, as provided for in paragraph 6 above, submittal of all relevant information and data to an independent Certified Public Accountant or a Construction Claims Consultant, if agreed upon by the Parties, for a non-binding opinion as to the responsibility.

  - If the foregoing does not result in resolution and for all other disputes, the Parties may mutually select any informal means of resolution and resort will otherwise be had to the Superior Court for King County, Washington.

  - Each Party will be responsible for its own costs and attorney’s fees in connection with the dispute resolution provisions of this paragraph 17.

- Entire Agreement; Amendment. This Agreement, together with Exhibit A, represents a full recitation of the rights and responsibilities of the Parties and may be modified only in writing and upon the consent of both Parties. Should any conflict exist between the terms of this Agreement and the terms of the Exhibits, this Agreement shall control.

- Binding Nature. The rights and duties contained in this Agreement shall insure to the benefit of and are binding upon the Parties and their respective successors in interest and assigns.

- Notices, Communications and Documents. Unless applicable law requires a different method of giving notice, any and all notices, demands or other communications required or desired to be given hereunder by either Party (collectively, "notices") shall be in writing and shall be validly given or made to the other Party if delivered either personally or by Federal Express or other overnight delivery service of recognized standing, or if deposited in the United States Mail, certified, registered, or express mail with postage prepaid, or if sent by  electronic mail. If such notice is personally delivered, it shall be conclusively deemed given at the time of such delivery. If such notice is delivered by Federal Express or other overnight delivery service of recognized standing, it shall be deemed given one business day after the deposit thereof with such delivery service. If such notice is mailed as provided herein, such shall be deemed given three business days after the deposit thereof in the United States Mail. If such notice is sent by electronic mail, it shall be deemed given at the time of the sender's transmission of the electronic mail communication, unless the sender receives a response that the electronic mail message was undeliverable. Each such notice shall be deemed given only if properly addressed to the Party to whom such notice is to be given as follows:

| To City: | Ronald Straka, Utility Systems Director 1055 S Grady Way, 5th Floor Renton, WA 98057 Phone: (425) 430-7239 Email: RStraka@rentonwa.gov |
| --- | --- |
| To District: | Michelle Clark, Executive Director 516 Third Avenue, Room 1200, W-1201 Seattle, WA 98104 Phone: (206) 477-2985 Email: Michelle.Clark@kingcounty.gov |

Any Party may change its address for the purpose of receiving notices as herein provided by a written notice given in the manner aforesaid to the other Party.

21.	Authority. The undersigned warrant that they have the authority duly granted by their respective legislative bodies to make and execute this Agreement.

IN WITNESS WHEREOF, the parties have executed this Agreement, which shall become effective on the last date signed below.

CITY OF RENTON	KING COUNTY FLOOD CONTROL

ZONE DISTRICT

By:							By:

Armondo Pavone 				       Dave Upthegrove

Its:	Mayor						Its:  Board Chair

DATE:__________________________		DATE:_________________________

APPROVED AS TO FORM:			APPROVED AS TO FORM:

By:							By:

City Attorney						Legal Counsel

Attest

_____________________________

Jason A. Seth

City Clerk