Metropolitan King County Council

Regional Water Quality Committee

## STAFF REPORT

| Agenda Item: | 9 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | 2020-B0055 | Date: | July 1, 2020 |

SUBJECT

Committee Review of the Wastewater Treatment Division Clean Water Planning project.

SUMMARY

The Wastewater Treatment Division is continuing with a broad-scale planning effort, across programs and agency services, of Division priorities and strategies, referred to as the Clean Water Plan.  This review comes as the agency is faced with an increasingly challenging matrix of mandates and program demands, together with potential rate impacts.  The Regional Water Quality Committee has been invited to participate in the planning effort, and has taken part in several planning workshops on the Clean Water Plan in 2019.  Progress on the planning effort has continued over recent months, and the Division is prepared to provide an update and describe anticipated activities of coming plan stages.

BACKGROUND

The business of the Wastewater Treatment Division is focused on the identification, development, construction and operation of physical facilities intended to collect and process the region’s wastewater.  The agency has been heavily involved with the Combined Sewer Overflow Long Term Plan—which defines how it will develop and construct 14 CSO controls through nine control projects, before 2030.  The agency additionally has been working to complete its Conveyance System Improvement project, by which regional needs for capacity expansion and upgrade of its pipeline network—over 390 miles of interceptor pipeline—will be addressed to respond to anticipated capacity demand and system upgrade needs.

These ongoing capital projects are complicated by a number of current and potential developments, including the following:

- Substantial increase in regional population increasing solids loading to the system;

- Aging infrastructure, and the need for ongoing asset management;

- Current and potential future regulatory requirements, notably including possible nutrients management requirements

- Complications associated with management of stormwater and wastewater in a single system;

- Need for system resiliency and redundancy, highlighted by the recent West Point system failure.

Most recently, the development and adoption of sewer rates for 2021 highlighted coming cost challenges in asset management and increasing rate projections, and underlined the need for consideration of priorities.

The Clean Water Plan has been undertaken in an attempt to manage these various system demands, in a way that helps to mitigate potential rate impacts.  The planning effort began with a major regional outreach effort, as a means of receiving input on regional interests and values regarding protection of regional waters.

Planning coordinators have assembled an external advisory group to provide input to the planning process, and have conducted webinars and held interest group briefings. Currently, the planning process is proceeding with an Environmental Impact Statement process.

Based on this outreach process, planners have identified eight Decision Areas, and key questions associated with each area, below:

- Treatment Plants

  - What treatment plant and wet weather facility investments should be made?

- Pollution Source Control/Product Stewardship

  - Are there more efficient or effective methods to address pollutants of concern than wastewater treatment?

- Stormwater and Combined Sewer Overflows

  - What approach should be taken to address stormwater and combined sewer overflows in King County’s system?

- Wastewater Conveyance System

  - What are the best investments in collections systems to ensure sufficient capacity and improve system condition?

- Asset Management, Resiliency, and Redundancy

  - What investments should be made to care for an aging regional wastewater system and protect the investments that have been made?

- Legacy Pollution

  - What are the opportunities to address legacy pollution?

- Resource Recovery

  - How should King County recover resources in wastewater?

- Finance

  - How will regional water quality investments be financed?

These Decision Areas will serve as organizing tools for the development of specific Actions—concepts for future water quality investment—within each Decision Area.  Actions will be documented by an Action Description that describes the action and its outcomes.

Through the end of June, the planning effort will continue with development of action details, and definition of evaluation methods.  That will be followed by an evaluation of specific identified actions through the end of 2020.  In the first half of 2021, the planning effort will develop potential strategies and tradeoffs, to be followed by the selection of a preferred strategy and implementation sequence, development of a financial plan and an implementation plan.

ANALYSIS

This briefing will provide an opportunity for active engagement by the Committee in development of this Clean Water Plan.  As the regional policy entity for water quality and wastewater issues, Regional Water Quality Committee involvement in this planning effort is important in helping to set direction, identify key issues, and highlight priorities for the project.