Metropolitan King County Council

Regional Water Quality Committee

- STAFF REPORT

| Agenda Item: | 7 | Name: | Mike Reed |
| --- | --- | --- | --- |
| Proposed No.: | Resolution 2021-01 | Date: | March 3, 2021 |

SUBJECT

2021 Committee Work Plan

SUMMARY

King County’s Charter directs that the Regional Water Quality Committee (RWQC) be primarily responsible for developing, proposing, reviewing and recommending action on ordinances and motions adopting, repealing, or amending countywide policies and plans related to water quality.  Water quality-related legislation may also be referred to the Committee, as appropriate.  RWQC is also regularly briefed on progress regarding the implementation of the Regional Wastewater Services Plan and major operations and capital projects.

The RWQC has historically adopted a Resolution to memorialize the Committee’s intentions for work plan items for the year, which would be considered following an opportunity for members to review and add to or revise the list of proposed work plan items.

Background

The Regional Water Quality Committee is one of three committees formed when voters approved the merger of Metro (transit and wastewater treatment services) and King County.  The charter states:

Each regional committee shall develop, propose, review and recommend action on ordinances and motions adopting, repealing, or amending transit, water quality or other regional countywide policies and plans within the subject matter area of the committee.

The King County rules in K.C.C. 1.24 further state:

A regional committee shall focus on planning and policy setting in program areas where it has been determined that regional service or facility planning is required and in areas where it is agreed the opportunity and need for the planning exists.  A regional committee is not responsible for routine review and recommendation on operational and administrative matters such as contracts, budgets, appropriations, and fares and rates, formerly performed by the council of metropolitan Seattle.  A regional committee may, however, deal with policies to develop fares and rates within the committee's subject matter area.

The Regional Water Quality Committee shall develop, review and recommend countywide policies and plans related to the water pollution control functions formerly provided by the municipality of metropolitan Seattle.  Plans and policies that must be assigned to the committee include, but are not limited to, water quality comprehensive and long-range capital improvement plans, service area and extension policies, rate policies, and the facility siting policy and major facilities siting process.

With regard to regional committee consideration of other regional issues,

The chair of the council may request that one or more regional committees examine and comment upon other pending issues that are not countywide policies or plans but would benefit from interjurisdictional discussion.  The issues may include, but are not limited to, operational, organizational or implementation measures for countywide plans and policies.  This type of regional committee analysis and comment is not subject to the mandatory procedural requirements of Section 270.30 of the King County Charter and the county council may need to act on such issues before comment from the regional committee.

2018 Work Plan Items

For the convenience of the Committee, staff has worked with the Wastewater Treatment Division to preliminarily project the quarter in which the Committee may wish to consider or be briefed on specific work plan items.  The projected timing is based on several considerations, including the date that a given study or review process is mature and appropriate for reporting or status update, any associated proviso reporting date, the contractually-required date for completion of Council review (the sewer rate/capacity charge), and similar considerations.  Some dates are more flexible, and may be in anticipation of outreach work to be undertaken by the agency to interested parties.  In some instances an item may appear for an initial briefing early in the year, with a subsequent briefing  in a later quarter, as appropriate.

Quarter 1

- Flows and Loadings Report  Every ten years the Wastewater Treatment Division prepares a report describing projected liquid flows and solid loadings to the three regional treatment plants.  This report also describes plant capacity by the various system components, and identifies dates that these capacities will be exceeded absent capacity upgrade or expansion projects.

- Asset Management—Conveyance  In 2020, the WTD presented briefings on a series of Asset Management topics, intended to prepare the Committee for consideration of the 2022 sewer rate, to be transmitted in April 2021, and future sewer rates.  It is anticipated that Asset Management costs will be a significant rate driver for coming rate proposals, and these briefings can provide context for review of those rate proposals.

- Sewer Rate Status Update  The Committee has been briefed extensively on the Asset Management driver of upcoming sewer rate proposals.  Committee interest is high regarding the 2022 rate itself, and the range of key elements that will define the rate.  A briefing on the key elements, to the extent they are known at this point, will be scheduled.

- Clean Water Plan Briefing/Workshop  The Executive is proceeding with a regional planning process to shape the future of wastewater management in King County.  The Committee has been briefed and has hosted workshops on this planning efforts several times over the past two years. The Committee may wish to schedule a substantive briefing/workshop on an element of the Clean Water Plan at each of the monthly RWQC meetings, to provide the Committee the opportunity to weigh in on the developing Strategies, in preparation for the transmittal of legislation to Council adopting the Plan at the end of the year. The Committee may desire to structure this as a workshop session, to emphasize member input and engagement.  The Executive anticipates concluding the planning part of the process at the end of 2021; critical emerging challenges, as well as strategic program opportunities are expected to be addressed in the plan.

Quarter 2

- 2022 Sewer Rate  The Sewer Rate, to be transmitted in April, is anticipated for committee review at the May meeting.  It will reflect the rate drivers identified in the Asset Management briefings and major operational and capital priorities of the Executive.  The Metropolitan Water Pollution Prevention Advisory Committee also provides input to the rate process, and generally provides a comment letter regarding the rate proposal.

- Nutrients In Wastewater  The Washington Department of Ecology is proceeding with the development of a regulatory action to control the discharge of nutrients such as nitrogen that are present in wastewater discharges.  King County regional treatment plants have been identified as among the largest of the wastewater plant nutrient dischargers.  Control of discharges could have significant capital implications.

- Major Capital Projects Underway  The largest share of the Division’s budget is devoted to capital projects.  This briefing would provide an update on the progress of major capital projects, such as the Joint Ship Canal Water Quality Project, the Georgetown Combined Sewer Overflow project, and ongoing conveyance system improvement projects.  This would include a discussion of the WIFIA Loan that has been awarded to WTD to support stormwater storage in the Joint Ship Canal project.

- Clean Water Plan Briefing/Workshop  The Executive is proceeding with a regional planning process to shape the future of wastewater management in King County.  The Committee has been briefed and has hosted workshops on this planning effort several times over the past two years. The Committee may wish to schedule a substantive briefing/workshop on an element of the Clean Water Plan at each of the monthly RWQC meetings, to provide the Committee the opportunity to weigh in on the developing strategies, in preparation for the transmittal of legislation to Council adopting the Plan at the end of the year.

Quarter 3

- Wastewater Contract Negotiations  The cities and sewer districts that are participants with the County in the wastewater system are signatories to interlocal agreements that define the terms of that participation; negotiations for updating that interlocal agreement have been delayed pending related developments.  This briefing would provide an update on the status and timing of those negotiations.

- Clean Water Plan Briefing/Workshop  The Executive is proceeding with a regional planning process to shape the future of wastewater management in King County.  The Committee has been briefed and has hosted workshops on this planning efforts several times over the past two years. The Committee may wish to schedule a substantive briefing/workshop on an element of the Clean Water Plan at each of the monthly RWQC meetings, to provide the Committee the opportunity to weigh in on the developing Strategies, in preparation for the transmittal of legislation to Council adopting the Plan at the end of the year.

Quarter 4

- Portfolio Management  The Wastewater Treatment Division has organized its capital project budget according to key categories of emphasis, such as asset management, response to regulatory requirements, and similar areas.  This organization is intended to clarify how the agency is spending its resources, and what it is emphasizing.  This briefing would provide information as to proportional spending priorities for the capital budget.

- Clean Water Plan Briefing/Workshop  The Executive is proceeding with a regional planning process to shape the future of wastewater management in King County.  The Committee has been briefed and has hosted workshops on this planning efforts several times over the past two years. The Committee may wish to schedule a substantive briefing/workshop on an element of the Clean Water Plan at each of the monthly RWQC meetings, to provide the Committee the opportunity to weigh in on the developing Strategies, in preparation for the transmittal of legislation to Council adopting the Plan at the end of the year.

ATTACHMENTS

- Attachment 1:  Resolution 2021-1  Establishing the 2021 Work Plan for the Regional Water Quality Committee

  - Attachment A to Resolution 2021-1:Work Plan Issues Listing

- Council Rules And Order of Business –Regional Committees

- King County Charter—Regional Committees