Transit-Oriented Development (TOD) Annual Report

August 2021

- Contents

I.	Executive Summary	3

II.	Background	5

III.	Report Requirements	7

IV.	Conclusion/Next Steps	12

V.	Appendix A – Legislative History & Text	14

VI.	Appendix B – 2016 TOD Fund – Countywide Geographic Pool Investments	15

VII.	Appendix C – 2019/20 TOD Fund – Countywide Geographic Pool Investments	16

VIII.	Appendix D – 2016 TOD Fund – Specific Location Investments	18

IX.      	Appendix E – 2019/20 TOD Fund - Project Specific Pool & Preservation/Acquisition	19

# Executive Summary

This Transit Oriented Development (TOD) Annual Report summarizes King County investments of $187 million for affordable housing development near transit stations, through the end of 2020. This report responds to and fulfills the reporting requirements of King County Council Motions 14687, 15393, and 15432 detailed in Appendix A.,, Motion 14687 approved the 2016 TOD Allocation Plan which directed expenditure of $87 million in future lodging taxes to fund affordable workforce housing near transit. In addition, Ordinance 18835 appropriated $100 million of lodging taxes in the 2019-2020 Biennial Budget. This report updates the status of these investments and describes the Department of Community and Human Services’ (DCHS) next steps to award remaining funds. It specifically updates the progress of projects, including projects selected for funding, amount of funding recommended for each project, status of each funded project, funds expended, and financing mechanisms used for projects.

As of the end of 2020, DCHS has committed $148.6 million or 79 percent of the $187 million appropriated through the 2016 TOD Allocation Plan and the 2019-2020 Biennial Budget. DCHS expects these funds to create or preserve at least 4,000 housing units across 29 affordable housing projects throughout the County.

2020 TOD Highlights

- DCHS awarded $14 million of $24 million available from TOD geographic pool funds through the 2020 Affordable Housing Request for Proposals (RFP). Two new projects were awarded funds: Horizon Housing Alliance’s Polaris workforce housing in Bellevue (East geographic funds) and Imagine Housing’s Samma Senior Housing in Bothell (North geographic funds). No other project proposals met the TOD and geographic requirements. The remaining $10 million (North and East geographies) will be offered in the 2021 Housing Finance RFP. Through the end of 2020, $52.4 million, or 84 percent, of the $62.3 million total TOD geographic pool has been awarded.

- The 2021-2022 Biennial Budget increased funding for Community Roots/Bridge Housing’s Northgate project by $10 million (for a total of $20 million) and decreased funding for two projects for which Seattle increased funding. Consistent with County policy, the County Council must approve a ground lease for the property before development can start. The ground lease is expected to be transmitted to the County Council by October 2021.

In addition, the 2021-2022 Biennial Budget added flexibility for two projects funded in the 2019-2020 Biennial Budget that stalled or were not feasible as initially conceived: 1) The City of Redmond appropriation for $5 million was renamed as “Projects near the Eastside light rail or along Sound Transit’s future I-405 Bus Rapid Transit line north of I-90,” and 2) The Shoreline Fircrest appropriation for $500,000 was renamed as “projects located in North King County, which may include areas at or near the Shoreline Park and Ride sites.” DCHS is engaging with North and East jurisdictions to identify TOD site opportunities and offer these funds in 2022.

- The County sought and the State Legislature passed ESHB 1070, which authorizes TOD funds to serve households with incomes below 30 percent of Area Median Income and to be used for capital expenses for homeless youth housing and services space. This change allows King County to make TOD housing investments accessible for lower-income residents and to fund the full range of capital needs for Youth Care’s Youth Opportunity Center which received a project-specific Council appropriation in the 2019-2020 Biennial Budget.

- The Washington State Housing Finance Commission (WSHFC) made policy and priority changes for federal Four Percent Low Income Housing Tax Credit (LIHTC) allocations, to free up a backlog of projects competing for this oversubscribed resource. With these changes, five County-funded TOD projects secured Four Percent LIHTCs in 2021 and will start construction in 2021. Five more projects in King County’s TOD pipeline (projects awarded County funds but not under construction yet) still need to secure this resource or other equity financing to move forward.

Summary of Investments and Challenges

- Eleven projects providing 1,186 units of affordable TOD housing are completed and open.

- Six projects currently under construction will be complete by the end of 2022, delivering 573 affordable units.

- Five projects now fully funded will start construction in late 2021. Two additional projects will likely reach full funding in 2021 to start construction in early 2022. Together these will create 1,192 units over the next two years.

- A site issue that caused a delay for one project (King County Housing Authority (KCHA) Trailhead) has been resolved. KCHA will acquire the site in 2021, complete permitting in 2022, and start construction on 155 units in 2023.

- Ten projects face challenges to starting construction. These include need for additional financing, timing or process delays, and infeasible initial concepts. Steps taken or needed to address these challenges include:

  - Joint city/County consideration of the City of Redmond and Shoreline/Fircrest projects determined that the proposed housing concepts were infeasible as initially envisioned. As noted above, King County Council added geographic flexibility to these projects in the 2021-2022 budget. DCHS is engaging North and East jurisdictions to identify new site opportunities for TOD affordable housing and plans to offer these RFPs in 2022.

  - The City of Burien’s Metro RFP process has been delayed due to COVID and staffing impacts on Metro. DCHS offered staff capacity support to Metro through a contract with Enterprise Community Partners. They will work with the City of Burien to identify priority goals for the RFP. With this support, Metro anticipates releasing the RFP by mid-2022.

  - The 272nd/Des Moines station area RFP is anticipated in 2022. Sound Transit is conducting community engagement in 2021 for input on development priorities which will inform the RFP.

  - The Bel-Red corridor project selected in 2019 through Sound Transit’s RFP did not need County funds. DCHS is engaging with the City of Bellevue, A Regional Coalition for Housing (ARCH), and Sound Transit to identify alternate TOD site opportunities in the Bel-Red corridor.

  - Five projects that received County TOD awards still need a critical Four Percent LIHTC allocation or alternate equity financing to move forward. DCHS is working with funding partners WSHFC and Washington State Department of Commerce to prioritize projects that need a Four Percent LIHTC allocation and explore alternate financing pathways. Unfortunately, without additional Four Percent LIHTC allocations from the federal government or alternative state/local resources, some of these projects will face delays or barriers to moving forward. To be fully funded and start construction, together, these five projects need $121 million in tax credit equity or replacement equity investment—three times the current County investment in these projects.

- Since early 2021 significant cost increases for materials (lumber) and labor (new prevailing wage rates) are driving funding gaps in projects already awarded funding and close to starting construction. The eight projects starting construction in 2021 through early 2022 may face new funding gap challenges. DCHS is working with project sponsors and public funder partners on a case by case basis to identify actions sponsors can take to narrow budget gaps (changing design, raising fundraising dollars) and resources funding partners can contribute to budget solutions.

The region’s goal to build or preserve 244,000 affordable housing units is more urgent than ever, as the COVID-19 pandemic amplified the region’s affordable housing crisis., Meanwhile, the economic effect on the hotel/motel industry has reduced lodging tax collections resulting in zero new revenue for TOD affordable housing in the 2021-2022 Biennial Budget. Looking forward, the King County Executive intends to partner with the Council to both fully deploy the $187 million in lodging taxes approved by Council for affordable housing and develop a plan for future lodging tax investments as the economy recovers.

# Background

Department Overview

King County’s Department of Community and Human Services (DCHS) provides equitable opportunities for people to be healthy, happy, and connected to community. DCHS’s Housing, Homelessness and Community Development Division (HHCDD) provides capital funding through its Housing Finance Program for the acquisition, preservation and new construction of affordable housing.  DCHS established the Transit Oriented Development (TOD) capital program administered by HHCDD, under Council direction, to create affordable housing near transit hubs. By increasing the supply of affordable, healthy, and safe housing near high-quality, regional transit, DCHS is providing more County residents with equitable access to jobs, services, and other opportunities. DCHS currently administers $187 million of TOD funds, approved by Council actions in 2016 and 2018.

Key Historical Context and Current Conditions

In 2016, the King County Council approved the TOD Bond Allocation Plan via Council Motion 14687, authorizing the use of $87 million in future lodging tax revenue to create much-needed affordable housing near high-capacity transit areas, defined as locations within one-half mile of any Light Rail, RapidRide, Bus Rapid Transit (BRT), Sounder or Sound Transit Express bus station, or a key transfer point for varying transportation modes. The Plan directed expenditures in two categories: 1) $32.3 million to be competitively awarded to nonprofit organizations or housing authorities with developments near high-capacity transit areas throughout the County (Countywide Geographic Pool), and 2) $54.7 million directed to specific, Council-designated high-capacity transit areas (Specific Location Investments), with a specific focus on publicly owned property.

In 2018, the King County Council adopted Ordinance 18835, the County’s 2019-2020 Biennial Budget, which appropriated an additional $100 million in lodging tax funding for affordable housing across three focus areas:

1) $30 million to implement a TOD Preservation and Acquisition Plan,

2) $40 million appropriated to specific housing projects (Project Specific Pool), and

3) $30 million to implement a TOD Geographic Allocation Plan through competitive awards to nonprofit organizations or housing authorities.

Ordinance 18835, Section 101, Expenditure Restriction ER7 divided the $30 million competitive pool geographically by subregion. As directed by Ordinance 18835 and further defined in the TOD Geographic Allocation Plan, $6 million is for projects located in the City of Seattle; $8 million is for projects located in the cities of Shoreline, Lake Forest Park, Kenmore, Bothell and Woodinville (North geographic funds); $8 million is for projects located in East King County; and $8 million is for projects located in South King County.

In 2021, the County sought, the State Legislature passed, and the Governor signed ESHB 1070. This bill authorizes TOD funds to serve households with incomes below 30 percent of Area Median Income and to be used for capital expenses for homeless youth housing and services space. This change allows King County to make TOD housing investments accessible for lower-income residents and to fund the full range of capital needs for Youth Care’s Youth Opportunity Center which received a project-specific Council appropriation in the 2019-2020 Biennial Budget.

Low-Income Housing Tax Credits (LIHTC)

The low-income housing tax credit program, created by the federal government in 1986, provides federal income tax credits to investors who make equity investments in affordable rental housing that remains affordable for at least 30 years. The tax program has produced more than three million units of affordable housing throughout the country.

There are two types of tax credits: Nine Percent and Four Percent. The Four Percent Tax Credit subsidizes 30 percent of a project’s development costs, and the project must use tax-exempt bonds to finance 50 percent of its costs. Demand for Four Percent Tax Credits in Washington State has grown significantly over the last several years, making them highly competitive. The Washington State Housing Finance Commission (WSHFC) runs two competitive processes each year to allocate these tax credits.

TOD projects are well suited to use Four Percent Tax Credits due to their financing structure and the population they serve. Most TOD projects the County has funded depend on this credit’s equity financing to fully fund and construct their projects. The growing competition for this scarce resource has created a backlog of projects competing for the credits, resulting in delays and uncertainty for some TOD projects needing this equity to move forward to construction.

In January 2021, WSHFC received Four Percent Credit requests for four times the available allocation of $230 million. To fund more projects and reach key geographic areas, communities of color, and more publicly leveraged projects, WSHFC reserved an additional $175 million from the projected second-round (July 2021) allocation. As a result, several County-funded TOD projects are expected to move forward this year.

# Report Requirements

The TOD Annual Report summarizes King County investments of $187 million for affordable housing development near transit stations, through the end of 2020. This report responds to and fulfills the reporting requirements in King County Council Motions 14687, 15393, and 15432 detailed in Appendix A.,, This report updates the status of TOD affordable housing investments and describes the Department of Community and Human Services’ (DCHS) next steps to award remaining funds. It specifically updates the progress of projects, including projects selected for funding, amount of funding recommended for each project, status of each funded project, funds expended, and financing mechanisms used for projects. The first section reviews implementation of the 2016 allocations, followed by a section that reviews the 2019 allocations.

2016 TOD Bond Allocation Plan

Countywide Geographic Pool ($32.3 million)

Through annual RFP processes, DCHS has awarded $25 million (78 percent) of the $32.3 million Countywide Geographic Pool Allocation to 11 affordable housing projects. Seven projects providing 583 units are completed and open, and two projects with 265 units will be completed in 2021, for a total of 848 units. Two remaining awarded projects, Redondo Heights TOD and Northgate, need additional financing before they can start construction. The $7.2 million balance remaining is available for North/East projects in the 2021 Housing Finance Program RFP. (Appendix B shows project awards and statuses for the $32.3 million 2016 TOD Countywide Geographic Pool Allocation.)

Table 1 shows the amounts competitively awarded through annual RFP processes and the balances remaining across three geographies for the 2016 TOD Bond Allocation Plan’s Countywide Geographic Pool dollars ($32.3 million).

| Table 1: 2016 TOD Allocation Plan: Countywide Geographic Pool |
| --- |
| Subregion | Budget | Awarded | Remaining |
| North/East | $10,766,667 | $3,500,000 | $7,266,667* |
| South | $10,766,666 | $10,766,666 | $0 |
| Seattle | $10,766,667 | $10,766,667 | $0 |
| TOTAL | $32,300,000 | $25,033,333 | $7,266,667 |

* In December 2019, Imagine Housing returned $5,592,915 originally awarded to the Redmond Esterra Park project in 2017. The project is moving forward under an alternate funding approach, and DCHS is soliciting new projects for these resources and the remaining available funds for the North/East through the 2021 Housing Finance Program RFP.

Specific Location Investments ($54.7 million)

The 2016 TOD Bond Allocation Plan directed $54.7 million to seven specific locations. DCHS has awarded $34.7 million (63 percent) of these funds to five projects providing 457 units through RFP processes administered by DCHS or with partner agencies including Metro, Sound Transit, and ARCH. Two projects are under contract (Historic South Downtown Public Development Authority (HSDPDA) and Pacific Tower) and three are in precontracting phases and pending final approvals to move forward after challenges that caused delays (Trailhead, Northgate, and Othello Square). DCHS has not yet made awards for two remaining location investment areas (Bel-Red and 272nd/Des Moines).

Current project status for each of the locations named in the 2016 TOD Bond Allocation Plan is summarized below and listed in Appendix D.

- I-90 Corridor ($10 million): As part of the 2017 RFP process, DCHS awarded these funds to the King County Housing Authority (KCHA) Trailhead project. Located in Issaquah, this project will provide 155 affordable housing units as part of a larger 300-unit project, developed in partnership with a local for-profit developer. A site issue requiring relocating a commercial resident to a new site  caused delays but has now been resolved. KCHA anticipates acquiring the site in 2021, completing design and permitting in 2022, and starting construction in early 2023. Status: Precontracting.

- Northgate ($10 million): Metro issued a joint Request for Qualifications/Concepts (RFQ/C) with DCHS and Seattle’s Office of Housing for the Northgate property in 2018. The RFQ/C provided $10 million to support affordable housing at the Northgate site from DCHS and $10 million from the City of Seattle’s Office of Housing (OH). The funders selected the proposal by Community Roots Housing (formerly Capitol Hill Housing) and Bridge Housing to develop 234 units of affordable housing. In 2020, DCHS worked with Metro and the City of Seattle to resolve a discrepancy between King County and City of Seattle contract requirements that was delaying the project. King County Council approved the solution in the 2021-2022 Biennial Budget, increasing funding by $10M (for $20M total) for the Northgate project while decreasing funding for two other projects that received additional funding from the City of Seattle. In accordance with County policy, the County Council must approve a ground lease for the property for the development to occur. The Executive expects to transmit the ground lease to County Council by October 2021. The project sponsors also need to secure Four Percent Tax Credit financing. Status: Pending upcoming Council action and financing.

- Bel-Red Corridor ($10 million): King County, ARCH, and Sound Transit released a joint RFP for the redevelopment of the Sound Transit Operations and Maintenance Facility East in late fall 2019. However, the parties selected a developer in 2020 who was able to finance the deal without County funds. DCHS is talking with ARCH and the City of Bellevue to identify other eligible projects for this TOD investment opportunity. Status: Not Yet Awarded; Pending site opportunities.

- 272nd/Des Moines Light Rail Station ($10 million): Sound Transit, DCHS, and local jurisdictions are working to identify the timing and potential affordable housing options at the Des Moines and 272nd Light Rail station sites. Sound Transit started an early community engagement process in May 2021 to seek input on the goals for redeveloping these two large parcels. After this initial engagement, Sound Transit will evaluate development options and timing and conduct deeper community engagement in fall 2021. DCHS will work with Sound Transit to develop and release the site RFP in 2022, separate from the annual Housing Finance RFP. Status: Not Yet Awarded; In Site Planning and Community Engagement Process.

- Historic South Downtown Community PDA ($8.7 million): In alignment with the State authorizing statute, a portion of the TOD funds were allocated to the Historic South Downtown Community Preservation and Development Authority (HSDPDA). The HSDPDA allocated $1.7 million of this to the Pacific Tower project (described below), with the balance administered by the PDA as part of their community grant program. The HSDPDA has held four grantmaking rounds, awarding nearly $4.2 million to local organizations, and will award the remaining balance in a final grantmaking round in 2021. Status: Under Contract.

- Pacific Tower ($3 million): In December 2016, DCHS executed a contract with the Pacific Hospital Preservation and Development Authority (PH-PDA) for $3 million (in addition to $1.7 million from the Historic South Downtown Community Preservation and Development Authority) to acquire the leasehold for the Pacific Hospital North Lot. Seattle Chinatown International District PDA (SCIDpda), the entity developing the North Lot site, received additional funding from the 2020 Housing Finance RFP and received a Four Percent Tax Credit allocation in May 2021. SCIDpda expects to close on financing and start construction in fall 2021. Status: Pacific Tower Under Contract; North Lot To Be Contracted late 2021.

- HomeSight Othello Square ($3 million): Under a separate RFP released in 2018, DCHS awarded $3 million to HomeSight for the development of 68 homeownership units under a community land trust co-op model. While the co-op model has proven challenging to finance, causing delays, the project now has conditional approval from a lender that provides HUD co-op financing. The HUD application was submitted in May with a final decision expected by December 2021. Pending approval, project construction will start in March 2022. Status: Precontracting; Pending Financing Approval.

2019-2020 Biennial Budget TOD Investments

The 2019-2020 Biennial Budget Ordinance 18835 appropriated $100 million of TOD investments to the Housing and Community Development Fund and outlined three separate expenditure restrictions in Section 101. Expenditure Restriction ER7 appropriated $30 million for specific geographies, allocated according to the 2019 TOD Geographic Allocation Plan. Project awards and statuses are detailed in Appendix C. Expenditure Restriction ER6 appropriated $30 million, further directed by the TOD Preservation and Acquisition Plan. Finally, Expenditure Restriction ER5 appropriated $40 million to specific projects. ER5 and ER6 project appropriations are outlined in Appendix E.

2019 TOD Geographic Allocation Plan ($30 million)

Ordinance 18835, Section 101, Expenditure Restriction ER7 appropriated $30 million to implement a TOD Geographic Allocation Plan as follows: $8 million for North King County (defined in Motion 15432 as Shoreline, Kenmore, Lake Forest Park, Bothell, and Woodinville), $6 million for Seattle, and $8 million each for East and South King County. Table 2, 2019 TOD Geographic Allocation Plan Investments, identifies the amount awarded and remaining for each subregion.

| Table 2: 2019 TOD Geographic Allocation Plan Investments |
| --- |
| Sub Region | Budget | Awarded | Remaining |
| North | $8,000,000 | $5,350,000 | $2,650,000 |
| East | $8,000,000 | $8,000,000 | $0 |
| South | $8,000,000 | $8,000,000 | $0 |
| Seattle | $6,000,000 | $6,000,000 | $0 |
| TOTAL | $30,000,000 | $27,350,000 | $2,650,000 |

DCHS has awarded $27.3 million (91 percent) of the $30 million available for Geographic Allocation Plan investments. These funds are invested in 10 affordable housing projects, creating 1,622 units of affordable housing, as shown in Appendix C. The remaining $2.65 million balance is available for North King County projects in the 2021 Housing Finance RFP.

One project funded with these dollars, Uncle Bob’s Place, is currently under construction after securing full funding in 2020. The remaining nine projects have faced delays, and some are now moving forward as described below. The biggest challenge delaying many TOD projects is sharply rising demand for constrained Four Percent Tax Credits that provide critical equity capital for these projects. The Four Percent Tax Credits pair well with TOD funds, but demand for this resource has significantly outstripped supply over the last few years, tightening competition and creating financing bottlenecks for many projects.

Recognizing this problem, the WSHFC made a short-term policy decision to commit future allocations of Four Percent Tax Credits in its January 2021 round, to reach more projects and ease the TOD financing bottleneck. The WSHFC is proposing additional longer-term policy changes for both its July 2021 and March 2022 rounds. With these changes, five King County TOD projects have now received Four Percent Tax Credit allocations in 2021 and will start construction in 2021. A sixth project is likely to receive an allocation in July 2021 and start construction in early 2022.

Of the three remaining projects in this category, two need Four Percent Tax Credits and are expected to apply for those in either the July 2021 round or March 2022 round. In addition, Creekside on Vashon has been unsuccessful in securing this resource for a few years and needs alternate financing to move forward. It is a smaller project that has been outscored in the Tax Credit funding rounds as competition has increased. DCHS is working closely with Shelter America Group (the project sponsor), the WSHFC, and Washington State Department of Commerce to identify potential additional funding sources for this project. The WSHFC can provide a loan for part of the needed gap, and the sponsors may apply for funding from the state’s capital budget to secure the final funding needed.

Absent increased allocations of Four Percent Tax Credits from the federal level, the County’s TOD investments will continue to hit a bottleneck in securing timely tax credit equity needed to fully fund these projects. The total equity needed for the three remaining projects that received funding in this category (Northgate, Creekside, and Redondo Heights) plus two projects in the 2019 project-specific allocations (North Seattle College and Youth Opportunity Center) is approximately $121 million, or three times the County’s current investment ($36.9 million) in these projects. Significantly deeper local and/or state investments would be needed to eliminate these projects’ dependence on equity generated from Tax Credits. The Affordable Housing Credit Improvement Act of 2021, sponsored by Senator Maria Cantwell, includes a proposal for the Four Percent Tax Credits to decrease the 50 percent test to 25 percent., This would double the amount of tax credit allocation available.

TOD Preservation & Acquisition Plan ($30 million)

Ordinance 18835, Section 101, Expenditure Restriction ER6 appropriated $30 million to KCHA for the preservation and acquisition of workforce housing. DCHS allocated these funds, consistent with the Council-approved TOD Preservation and Acquisition Plan, to preserve 575 units of affordable workforce housing. Table 3, 2019 TOD Preservation and Acquisition Plan Investments, summarizes these investments, which are also detailed in Appendix E. KCHA acquired affordable housing buildings that were at risk of converting to market rate and will maintain affordability over time.

| Table 3: TOD Preservation and Acquisition Plan Investments |
| --- |
| Project | Location | Units/Affordability | Award |
| Riverstone Apartments | Federal Way | 301 Units (154 @ 80% AMI) | $15,000,000 |
| Kirkland Heights | Kirkland | 180 Units (90 @ 80% AMI) | $10,000,000 |
| Juanita View | Kirkland | 94 Units (47 @ 80% AMI) | $5,000,000 |
| TOTAL | 575 Units | $30,000,000 |

2019 TOD Project-Specific Pool ($40 million)

Ordinance 18835, Section 101, Expenditure Restriction ER5 appropriated $40 million to specific developments, developers, and locations. DCHS continues to work with recipients of these funds to collect required due diligence items and to confirm that all funding for each project has been committed, to ensure the County’s investment is secure and the developments can move forward. Once an awardee secures all financing, DCHS signs a contract with the awardee and expects construction to commence at that time or shortly thereafter.

Appendix E shows the status of 10 specific projects or locations from the TOD Project-Specific Pool. $31.5 million (79 percent) of the $40 million appropriated has been committed to seven projects creating 499 units. One project (Cascade Park Apartments) is open and operating, during rehabilitation of 28 units that will be completed in 2021. Two projects (Sunset Oaks and Filipino Community Village) are under construction and will complete 155 units in 2021. Four projects (Creekside, Northgate, North Seattle College, Youth Opportunity Center) need additional financing before starting construction. North Seattle College selected development partners Bellwether and Chief Seattle Club in 2020 and are expected to apply for Four Percent Tax Credits in 2022. DCHS continues to work with Creekside sponsor Shelter America Group who is seeking additional funding from the State Department of Commerce in 2021. DCHS is talking with Youth Care and assessing their additional funding needs for the Youth Opportunity Center.

Funding has not yet been committed to three remaining named projects, all of which are delayed. DCHS has taken the following actions to award these funds and resolve the challenges for these projects:

- City of Redmond (Sound Transit Partnership, $5 million): The original development site was not feasible for affordable housing development. Through the 2021-2022 biennial budget, King County Council expanded this appropriation to “projects near the Eastside light rail or along Sound Transit’s future I-405 Bus Rapid Transit line north of I-90.” DCHS is talking with East King County jurisdictions and ARCH to identify potential opportunities for this TOD affordable housing investment.

- Fircrest Redevelopment (Shoreline, $500,000): Due to the complexity and overlaying ownership interests of the Fircrest site, affordable housing at this site is not currently feasible. Through the 2021-2022 Biennial Budget, King County Council expanded this appropriation to “projects located in North King County, which may include areas at or near the Shoreline Park and Ride sites.” DCHS is working with North King County cities to identify a better opportunity for TOD affordable housing.

- City of Burien ($3 million): The Burien RFP process for the identified site has been delayed due to COVID and staffing impacts on Metro. DCHS offered staff capacity support to Metro through a contract with Enterprise Community Partners. Enterprise will work with the City of Burien to identify priority goals for the RFP. With this added support, Metro anticipates releasing the RFP by mid-2022.

Financing Mechanisms 2016-2020

Affordable housing real estate transactions generally utilize funding over multiple years. Due to this longer spending timeline, all TOD funds expended from 2016 through June 2021 ($40 million) have been supported by the Housing and Community Development (HCD) fund balance which includes a reserve for committed projects. County Council approved a bond sale, and DCHS and the Office of Performance, Strategy and Budget (PSB) expects to issue bonds in Q4 2021 to reimburse funds expended through early 2022.

# Conclusion/Next Steps

DCHS has committed $148.6 million, or 79 percent of the $187 million allocated through the 2016 TOD Allocation Plan and the 2019-2020 Biennial Budget, to create diverse, vibrant, mixed income communities in transit areas throughout King County. Funds committed will create or preserve at least 4,000 affordable housing units across 29 affordable housing projects in 12 cities and one unincorporated area in King County. Thus far, these investments have provided 1,186 units of affordable, safe, healthy homes that are close to transit and provide access a variety of services and amenities. An additional 1,765 units are under construction or close to starting construction.

Housing providers, jurisdictions, and developers are partnering to propose additional innovative projects to serve a mix of households, including vulnerable populations that would otherwise be at risk of homelessness due to cost burden or other factors. The TOD balance remaining to support these projects is $38.4 million, including $10 million for Bel-Red corridor, $10 million for Kent/Des Moines and 272nd station area, $500,000 for North King County (originally Shoreline), $5 million for Eastside Light Rail (originally City of Redmond), $3 million for Burien Metro project, $7.2 million for North/East geographic pool, and $2.6 million for North geographic pool. These future investments in affordable TOD units will provide even more opportunities for low-income households to access affordable housing that will be lost if left to market forces. Additionally, with the implementation of ESHB 1070, TOD funds in future investments will be able to serve very low-income households below 30 percent of Area Median Income.

Considerable work remains to meet the Regional Affordable Housing Task Force’s 2024 goal of creating 44,000 more affordable homes for households earning zero to 50 percent of Area Median Income. DCHS has identified two main barriers to full TOD fund deployment and project completion. Recognizing the urgency of region’s interrelated affordable housing shortage and homelessness crisis, DCHS continues to work with partners to address these barriers.

- Scarcity of public funding needed to leverage limited TOD funds. Five TOD projects still need Four Percent Tax Credits or equivalent equity financing to proceed. WSHFC is proposing long-term policy changes in July 2021 that would increase the percentage of total Tax Credit allocations for projects having other public funding. This would benefit King County TOD projects that still need additional funding. However, WSHFC’s policies would also set new geographic limits in order to allocate scare resources to the balance of State. This may reduce the overall funds available for projects in King County and increase the competition for these limited funds among King County projects. Without additional federal allocation, demand for Four Percent Tax Credits will remain high and may continue to cause delays for King County projects needing this resource.

- Site redevelopment timelines and partner capacity for planning and issuing RFPs. Redevelopment opportunities can take years to plan and permit, including engaging with community and other stakeholders before they are ready to bring to market. For example, the 272nd/Des Moines station is a large, complex site consisting of two parcels that could support multiple properties and a variety of uses. Sound Transit will engage the community in 2021 to evaluate priorities for this site, including housing and retail, and to inform development of its RFP for 2022. Development timelines are also dependent on staff capacity and time to effectively engage community and plan the redevelopment, DCHS continues to work closely with its partners such as Sound Transit to leverage resources to move projects forward.

In the coming year, the Executive will partner with Council to overcome these challenges and deploy the remaining funding. To respond to the urgency of the affordable housing crisis, the Executive may propose to reappropriate some resources that cannot be deployed to current sites. Additionally, the Executive will continue to evaluate future lodging tax revenue available for affordable housing developments and will propose to Council strategies for TOD investments once the revenue forecasts recover.

# Appendix A – Legislative History & Text

This annual report summarizes Transit-Oriented Development (TOD) program activities undertaken by DCHS through the end of 2020. This report responds to and fulfills the reporting requirements within King County Council Motions 14687, 15393, and 15432.,,

In 2016, the Metropolitan King County Council approved the Transit-Oriented Development (TOD) Bond Allocation Plan via Council Motion 14687. That plan and motion directed expenditure of $87 million in funding authorized by state legislation that allowed the County to bond against future lodging tax revenue to create much needed affordable housing near transportation hubs. Motion 14687 directs the Executive to transmit:

“…an annual report to the Council on August 15 of each year, starting in 2017. This annual report will describe progress to date, and will include projects selected for funding, amount of funding recommended for each project, status of each project funded to date, funds expended, and financing mechanisms used to date (including bond anticipation notes, interfund borrowing, and bond issuances.”

Additionally, King County Council adopted the 2019-2020 Biennial Budget, through Ordinance 18835 on November 13, 2019, which authorized $100 million in bonding against lodging taxes to support affordable housing located close to major transportation hubs. The budget ordinance included Proviso P2 which required the Executive to transmit a TOD Preservation and Acquisition Plan (approved by Motion 15393) and a TOD Geographic Allocation Plan (approved by Motion 15432). These plans included language requiring an annual activity report.

- Motion 15393 related to Preservation and Acquisition Plan, directs DCHS and KCHA to “provide an update to the King County Council on the status of property acquisition through the TOD Annual Report, transmitted by the County Executive to the County Council in August each year.”

- Motion 15432 related to the Geographic Allocation Plan, directs that “funding outcomes be included in the annual TOD report, transmitted by the Executive in August of each year.”

| VI. Appendix B: 2016 TOD Fund - Countywide Geographic Pool Investments (2016 - 2020) |
| --- |
| Award Year | Sponsor | Project | TOD Award | Units | AMI % | City | Status |
| NORTH/ EAST |  | $ 3,500,000 | 75 |  |  |  |
| 2016 | King County Housing Authority | Highland Village | $ 3,500,000 | 75 | 75 at 60% | Bellevue | Complete & Occupied |
| SOUTH |  |  | $ 10,766,666 | 350 |  |  |  |
| 2016 | King County Housing Authority | Corinthian Apartments | $ 3,076,377 | 93 | 93 at 60% | SeaTac | Complete & Occupied |
| 2017 | Homestead Community Land Trust | Willowcrest Townhomes | $ 500,000 | 12 | 12 at 80% | Renton | Completed 5/2021; homes available |
| 2017 | Bellwether Housing | Confluence | $ 4,398,718 | 101 | 10 at 30%; 66 at 50%; 24 at 60% | Tukwila | In Construction, Completion 9/2021 |
| 2019 | King County Housing Authority | Abbey Ridge | $ 2,635,000 | 144 | 144 at 60% | SeaTac | Complete & Occupied |
| 2020 | Multi-Service Center/Shelter Resources Inc. | Redondo Heights TOD | $ 156,571 | Units - App. C | - | Seattle | Needs 4 percent tax credits |
| SEATTLE |  |  | $ 10,766,667 | 423 |  |  |  |
| 2016 | Community Roots | Broadway/ Station House | $ 4,750,000 | 110 | 8 at 30%; 10 at 50%; 92 at 60% | Seattle | Complete & Occupied |
| 2016 | Low Income Housing Institute | Little Saigon | $ 1,000,000 | 75 | 15 at 50%; 60 at 60% | Seattle | Complete & Occupied |
| 2017 | Community House Mental Health | Judkins Junction | $ 1,200,000 | 74 | 74 at 60% | Seattle | Complete & Occupied |
| 2018 | Bellwether and Mercy Housing | Roosevelt (Cedar Crossing) | $ 2,316,667 | 164 | 164 at 60% | Seattle | In Construction, Completion 9/2021 |
| 2020 | Community Roots/Bridge Housing | Northgate (Fund Swap) | $ 1,500,000 | Units - App. D | - | Seattle | Needs County Council PSA approval and 4 percent tax credits |
|  |  | TOTALS: | $ 25,033,333 | 848 |  |  |  |
|  | 2016 TOD Fund Award Summary | Council Allocation: | $ 32,300,000 |  |  |  |  |
|  |  | % Awarded: | 78% |  |  |  |  |
|  |  | Council Allocation Balance: | $ 7,266,667 |  |  |  |  |
| VII. Appendix C: 2019/2020 TOD Fund - Geographic Allocation Plan Investments (2019 - 2020) |
| Award Year | Sponsor | Project | TOD Award | Units | AMI | City | Status |
| NORTH TOD |  |  | $ 5,350,000 | 76 |  |  |  |
| 2020 | Imagine Housing | Samma Senior Apartments | $ 5,350,000 | 76 | 76 at 50% | Bothell | Precontracting; applying for 4 percent tax credits July 2021; Construction start 2/2022 |
| EAST TOD |  |  | $ 8,000,000 | 351 |  |  |  |
| 2020 | Horizon Housing Alliance | Polaris at Eastgate | $ 8,000,000 | 351 | 351 at 60% | Redmond | Contracting; rec'd 4 percent tax credits Jan 2021; Construction start August 2021 |
| SOUTH TOD |  |  | $ 8,000,000 | 373 |  |  |  |
| 2019-2020 | Multi-Service Center/Shelter Resources Inc. | Redondo Heights TOD | $ 7,625,000 | 332 | 232 at 50%; 100 at 60% | Federal Way | Needs 4 percent tax credits |
| 2020 | Shelter America Group | Creekside on Vashon | $ 375,000 | 41 | 41 at 60% | Vashon | Needs additional financing |
| SEATTLE TOD |  |  | $ 6,000,000 | 822 |  |  |  |
| 2019 | Bellwether Housing | Rose Street II | $ 1,000,000 | 185 | 185 at 60% | Seattle | Contracting; rec'd 4 percent tax credits Jan 2021; Construction start 7/2021 |
| 2019 | Community Roots/Africatown Community Land Trust | Africatown Plaza | $ 2,000,000 | 132 | 132 at 50% | Seattle | Contracting; rec'd 4 percent tax credit allocation 2021; construction start Fall 2021 |
| 2019 | Community Roots | LGBTQ Senior Housing Project | $ 1,000,000 | 118 | 13 at 30%; 79 at 50%; 26 at 60% | Seattle | Contracting; rec'd 4 percent tax credits Jan 2021; Construction start June 2021 |
| 2019 | Interim Community Development Association | Uncle Bob's Place | $ 330,722 | 125 | 125 at 50% | Seattle | Under construction; Rec'd 4 percent tax credits 2020 |
| 2020 | SCIDPDA | North Lot | $ 669,278 | 262 | 112 at 50%; 47 at 60%; 103 at TBD | Seattle | Additional financing secured in 2020 HFP RFP, rec'd 4 percent tax credit allocation in 2021; Construction start fall 2021 |
| 2020 | Community Roots/Bridge Housing | Northgate (Fund Swap) | $ 1,000,000 | Units - App. D | - | Seattle | Needs County Council PSA approval and 4 percent tax credits |
|  |  | TOTALS: | $ 27,350,000 | 1622 |  |  |  |
|  | 2019/2020 TOD Fund Award Summary | Council Allocation: | $ 30,000,000 |  |  |  |  |
|  |  | % Awarded: | 91% |  |  |  |  |
|  |  | Council Allocation Balance: | $ 2,650,000 |  |  |  |  |

| VIII. Appendix D: 2016 TOD Fund - Specific Location Investments |
| --- |
| Award Year | Sponsor | Project | TOD Award | Funded Units | City | Status |
| NORTH/EAST TOD |  | $ 10,000,000 | 155 |  |  |
| 2017 | King County Housing Authority | The Trailhead (I-90 Set-aside) | $ 10,000,000 | 155 | Issaquah | Precontracting; site issue resolved; acquisition 2021; permitting 2022, construction start 2023 |
| 2016 | TBD | Bel-Red (Joint Sound Transit RFP) | - | TBD | Bellevue | $10M set aside not yet awarded; Initial project didn't need County funds; pending site opportunities |
| SOUTH TOD |  | $ - | - |  |  |
| 2016 | TBD | SKC/Des Moines/272nd Street Project | - | TBD | Des Moines | $10M set aside not yet awarded; In site planning; RFP expected 2022 |
| SEATTLE TOD |  | $ 24,700,000 | 302 |  |
| 2016 | HSDPDA | Historic South Downtown Community | $ 8,700,000 | - | Seattle | Under contract |
| 2016 | Community Roots/Bridge Housing | Northgate | $ 10,000,000 | 234 | Seattle | Precontracting; Pending County Council lease approval; needs 4 percent tax credits |
| 2016 | Pacific Hospital DPA | North Lot Purchase | $ 3,000,000 | Units - App. C | Seattle | Under contract |
| 2018 | HomeSight | Othello Square | $ 3,000,000 | 68 | Seattle | Precontracting; Pending HUD approval, start construction March 2022 |
|  |  | TOTALS: | $ 34,700,000 | 457 |  |  |
|  | 2016 TOD Fund Location Investments Summary | Council Allocation: | $ 54,700,000 |  |  |  |
|  |  | % Committed | 63% |  |  |  |
|  |  | Council Allocation Balance: | $ 20,000,000 |  |  |  |

| IX. Appendix E: 2019/2020 TOD Fund - Project Specific Pool & Preservation/Acquisition |
| --- |
| Award Year | Sponsor | Project | Set-Asides | Funded Units | City | Status |
| NORTH/EAST TOD |  |  | $ 2,000,000 | 28 |  |  |
| 2019-20 | TBD | Shoreline Fircrest (Originally) | - | TBD | Seattle | $500K set aside not yet awarded; Renamed by County Council to: "projects located in North King County, which may include areas at or near the Shoreline Park and Ride and the Kenmore Park and Ride sites." |
| 2019-20 | Mt. Si Senior Center | Cascade Park Apartments | $ 2,000,000 | 28 | North Bend | Under construction; Completion expected November 2021 |
| 2019-20 | TBD - City of Redmond (Originally) | TBD | - | TBD | Redmond | $5M set aside not yet awarded; Renamed by County Council to: "Projects near Eastside Light Rail or along ST's future I-405 Bus Rapid transit line north of I-90." |
| SOUTH TOD |  |  | $ 9,000,000 | 101 |  |  |
| 2019-20 | Renton Housing Authority | Sunset Oaks | $ 5,000,000 | 60 | Renton | Under construction; Completion expected August 2021 |
| 2019-20 | TBD | Burien Metro Project | - | TBD | Burien | $3M not yet awarded; RFP expected 2022 |
| 2019-20 | Shelter America | Creekside on Vashon | $ 4,000,000 | 41 | Vashon Island | Delayed; Needs additional financing |
| SEATTLE TOD |  |  | $ 20,500,000 | 370 |  |  |
| 2019-20 | Community Roots/Bridge Housing | Northgate | $ 7,500,000 | Units - App. D | Seattle | Needs County Council PSA approval and 4 percent tax credits |
| 2019-20 | HumanGood Affordable Housing | Filipino Community Village | $ 5,000,000 | 95 | Seattle | Under Construction; Completion May 2021 |
| 2019-20 | North Seattle College/Bellwether/Chief Seattle Club | North Seattle College | $ 1,500,000 | 200 | Seattle | Needs additional funding and 4 percent tax credits |
| 2019-20 | Youth Care | Youth Opportunity Center & Housing | $ 6,500,000 | 75 | Seattle | Needs 4 percent tax credits and possible additional funding |
| PRESERVATION & ACQUISITION PLAN INVESTMENTS |  | $ 30,000,000 | 575 |  |  |
| 2019-20 | King County Housing Authority | Kirkland Heights & Juanita View | $ 20,000,000 | 274 | Kirkland | Precontracting |
| 2019-20 | King County Housing Authority | Riverstone | $ 10,000,000 | 301 | Federal Way | Precontracting |
|  |  | TOTAL Committed: | $ 61,500,000 | 1074 |  |  |
|  | 2019/2020 TOD Fund Project Specific/P&A Investment Summary | Council Allocation*: | $ 70,000,000 |  |  |  |
|  | *$40M in Project Specific allocation & $30M in P&A investments | % Committed | 88% |  |  |  |
|  |  | Council Allocation Balance: | $ 8,500,000 |  |  |  |

| Grand Total (Appendices B - E) |
| --- |
| Total Council Allocation: | $ 187,000,000 |
| Total Committed/Awarded: | $ 148,583,333 |
| Total Units Committed: | 4001 |
| % Committed/Awarded | 79% |
| Total Balance | $ 38,416,667 |

Motion 14687. {Link}

Motion 15393. {Link}

Motion 15432. {Link}

Ordinance 18835, Section 101. {Link}

Ordinance 18835, Section 101. {Link}

Ordinance 19210, Section 106. {Link}

Ordinance 19210, Section 106, Expenditure Restriction ER2. {Link}

Ordinance 19210, Section 106, Expenditure Restriction ER3. {Link}

ESHB 1070. {Link}

Bond/Tax Credit Program, Washington State Housing Finance Commission. {Link}

Regional Affordable Housing Task Force (RAHTF) Report. {Link}

Innovative Strategies Address Critical Housing Needs, Microsoft Philanthropies, 1/24/2021, Seattle Times. {Link}

Motion 14687. {Link}

Ordinance 18835, Section 101, Expenditure Restriction ER6. {Link}

Ordinance 18835, Section 101, Expenditure Restriction ER5. {Link}

Ordinance 18835, Section 101, Expenditure Restriction ER7. {Link}

Motion 15432. {Link}

ESHB 1070. {Link}

LIHTC Basics, Novogradac. {Link}

Low-Income Housing Tax Credit (LIHTC), Office of Policy Development and Research (PD&R). {Link}

The Low-Income Housing Tax Credit: How It Works and Who It Serves, Urban Institute. {Link}

Bond/Tax Credit Program, Washington State Housing Finance Commission. {Link}

Bond/Tax Credit Program, Washington State Housing Finance Commission. {Link}

Motion 14687. {Link}

Motion 15393. {Link}

Motion 15432. {Link}

Motion 14687. {Link}

Ordinance 19210, Section 106. {Link}

Revised Code of Washington (RCW) 67.28.180. {Link}

Ordinance 18835, Section 101, Expenditure Restrictions ER5, ER6, and ER7. {Link}

Motion 15432. {Link}

Motion 15393. {Link}

Motion 15432. {Link}

Bond/Tax Credit Program, Washington State Housing Finance Commission. {Link}

Affordable Housing Credit Improvement Act Center, National Council of State Housing Agencies (NCSHA). {Link}

The proposal would decrease the requirement for projects to use tax-exempt bonds to finance 50 percent of its costs, to 25 percent.

Ordinance 18835, Section 101, Expenditure Restriction ER6. {Link}

Ordinance 18835, Section 101, Expenditure Restriction ER5. {Link}

Due diligence includes but is not limited to operating and construction budget documents, backup documentation of site control, project design documents, and financial commitments from other funders.

Ordinance 19210, Section 106, Expenditure Restriction ER2. {Link}

Ordinance 19210, Section 106, Expenditure Restriction ER3. {Link}

Ordinance 19279. {Link}

Motion 14687, Attachment A, Department of Community and Human Services, P9 {Link}

Motion 15393, Section 4, Department of Community and Human Services, P7 {Link}

Motion 15432, Section 4, Department of Community and Human Services, P6 {Link}

Motion 14687, Attachment A, Department of Community and Human Services, P9 {Link}

Motion 14687, Attachment A, Department of Community and Human Services, P9 {Link}

Ordinance 18835, Section 101, Department of Community and Human Services {Link}

Motion 15393, Section 4, Department of Community and Human Services, P7 {Link}

Motion 15432, Section 4, Department of Community and Human Services, P6 {Link}

Motion 15393, Section 4, Department of Community and Human Services, P7 {Link}

Motion 15432, Section 4, Department of Community and Human Services, P6 {Link}