| Project Charter | Version 01 |
| --- | --- |
| Project Name | 10000 Block Avondale Road Erosion |
| Sponsor/Client | City of Redmond |
| Project Number | 20021807 | Date | 10/15/2021 |
| Project Manager | Emily Flanagan | Email | eflanagan@redmond.gov |

Charter Objective:  The objective of the charter is to document the information as it is known at the beginning of the project – not to get into the planning itself. A good charter creates a summary of the project.  It's a very succinct way of sharing good, concrete information about the project with individuals who have questions about the project later. The project charter is a short, 3-4 page document that allows us to have that initial discussion, before launching into detailed planning.  It is also a tool to make sure we’ve brought everyone together and have them on the same page regarding what the project needs to be.  It's a very important step to deal with stakeholder expectations.

INSTRUCTIONS:  Be sure to display hidden blue instruction text under File tab/Options/Display/Hidden text.  Expand all the rows as necessary to include your text.  Not all the sections listed here may be needed on a particular project.  There may also be items you need to include that are not included here. Many of these items listed will be visited in more detail when you start planning.   Delete this (unhidden) instruction text when form is complete.

| Project Statement | What is the project? Provide a brief sentence or two about what the project is. Example: “Project will remove and replace the existing flood containment system of levee and revetments along the right (east) bank of the Green River between river mile 17.85 (S 212th St) and river mile 19.25 (S 231st Way) in the City of Kent in order to provide long-term flood protection and improve riparian and aquatic habitat.” This may come from or be similar to the “Scope” in the PRISM CAP tab. |
| --- | --- |
|  | The primary purpose of this project is to repair the 90 feet of roadway embankment near the 10000 block of Avondale Road and to provide an environmental lift of Bear Creek within the project limits. |

| Need/ Justification | Why is it important to achieve the project scope, to be doing this project now? What is expected to be achieved by executing the project? This is a high level business justification. Why is it important to the organization mission and goals to get it done? These are big picture purposes behind the project. Describe the problem being solved by the project to help the reader understand why the project is needed. Example: “The existing system of levee and revetments do not meet current engineering design standards. The system is prone to scour and slope instability leaving the lower Green River valley at a higher flood risk than desired.” This may come from or be similar to the “Reason/Justification” in the PRISM CAP tab. |
| --- | --- |
|  | Bear Creek has migrated to the west edge of the floodplain near 10000 Avondale Road, about 950 ft north of the Novelty Hill Road intersection. The roadway embankment is experiencing severe scour at the toe, which is resulting in the embankment settling, sidewalk slumping, and damage to existing stormwater outfalls. The City of Redmond (Redmond) has been monitoring the embankment since summer 2018 and a long-term solution for bank stabilization is needed. If left unchecked this flood damage would cause the sidewalk, bike lane and parts of the roadway to collapse. Bear Creek is an important stream in the Cedar-Sammamish watershed for its productive salmonid habitat. Enhancement of Bear Creek is in the Lake Washington/Cedar/Sammamish Watershed (WRIA 8) Chinook Salmon Conservation Plan (10-year Update) (WRIA 8 Salmon Recovery Council, 2017). Work done to protect the embankment will trigger the requirements to improve and enhance Bear Creek along the project reach. Redmond's vision for the project is to support Avondale Road with a new retaining wall to minimize the impact on the floodplain, and employ stream restoration techniques and natural stream processes to redirect flow away from the threatened roadway, minimizing future risk. |

| Objectives/ Deliverables | What will be the outcome of the project? What does the world look like when the project is done (what does DONE look like)? State the objectives to be SMART (Specific [clear & explicit], Measurable, Attainable, Relevant [what is the benefit gained] and Time-bound [completion date]). Without clearly defined and accepted objectives, it is nearly impossible to develop a complete plan for the project, determine when the project is done, if the project is a success, or achieve team member buy-in. Usually there are 1-2 important deliverables that are obvious to everybody. Say you're putting a new process in place; the process is an obvious deliverable. But secondary deliverables like support, updating training deliverables, ensuring staff gets trained, updating policy/procedure manuals… these kinds of things should also be considered deliverables, and often get missed. The classic example is the new IT system -- obviously the IT system is the deliverable, but you need it documented, you need to know how you're going to do tech support and keep operating the system, you need everyone trained and using the system, and you need to update the helpdesk/tech support people. |
| --- | --- |
|  | Objectives Provide long-term stabilization of the roadway and alleviate settlement risk. Restore more diverse stream habitat through placement of large woody debris and grading of side channels. Repair the stormwater outfalls. Deliverables 90% design package As-Built Drawings |

| Stakeholders | A stakeholder is anyone who is involved, impacted, or perceives themselves as being impacted by a project. Who is the project sponsor? What other stakeholders have already been identified? We can do a more detailed stakeholder analysis later but this lets people begin to raise awareness of stakeholders. |
| --- | --- |
|  | Sponsor King County Flood Control District City of Redmond – Design and Construction Tribes Muckleshoot Indian Tribe Snoqualmie Tribe Tulalip Tribes Stillaguamish Tribe of Indians Stakeholders Adjacent Property Owners King County Parks Fairwinds Retirement Community Puget Sound Energy Permitting Agencies: Army Corp of Engineers Washington State Department of Fish and Wildlife |

| Project Team Role and Responsibilities | Who will be on the team? Are there some roles/responsibilities that need to be clarified now before the detailed planning begins? Are you clear on your responsibilities as the project manager? We're not looking for details here; we're just looking for who is representing engineering, who is representing public outreach, who is providing IT experience, who is providing project management expertise. |
| --- | --- |
|  | Steven Hitch – Engineering Manager (Interim) Emily Flanagan – Technical Design Lead Aaron Noble – Construction Project Manager Alicia Pettibone – RH2 Engineering – Design Consultant Ernest Fix – Maintenance |

| High-Level Schedule | List month & year for start and end of overall project and each phase of the project. May include key milestone dates if known. What are the major phases of the project going to be? Feasibility, concept, test rollout. Or are we going to jump straight into design, or into implementation? Do we need to do research first? What are the major pieces as you see them? Include at a minimum the anticipated or desired start and end dates of the project. This may come from or be similar to the “Phase or Milestone Schedule” in the PRISM CAP tab. |
| --- | --- |
|  | Pre-Design and Permit Submittals: July 2019 – December 2021 30% Design: April 2020 – February 2021 Final Design and Permit Approvals: January 2020 – December 2022 Construction: June 2023 – October 2023 Closeout: December 2023 – April 2024 |

| Initial Assumptions | What high-level assumptions have already been made about the project? Here's where we can clarify the scope of the project by putting in what we've heard others mention, and what we think our assumptions are. Examples: we assume we can use Joe or Mary to help make the project happen, or that the project is just for our home office, or that we're going to use our standard set of tools. People can challenge these assumptions, and that's good -- you want them challenged now, not later. |
| --- | --- |
|  | $1.55 Million Funding from the King County Flood Control District. Additional $1,169,458 from City of Redmond CIP. All permitting agencies will issue the necessary permits by December 2022 The current Avondale Road alignment and sidewalk configuration will remain in place for the near term (25 years). Habitat enhancements and environmental lift will be permit requirements. The project must cause zero-rise to 100-yr flood flow water surface elevations. The project will be constructing a retaining wall to replace the failing embankment. Project will only include roadway improvements along Avondale Road, if impacted by project construction or required by permitting agencies. Existing drainage structures can be replaced where impacted by new retaining wall. |

| Risks | What are main high-level risks that have already been identified? This is all about uncertainty. What do you, or other people, think could go wrong on the project? If you listen to people early, they'll give you a list of reasons why the project will be an abysmal failure. You could brush them off, or you could think those through -- often these are real risks. "Be aware that we're going to start working on this project, but here are things to be aware of that could go wrong." It sets expectations for what could go wrong. It gives people an opportunity to say, "Here's what we could do differently" very early on to manage risks. Be sure to include Equity and Social Justice issues, such as limited English proficiency or income restraints. One should do a more detailed risk analysis later, but this lets people begin to raise potential issues and awareness of potential issues. This may come from or be similar to the “Project Risks” in the PRISM CAP tab. |
| --- | --- |
|  | Permit requirements for habitat restoration may affect the cost/feasibility of the repair. Failure of the embankment along Avondale Road prior to construction. Access to the project site may be difficult due to the steep slopes from the arterial down to the floodplain and could limit design options. The COVID-19 pandemic could affect the project schedule and costs. |

| Constraints/ Boundaries | Are there specific items that are NOT within the scope of the project? There's an infinite number of things not in the project, but remember, this document is about clarifying stakeholder expectations. This is where you can head off misunderstandings about what people might think the project is about - something more than it is. What would people think is in the project, but which you won't be doing as part of the project? Maybe this project is just about design, and you won't do implementation in this phase. Maybe this project won't affect any existing staff and will just apply to new staff in a new location or won't include training. Example: This project will not address floods above a certain level or at a certain location. |
| --- | --- |
|  | Sidewalk and Roadway improvements will occur if required by permitting of project. Utility and Stormwater improvements will be limited to improvements directly related to the embankment repair. Stream Improvements outside of the Project area are not intended |

| Planning Level Cost Range | What is the expected project cost through the life of the project? Include contingencies and allied costs (design, permitting, staff labor) and where appropriate, estimated cash flow for the project. Present the project cost range to correspond with the initial schedule assumptions adjusted as appropriate to recognize the very preliminary nature of this cost estimate. Keep this estimate (with sufficient detail to understand its basis) in the project file to help explain why, if/when the project cost estimate changes. One could reference the estimate in its detail as an attachment or provide a summary of its basis here. |
| --- | --- |
|  | Total Project Cost; $3,173,298 (includes 20% contingency). $1.55 M from King County Flood Control District and $1,623,298 from City of Redmond. Preliminary Design - $345,000 Final Design and Permitting - $529,178 ROW and Easements - $42,712 Construction – $2,269,458 *Construction estimate based on 60% Design. |

| Sustainability Development Programs | Discuss how this project will address the County directives related to environmental sustainability, such as: climate change; green building and sustainable development practices for capital projects (e.g., LEED Certification, or cost-effective sustainable practices); energy efficiency; conservation and cost savings; and any other related County directives in this area. County CPMWG requirement to address here. This response may not change much from project to project. Examples: “(1) This project will integrate cost-effective sustainable practices such as reusing and recycling materials where possible and using locally sourced products and plants. Site disturbance will be minimized and restoration will be done with native vegetation in order to minimize maintenance costs. Alternative construction methods will be considered to reduce constructions costs and impacts to public and private properties; (2) This project will meet the sustainable infrastructure scorecard by: implementing erosion and sedimentation control best management practices, using an integrative design process, using on-site materials in construction as best as possible, minimizing grading footprint, preserving existing native vegetation to the extent possible and enhancing riparian conditions, planning for efficient construction delivery and staging, and reusing native soils, and to the extent possible, angular rock on-site.” |
| --- | --- |
|  | This project will be considering long term geomorphic processes of Bear Creek, when designing roadway embankment protection. This will result in a project with a longer lifespan, and delay the need to return to the site in the future. The project is also considering construction methods with the lightest touch to the sensitive riparian area around Bear Creek. Habitat enhancements included in project design include removal of invasive plant species, planting of shade trees, and installation of large woody debris. Any trees felled for construction will be repurposed as habitat features on site. |

| Equity and Social Justice (ESJ) Program | Discuss how this project will address the County directives related to Equity and Social Justice (ESJ) Ordinance 16948. The Ordinance directs county agencies to make the 14 determinants of equity community conditions increasingly available through their actions. The ordinance calls for a focus on both equity in the development and decision processes (process equity) and equity in the distribution of project benefits and burdens (distributional equity). http://www.kingcounty.gov/exec/equity/vision.aspx Distributional Equity* WLR Division Site Selection Statement: Water and Land Resources Division Capital Project physical site locations are primarily situated based on environmental factors and geographic realities that permit the best locations for ecological function, public health protection, habitat restoration, and / or significant environmental benefit. |
| --- | --- |
|  | Roadway, utility, bike lane and sidewalk elements serve the entire community, including transit users, cyclists and pedestrians on this heavily-used principal arterial (daily average traffic count is 32,402 vehicles/day). The project vicinity is served by two Metro Transit routes (232 and 248) with the closest stop approximately 800 feet from the project site. The sidewalk in the project vicinity, while not heavily used, serves an Aegis Living retirement community (immediately adjacent) and Friendly Village (a mobile home court for seniors owned by King County Housing), underscoring the need for functional sidewalks. If the project were not completed, the erosion caused by high flows against the roadway embankment would cause failures of the stormwater outfalls, sidewalk and eventually the bike lane and road. The City does not have any Limited English Proficiency (LEP) populations that account for more than 5% of our overall area. Both the Chinese and Spanish languages represent 2.7% and 2.6% of the City’s population, respectively. The City will translate project information items as the need is identified. |

| Project Approval Process | Identify who evaluates and decides on project continuance at intermediate review milestones, as well as project success, and gives ultimate sign-off of project completion. Agencies may refer to other standard processes of project acceptance if used within that agency. County CPMWG requirement to address here. Obviously the gate review committee, supervisors, and potentially others. This may not change much from project to project. Example: “As described in the WLR Division Project Management Manual, the Gate Review Committee will need to approve at the following gates: Project Charter Alternatives analysis and preferred alternative Baseline scope, schedule, budget at 30%-40% design Project performance at closeout The Engineer of Record will also review and approve the 30%, 60%, 90% and Final Design Plans and Specifications. Prior to bid solicitation, the grant administrator will review the final plans and specifications for compliance with the terms of the grant agreement.” |
| --- | --- |
|  | Project Charter – Approved by City of Redmond design team (Engineering Manager, Technical Design Lead, and Construction Project Manager) and the King County Flood Control District KCFCD). Project Initiation and Initial Funding– Approval by City of Redmond City Council and Mayor Preferred Alternative Selection – Approval by the City of Redmond design team with input from stakeholders. 30% design and baselining – Approved by City of Redmond design team. Review of 60% design - Approved by City of Redmond design team. Review of 90% design – KCFCD approval required as a funding partner. Final Design – Approval by the City of Redmond design team. Ad and Award for Construction – Approval by the City of Redmond City Council and Mayor Project Acceptance - Approval by the City of Redmond City Council and Mayor |

| Decision Making Process | What will be the decision making process(es) for the project? Different projects work differently, and so do different project managers. Is this a project where decisions will be made by consensus? Will we be taking votes? Will the project manager make PM decisions, and there's a technical lead making the technical decisions? How is the team working on this project going to be making decisions? The reality is, at some point you'll need to make decisions, and it's very difficult to come up with a decision making process at the same time you're trying to make the decision. People will want to set up the decision making process to "win" and "not lose" if you're trying to make a project decision and people disagree. You want to clarify how to make important decisions before you need to do so, and that makes it clear how it's going to be. Example “The PM will make day to day project management decisions. Technical decisions on project design elements will be made by team consensus with the PM directing the Consultant as appropriate on decisions. Federal and State permitting approach decisions will be made by the Project Supervisor based on team consensus. Project alternative selection (Gate 2) will be based on input from City of XXX and the Flood Control District.” |
| --- | --- |
|  | The Technical Design Lead will be responsible for the day to day decision making until 30% design is achieved. Major milestones, such as alternative selection and authorization to change project phases will be approved by consensus of the City design team (Engineering Manager, Technical Design Lead, and Construction Project Manager). After 30%, day to day decision make will be made by the Construction Project Manager, in consultation with the Functional Area Lead, and Engineering Manager. |

| Success Criteria | What will be the criteria for judging the project successful? These should be tied to or at least influenced by meeting the project’s objectives, baseline schedule and budget. Were the applicable sustainability program goals met? |
| --- | --- |
|  | A retaining wall will be constructed that will protect Avondale, while minimizing impact on floodplain. Repair is completed by the target date of October 2023 Total project costs do not exceed the 60% design estimate. Stream channel and habitat improvements allow for long term sustainable salmonid habitat. |

| Signatures | Optional - List signatories and obtain their signatures memorializing they have read and agree with the Charter. Typically the core project team members sign (i.e. those managing scope, schedule and budget) but other key internal stakeholders may be added as well. The client/sponsor by signing the Gate 1 authorization form, with the charter as an attachment, agrees to the charter. By requesting that people sign it, it encourages them to read it fairly carefully and have them on the same page regarding what the project needs to be – constraints and all. People may forget that they've seen it later, and their signature is a very visual reminder when shown this document. |
| --- | --- |
|  | 11/5/2021 Executive Director, King County Flood Control District |  | 11/5/2021 Technical Design Lead, City of Redmond (On behalf City of Redmond Design Team) |